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Re: Pinellas County-Tarpon Springs 4ePlan Update
Planned and ongoing restoration efforts in the watersheds of WBIDs 1440 and 1440A include a variety of projects. See Figures 2a and 2b for project locations within the WBIDs. The projects include:
1) City of Tarpon Springs Enhanced Street Sweeping and Catch Basin Cleanings -- increased frequency of sweeping from 24 times annually to 48 times annually, and increased basin cleanings from 1 time annually to 24 times annually throughout WBID 1440A. In first year of the program (April 2016 to April 2017), these efforts resulted in the removal of 417 cubic yards (CY) of sediment and debris. From April 2017 to November 2017, an even higher volume of 650 CY of sediment and debris was removed.
Ongoing

2) Sweeper Vacuum – The City of Tarpon Springs purchased a new sweeper vacuum and began using it at Craig Park, directly adjacent to Spring Bayou (1440A), in April 2017. The machine is used 3 to 4 times monthly, after every mowing and fertilizing event. To date (April- November 2017), 50-80 lbs. have been removed per sweeping.

Ongoing

3) Education and Outreach Program -- Starting in April 2017, the City of Tarpon Springs conducted a door-to-door public education outreach program on fertilizer use, pet waste, and other water quality related topics. These efforts bolster the County’s fertilizer and pet waste ordinances and education campaigns and should reduce nutrients, and bacteria associated with and other social media, brochures, ads in movie theaters, wraps on vehicles and bus stops, participation in eco-themed events, door-to-door brochure handouts, stormdrain marking, and more.

Ongoing

4) Pent St/Grosse Ave Stormwater and Roadway Improvement Project – This project includes design, permitting, and construction of a new stormwater management facility (SMF), expansion of an existing SMF currently serving Tarpon Springs Elementary School, and installation of associated stormwater collection systems. This project’s purpose is to provide flood abatement and water quality improvements. Estimated removals of 158.35 kg/year TN and 28.47 kg/year TP.
Ongoing, expected completion Winter 2023
5) Palm Ave Stormwater and Roadway Improvement Project -- This project includes design, permitting, and construction of a new stormwater management facility (SMF) and installation of associated stormwater collection system. This project’s purpose is to provide flood abatement and water quality improvements. Estimated removals of 64.5 lbs./year TN and 9.9 lbs./year TP.

Completed, Spring 2021
6) Safford Ave Stormwater and Wetland Restoration Project – This project consists of removing all nuisance and non-native vegetation from the property, re-grading an existing ditch, and replanting the ditch banks and low areas with wetland and salt-tolerant plant species. The project also included retrofitting the existing stormwater collection system located just south of the property by installing a nutrient sedimentation baffle box (Suntree System) for sediment and trash. Estimated annual debris removal is 50 lbs. Educational signage is located at the baffle box.

Completed. New signage/kiosk installed Fall 2022
7) Dredging:
· Tarpon Springs Municipal Marina Dredging Project – This project will dredge sediment from the marina on the north side of Dodecanese Blvd near Alt. 19 and is expected to remove approximately 3,500 CY of sediment, along with associated nutrients. Dredging should begin in late 2018, with completion expected in Spring 2020.

Completed 2019
· Anclote Main Channel Dredging Project – This project will dredge sediment from the main channel of the river starting near N. Pinellas Ave/Alternate 19 and will remove approximately 105,000 CY of sediment. Dredging is expected to start Fall 2020, with completion in Spring 2021.

Ongoing, expected completion Summer 2023
8) Anclote River Watershed Management Plan -- This plan involves the development of a comprehensive Watershed Management Plan (WMP) that results in recommendations for water quality, flood control, and natural system improvement projects. Further, the WMP shall consider sea level rise as part of the County’s resiliency planning efforts. This project is co-funded by SWFWMD and other local agencies. Therefore, in accordance with the four areas of responsibility of SWFWMD, the WMP will address flood protection, water quality,

and natural systems.

Completed, Summer 2020
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