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The Banana River Lagoon (BRL) was delineated into two project zones: (1) BRL A is the northern part of the BRL subbasin including the State Road (SR) 528 Causeway, and (2) BRL B is the area south of the SR 528 Causeway.  The following tables compare the required reductions for the first iteration of the BMAP (15% of the total required reductions from the total maximum daily load [TMDL]) for total nitrogen (TN) and total phosphorus (TP) for each entity to the credit received for projects submitted to date.  The required reductions are based on the target load per acre approach.  Reductions are only required for those stakeholders located in the BRL B project zone because BRL A was found to be compliant with the TMDL seagrass depth limit targets.

Table 1: BRL BMAP Phase 1 Required TN Reductions and Project Credit in BRL B
	Entity
	15% BMAP 1 TN Required Reduction
(lbs/yr)
	Project TN Credit 
(lbs/yr)
	% BMAP 1 TN Reduction Achieved
	TN Reduction Remaining (lbs/yr)

	Brevard County
	5,105.7
	5,181.0
	101.5%
	-75.3

	Cape Canaveral
	860.4
	1,821.0
	211.6%
	-960.6

	Cocoa Beach
	1,752.0
	2,769.0
	158.0%
	-1,017.0

	FDOT District 5
	479.7
	2,246.0
	468.2%
	-1,766.1

	Indian Harbour Beach
	1,056.6
	970.5
	91.9%
	86.1

	Patrick AFB
	2,683.5
	4,012.0
	149.5%
	-1,328.5

	Satellite Beach
	1,633.7
	2,521.0
	154.3%
	-887.3



Table 2: BRL BMAP Phase 1 Required TP Reductions and Project Credit in BRL B
	Entity
	15% BMAP 1 TP Required Reduction 
(lbs/yr)
	Project TP Credit 
(lbs/yr)
	% BMAP 1 TP Reduction Achieved
	TP Reduction Remaining (lbs/yr)

	Brevard County
	1,179.4
	1,421.9
	120.6%
	-242.5

	Cape Canaveral
	213.5
	613.3
	287.3%
	-399.8

	Cocoa Beach
	380.8
	782.0
	205.4%
	-401.2

	FDOT District 5
	185.7
	495.5
	266.8%
	-309.8

	Indian Harbour Beach
	190.5
	277.9
	145.9%
	-87.4

	Patrick AFB
	782.1
	1,059.2
	135.4%
	-277.1

	Satellite Beach
	317.9
	576.6
	181.4%
	-258.7



The stakeholders in BRL A also provided projects, although reductions are not required in this project zone.  The credit for projects in BRL A is shown in Table 3.

Table 3: Project Credit in BRL A
	Entity
	Project TN Credit 
(lbs/yr)
	Project TP Credit 
(lbs/yr)

	Brevard County
	142.0
	48.0

	Cape Canaveral AFS
	3,436.0
	1,813.1

	FDOT 5
	152.0
	31.7

	Kennedy Space Center
	18,301.0
	2,787.4
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