



Tributaries of the Lower St. Johns
Fecal Coliform BMAP-Phase I Process and Schedule
June 11, 2009
	Action*
	Agency/Committee
	Date

	Project collection sheets due (for ten BMAP WBIDs)
	All responsible parties (COJ, JEA, FDOT, DCHD)
	Completed

	Basin Working Group meeting – background information and overview
	Basin Working Group
	Completed

	Sufficiency of effort evaluation by WBID
	FDEP
	Completed

	Review of sufficiency of effort and monitoring plan discussions 
	Technical Meeting Participants
	Completed

	Draft BMAP for technical review
	FDEP (draft BMAP), Technical Meeting Participants (review BMAP)
	Completed

	Comments on draft BMAP due 
	Technical Meeting Participants
	Completed

	Technical and BWG review of draft BMAP
	Technical Meeting Participants and BWG
	Completed

	Comments on draft BMAP due
	Technical Meeting Participants and BWG
	Completed

	BWG review of sufficiency of effort and project collection sheets 
	Basin Working Group
	Completed

	Technical and BWG review of draft BMAP
	Technical Meeting Participants and BWG
	Completed

	Comments on draft BMAP due
	Technical Meeting Participants and BWG
	Completed

	Complete discussions on BMAP
	Technical Meeting Participants
	June 11, 2009

	Final Draft BMAP for BWG review
	FDEP
	June 25, 2009

	FDEP staff file notice for public meeting
	FDEP
	July, 2009

	BWG review and endorsement of BMAP
	Basin Working Group
	July 9, 2009

	Public meeting on BMAP
	Public/FDEP
	End-July/early-August, 2009

	Public comment period closes
	FDEP
	Mid-August, 2009

	Review of public comments by staff complete
	FDEP
	End-August, 2009

	Proposed BMAP (signed by Secretary)
	FDEP
	Early-September, 2009

	Notify interested parties and place FAW notice
	FDEP
	Early-September, 2009

	End of challenge period (21-days after notice)
	FDEP
	End-September, 2009

	BMAP adopted and enforceable (if there are no challenges) (ten WBIDs)
	FDEP
	End-September, 2009


*While the first set of WBIDs is incorporated into the BMAP, the next set of technical reports and project collection efforts will be underway.  This schedule only shows the process for the Phase I BMAP.

