

Lakes Harney and Monroe Basin Management Action Plan
Draft Project Tables
CITY OF DEBARY
	ENTITY
	PROJECT NUMBER
	PROJECT NAME
	PROJECT DETAIL
	TN REDUCTION (LBS/YR)
	TP REDUCTION (LBS/YR)

	DeBary
	DB-1
	Noncontributing Basin
	Noncontributing basin, not included in the TMDL model
	6,522.5
	1,036.8

	DeBary
	DB-2
	Noncontributing Basin
	Noncontributing basin, not included in the TMDL model
	7,039.2
	1,170.2

	DeBary
	N/A
	N/A
	Total Projects Reduction 
	13,561.7
	2,207.0

	DeBary
	N/A
	N/A
	Total BMAP I Required Reduction
	1,880.2
	86.4

	DeBary
	N/A
	N/A
	Credit for Future BMAPs
	11,681.5
	2,120.6



CITY OF DELAND
	ENTITY
	PROJECT NUMBER 
	PROJECT NAME
	PROJECT DETAIL
	TN REDUCTION (LBS/YR) 
	TP REDUCTION (LBS/YR)

	DeLand
	DL-1
	Education Efforts
	FYN, irrigation ordinance, fertilizer ordinance, pamphlets, website, illicit discharge program
	9.1
	0.7

	DeLand
	N/A
	N/A
	Total Projects Reduction 
	9.1
	0.7

	DeLand
	N/A
	N/A
	Total BMAP I Required Reduction
	0.0
	0.0

	DeLand
	N/A
	N/A
	Credit for Future BMAPs
	9.1
	0.7




CITY OF DELTONA
	ENTITY
	PROJECT NUMBER 
	PROJECT NAME
	PROJECT TYPE
	PROJECT DETAIL
	TREATMENT ACRES
	PROJECT COST
	ANNUAL O&M
	END DATE 
	STATUS
	TN REDUCTION (LBS/YR)
	TP REDUCTION (LBS/YR)

	Deltona
	DEL-1
	McGarity Kirkhill Regional Treatment Facility
	Wet detention pond
	Retrofit project to treat surface water runoff from a residential area in the city
	277.2
	$1,500,000
	$50,000
	09/2011
	Completed
	344.6
	91.8

	Deltona
	DEL-2
	DRA GC-5
	Retention BMPs
	Water quality treatment for a residential area
	10.5
	$120,000
	$6,000
	08/2009
	Completed
	25.5
	4.3

	Deltona
	DEL-3
	Swales
	Swales
	Swales throughout the city 
	2,368.7
	$2,000,000
	$100,000
	Varies
	Completed
	4,820.2
	728.6

	Deltona
	DEL-4
	Lake Gleason Control Structure
	Wet detention pond
	Proposed control structure to increase storage in Lake Gleason
	581.6
	$150,000
	$3,000
	Unknown
	Planned, Funded
	672.0
	188.4

	Deltona
	DEL-5
	Education Efforts
	Education
	FYN, irrigation ordinance, pet waste ordinance, PSAs, pamphlets, website, illicit discharge program
	N/A
	Unknown
	Unknown
	Ongoing
	Ongoing
	1,270.0
	206.4

	Deltona
	DEL-6
	Catch Basin Maintenance
	Catch basin cleanout
	Catch basin cleanout throughout the city
	N/A
	Unknown
	Unknown
	Ongoing
	Ongoing
	19.1
	10.4

	Deltona
	N/A
	N/A
	N/A
	Total Projects Reduction 
	N/A
	N/A
	N/A
	N/A
	N/A
	7,151.3
	1,229.9

	Deltona
	N/A
	N/A
	N/A
	Total BMAP I Required Reduction
	N/A
	N/A
	N/A
	N/A
	N/A
	3,608.7
	388.3

	Deltona
	N/A
	N/A
	N/A
	Credit for Future BMAPs
	N/A
	N/A
	N/A
	N/A
	N/A
	3,542.6
	814.6




CITY OF LAKE HELEN
	ENTITY
	PROJECT NUMBER 
	PROJECT NAME
	PROJECT DETAIL
	TN REDUCTION (LBS/YR)
	TP REDUCTION (LBS/YR)

	Lake Helen
	LH-1
	Education Efforts
	Irrigation ordinance, pet waste ordinance, pamphlets, website
	30.8
	4.5

	Lake Helen
	N/A
	N/A
	Total Projects Reduction 
	30.8
	4.5

	Lake Helen
	N/A
	N/A
	Total BMAP I Required Reduction
	0.0
	0.0

	Lake Helen
	N/A
	N/A
	Credit for Future BMAPs
	30.8
	4.5



CITY OF LAKE MARY
	ENTITY
	PROJECT NUMBER 
	PROJECT NAME
	PROJECT DETAIL
	TN REDUCTION (LBS/YR)
	TP REDUCTION (LBS/YR)

	Lake Mary
	LM-1
	Education Efforts
	FYN, landscape ordinance, irrigation ordinance, pet waste ordinance, PSAs, pamphlets, website, illicit discharge program
	361.5
	52.2

	Lake Mary
	LM-2
	Street Sweeping
	Sweeping of 53.58 curb miles per year
	9.6
	6.4

	Lake Mary
	N/A
	N/A
	Total Projects Reduction 
	371.0
	58.6

	Lake Mary
	N/A
	N/A
	Total BMAP I Required Reduction
	0.0
	0.0

	Lake Mary
	N/A
	N/A
	Credit for Future BMAPs
	371.0
	58.6



CITY OF ORANGE CITY
	ENTITY
	PROJECT NUMBER 
	PROJECT NAME
	PROJECT DETAIL
	TN REDUCTION (LBS/YR)
	TP REDUCTION (LBS/YR)

	Orange City
	OC-1
	Education Efforts
	Irrigation ordinance, pamphlets, website, illicit discharge program
	1.3
	0.2

	Orange City
	N/A
	N/A
	Total Projects Reduction 
	1.3
	0.2

	Orange City
	N/A
	N/A
	Total BMAP I Required Reduction
	0.0
	0.0

	Orange City
	N/A
	N/A
	Credit for Future BMAPs
	1.3
	0.2




CITY OF SANFORD
	ENTITY
	PROJECT NUMBER 
	PROJECT NAME
	PROJECT TYPE
	PROJECT DETAIL
	TREATMENT ACRES
	PROJECT COST
	END DATE 
	STATUS
	TN REDUCTION (LBS/YR)
	TP REDUCTION (LBS/YR)

	Sanford
	S-1
	Cloud Branch Phase I
	Wet detention pond
	Drainage/water quality improvements
	187.0
	$3,491,375
	05/2007
	Completed
	647.3
	173.9

	Sanford
	S-2
	Cloud Branch Phase II
	Wet detention pond
	Drainage/water quality improvements
	379.7
	$3,072,693
	05/2007
	Completed
	1,390.1
	405.6

	Sanford
	S-3
	Street Sweeping
	Street sweeping
	Street sweeping throughout the city
	N/A
	Unknown
	Ongoing
	Ongoing
	8,866.5
	3,993.3

	Sanford
	S-4
	Education Efforts
	Education
	FYN, landscaping ordinance, irrigation ordinance, PSAs, pamphlets, website, illicit discharge program
	N/A
	Unknown
	Ongoing
	Ongoing
	2,069.9
	324.5

	Sanford
	N/A
	N/A
	N/A
	Total Projects Reduction 
	N/A
	N/A
	N/A
	N/A
	12,973.9
	4,897.3

	Sanford
	N/A
	N/A
	N/A
	Total BMAP I Required Reduction
	N/A
	N/A
	N/A
	N/A
	10,360.0
	1,339.6

	Sanford
	N/A
	N/A
	N/A
	Credit for Future BMAPs
	N/A
	N/A
	N/A
	N/A
	2,613.9
	3,557.7




FDOT
	ENTITY
	PROJECT NUMBER 
	PROJECT NAME
	PROJECT TYPE
	TREATMENT ACRES
	START DATE
	END DATE 
	STATUS
	TN REDUCTION (LBS/YR)
	TP REDUCTION (LBS/YR)

	FDOT
	FDOT-1
	79070-3547-02 (Pond 2)
	Wet detention pond
	21.6
	N/A
	6/2007
	Completed
	19.7
	2.2

	FDOT
	FDOT-2
	79070-3547-03 (Pond 3)
	Wet detention pond
	24.9
	N/A
	6/2007
	Completed
	11.7
	0.6

	FDOT
	FDOT-3
	79070-3547-04 (Pond 4)
	Wet detention pond
	35.2
	N/A
	6/2007
	Completed
	15.8
	0.8

	FDOT
	FDOT-4
	79070-3547-06 (Pond 6)
	Wet detention pond
	18.8
	N/A
	6/2007
	Completed
	13.6
	0.7

	FDOT
	FDOT-5
	79070-3546-03 (Pond 9)
	Wet detention pond
	13.4
	N/A
	6/2007
	Completed
	13.3
	8.6

	FDOT
	FDOT-6
	79070-3546-02 (Pond 8)
	Wet detention pond
	44.3
	N/A
	6/2007
	Completed
	25.4
	6.2

	FDOT
	FDOT-7
	79070-3547-05 (Pond 5)
	Wet detention pond
	33.1
	N/A
	6/2007
	Completed
	25.2
	2.7

	FDOT
	FDOT-8
	79070-3546-01 (Pond 7)
	Wet detention pond
	26.9
	N/A
	6/2007
	Completed
	19.9
	1.4

	FDOT
	FDOT-9
	79070-3546-04 (Pond 10)
	Wet detention pond
	3.6
	N/A
	6/2007
	Completed
	3.8
	2.7

	FDOT
	FDOT-10
	79110-xxx3-08 (Pond 4)
	Wet detention pond
	8.4
	N/A
	10/2008
	Completed
	8.2
	1.6

	FDOT
	FDOT-11
	79110-xxx3-09 (Pond 5)
	Wet detention pond
	22.6
	N/A
	10/2008
	Completed
	27.2
	6.2

	FDOT
	FDOT-12
	79110-xxx3-10 (Pond 6)
	Wet detention pond
	10.7
	N/A
	10/2008
	Completed
	13.6
	2.8

	FDOT
	FDOT-13
	79110-xxx3-11 (Pond 7)
	Wet detention pond
	30.0
	N/A
	10/2008
	Completed
	38.3
	7.7

	FDOT
	FDOT-14
	79110-xxx4-01 & 02 (Pond 1 & 1A)
	Wet detention pond
	35.6
	N/A
	Unknown
	Completed
	54.4
	11.0

	FDOT
	FDOT-15
	79110-xxx4-03 & 04 (Pond 2 & 2A)
	Wet detention pond
	38.7
	N/A
	Unknown
	Completed
	65.3
	13.3

	FDOT
	FDOT-16
	79110-xxx4-05 (Pond 14)
	Wet detention pond
	24.5
	N/A
	Unknown
	Completed
	43.8
	8.0

	FDOT
	FDOT-17
	SR 415 - missing from model
	Swales
	133.9
	N/A
	Unknown
	Completed
	90.1
	28.3

	FDOT
	FDOT-18
	SR 44 - missing from model
	Swales
	43.5
	N/A
	Unknown
	Completed
	34.1
	10.5

	FDOT
	FDOT-19
	SR 46 - missing from model
	Swales
	48.2
	N/A
	Unknown
	Completed
	32.8
	7.4

	FDOT
	FDOT-20
	77160-3404-02 (Pond 1-NW)
	Retention BMPs
	25.5
	N/A
	05/2004
	Completed
	94.2
	13.4

	FDOT
	FDOT-21
	77160-3404-06 (Pond 4-11)
	Wet detention pond
	38.5
	N/A
	05/2004
	Completed
	102.5
	24.4

	FDOT
	FDOT-22
	77160-3404-05 (Pond 4-1)
	Wet detention pond
	32.4
	N/A
	05/2004
	Completed
	44.9
	12.4

	FDOT
	FDOT-23
	77160-3404-07 (Pond 5)
	Wet detention pond
	30.5
	N/A
	05/2004
	Completed
	47.4
	8.6

	FDOT
	FDOT-24
	77160-3436
	Swales 
	56.5
	N/A
	Unknown
	Completed
	147.5
	19.8

	FDOT
	FDOT-25
	77160-3439-01 (Pond 1)
	Wet detention pond
	20.3
	N/A
	00/2006
	Completed
	7.4
	0.7

	FDOT
	FDOT-26
	79110-3404-04 & 05 (Pond QQ3 & QQ-5)
	Wet detention pond
	47.6
	N/A
	10/2004
	Completed
	56.4
	11.7

	FDOT
	FDOT-27
	79110-3404-06 (RR-3)
	Wet detention pond
	53.1
	N/A
	10/2004
	Completed
	68.1
	16.9

	FDOT
	FDOT-28
	79110-3404-07 (Pond SS-2)
	Wet detention pond
	87.5
	N/A
	02/2006
	Completed
	91.9
	26.3

	FDOT
	FDOT-29
	Roadside Swale
	Swales
	35.0
	N/A
	10/2004
	Completed
	93.8
	13.5

	FDOT
	FDOT-30
	Roadside swale
	Swales
	13.3
	N/A
	02/2006
	Completed
	39.5
	5.7

	FDOT
	FDOT-31
	SR 415 - missing from model
	Swales
	65.1
	N/A
	Unknown
	Completed
	39.1
	8.5

	FDOT
	FDOT-32
	Education Efforts
	Education
	N/A
	N/A
	Ongoing
	Ongoing
	101.1
	13.3

	FDOT
	FDOT-33
	Street Sweeping
	Street sweeping
	N/A
	N/A
	Ongoing
	Ongoing
	1,326.7
	849.1

	FDOT
	FDOT-34
	Noncontributing Area in DeBary
	Noncontributing area
	39.2
	N/A
	N/A
	N/A
	194.9
	27.9

	FDOT
	FDOT-35
	Noncontributing Area in Volusia County
	Noncontributing area
	22.7
	N/A
	N/A
	N/A
	117.6
	19.0

	FDOT
	FDOT-36
	SR 415 – Pond A
	Wet detention pond
	4.3
	2012
	Unknown
	Planned, Funded
	6.8
	1.5

	FDOT
	FDOT-37
	SR 415 – Pond B
	Wet detention pond
	8.5
	2012
	Unknown
	Planned, Funded
	7.9
	0.8

	FDOT
	FDOT-38
	SR 415 – Exfiltration Trench
	Retention BMPs
	22.0
	2012
	Unknown
	Planned, Funded
	11.6
	0.4

	FDOT
	FDOT-39
	SR 415 – Pond H
	Wet detention pond
	9.9
	2012
	Unknown
	Planned, Funded
	10.2
	2.4

	FDOT
	FDOT-40
	SR 44 – Pond 1
	Wet detention pond
	18.0
	2012
	Unknown
	Planned, Funded
	25.8
	6.3

	FDOT
	FDOT-41
	SR 44 – Pond 2 
	Wet detention pond
	11.6
	2012
	Unknown
	Planned, Funded
	18.8
	5.4

	FDOT
	N/A
	N/A
	Total Projects Reduction 
	N/A
	N/A
	N/A
	N/A
	3,210.7
	1,210.7

	FDOT
	N/A
	N/A
	Total BMAP I Required Reduction
	N/A
	N/A
	N/A
	N/A
	1,231.8
	0.0

	FDOT
	N/A
	N/A
	Credit for Future BMAPs
	N/A
	N/A
	N/A
	N/A
	1,978.9
	1,210.7



SEMINOLE COUNTY
	ENTITY
	PROJECT NUMBER 
	PROJECT NAME
	PROJECT TYPE
	PROJECT DETAIL
	TREATMENT ACRES
	PROJECT COST
	ANNUAL O&M
	END DATE 
	STATUS
	TN REDUCTION (LBS/YR)
	TP REDUCTION (LBS/YR)

	Seminole County
	SC-1
	Club II Regional Stormwater Facility (RSF)
	Wet detention pond
	RSF to collect and treat stormwater runoff
	422.7
	$2,334,682
	$20,095
	02/2007
	Completed
	1,333.3
	395.6

	Seminole County
	SC-2
	Midway RSF
	Wet detention pond
	RSF to collect and treat stormwater runoff
	121.8
	$2,163,151
	$26,662
	01/2009
	Completed
	408.4
	118.4

	Seminole County
	SC-3
	Elder Creek RSF
	Wet detention pond
	RSF to collect and treat stormwater runoff
	229.7
	$3,884,496
	$19,251
	11/2007
	Completed
	519.2
	134.4

	Seminole County
	SC-4
	Lockhart-Smith RSF
	Wet detention pond
	RSF to collect and treat stormwater runoff
	2,757.0
	$3,504,755
	Unknown
	01/2007
	Completed
	3,201.1
	840.1

	Seminole County
	SC-5
	Street Sweeping
	Street sweeping
	Street sweeping throughout the county
	N/A
	Unknown
	Unknown
	Ongoing
	Ongoing
	300.0
	135.1

	Seminole County
	SC-6
	Education Efforts
	Education
	FYN, landscaping ordinance, irrigation ordinance, pet waste ordinance, PSAs, pamphlets, website, illicit discharge program
	N/A
	Unknown
	Unknown
	Ongoing
	Ongoing
	1,875.8
	282.3

	Seminole County
	N/A
	N/A
	N/A
	Total Projects Reduction 
	N/A
	N/A
	N/A
	N/A
	N/A
	7,637.8
	1,905.9

	Seminole County
	N/A
	N/A
	N/A
	Total BMAP I Required Reduction
	N/A
	N/A
	N/A
	N/A
	N/A
	3,973.6
	155.5

	Seminole County
	N/A
	N/A
	N/A
	Credit for Future BMAPs
	N/A
	N/A
	N/A
	N/A
	N/A
	3,664.2
	1,750.4



TURNPIKE AUTHORITY
	ENTITY
	PROJECT NUMBER 
	PROJECT NAME
	PROJECT DETAIL
	TN REDUCTION (LBS/YR)
	TP REDUCTION (LBS/YR)

	Turnpike Authority
	T-1
	Street Sweeping
	Sweep 120 lane miles per year
	21.6
	14.4

	Turnpike Authority
	N/A
	N/A
	Total Projects Reduction 
	21.6
	14.4

	Turnpike Authority
	N/A
	N/A
	Total BMAP I Required Reduction
	0.0
	0.0

	Turnpike Authority
	N/A
	N/A
	Credit for Future BMAPs
	21.6
	14.4




VOLUSIA COUNTY
	ENTITY
	PROJECT NUMBER 
	PROJECT NAME
	PROJECT TYPE
	TREATMENT ACRES
	PROJECT COST
	END DATE 
	STATUS
	TN REDUCTION (LBS/YR)
	TP REDUCTION (LBS/YR)

	Volusia County
	VC-1
	Education and Outreach
	Education
	N/A
	Unknown
	Ongoing
	Ongoing
	1,391.9
	201.0

	Volusia County
	VC-2
	Street Sweeping
	Street sweeping
	N/A
	Unknown
	Ongoing
	Ongoing
	115.5
	52.0

	Volusia County
	VC-3
	Lemon Bluff Road
	Swales
	1.8
	$145,000
	2011
	Completed
	6.6
	1.1

	Volusia County
	VC-4
	Lemon Bluff Boat Ramp
	Swales
	0.2
	$55,550
	02/2011
	Completed
	0.7
	0.1

	Volusia County
	VC-5
	DeBary Avenue – Doyle Road Expansion
	Wet detention pond
	123.3
	Unknown
	Unknown
	Completed
	41.0
	10.3

	Volusia County
	VC-6
	Lake Winnemissett Noncontributing Basin
	Noncontributing basin
	1003.3
	N/A
	N/A
	N/A
	657.9
	93.8

	Volusia County
	N/A
	N/A
	Total Projects Reduction 
	N/A
	N/A
	N/A
	N/A
	2,213.6
	358.3

	Volusia County
	N/A
	N/A
	Total BMAP I Required Reduction
	N/A
	N/A
	N/A
	N/A
	1,632.9
	0

	Volusia County
	N/A
	N/A
	Credit for Future BMAPs
	N/A
	N/A
	N/A
	N/A
	580.7
	358.3
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