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· Mechanical harvesting project completed in 2019 to restore ecotone between Shallow and Deep Marsh habitats
· 0.25 miles east of Heagy Burry park
· 36-acre footprint 
· 45,000 cubic yards of floating vegetation, peat and muck removed
· Nutrient content analysis of spoil removed from the lake
· 181 mt Total Nitrogen
· 4 mt Total Phosphorus
· 2,372 mt Total Carbon
· Total cost: $517,845k
· Summary and data available upon request

· 2019 habitat mapping and GIS analysis completed
· Aerial photography with GIS habitat analysis every three years since 2007
· Most habitat types fluctuate with water level (stage duration)
· Persistent trend of woody encroachment with subsequent reduction in herbaceous shallow marsh habitat
· Maps and data available upon request

· Current management emphasis on controlling woody species to restore/preserve herbaceous shallow marsh
· FY20/21 $400k budget
· 125 acres of new restoration planned- reduce woody encroachment to restore herbaceous shallow marsh habitat

· [bookmark: _GoBack]Active wading bird colony in McIntosh Bay
· Everglades snail-kites on Paines Prairie- regularly observed foraging on Orange Lake
· Hydrilla coverage expanding but within acceptable limits- SAV data collection completed on 9/11/2020; maps available upon request.


Point of contact for questions or document requests:
Patrick McCord
FWC Project Manager, Orange Creek Basin
Patrick.McCord@myfwc.com
(352) 620-7344
