Weeki Wachee Basin Management Action Plan (BMAP), June 2018

[bookmark: _bookmark63]Table D-3. Stakeholder educational activities to implement the OSTDS remediation plan
*Denotes activity that is applicable in all Springs Coast BMAPs. The dollar amount is the total project amount (not split among the BMAPs).
	Lead Entity
	Activity Number
	
Activity Name
	
Description of Activity
	Activity Status
	
Partners
	Estimated Start Date
	Estimated Completion Date
	Cost Estimate
	Funding Source
	Funding Amount

	City of Brooksville
	
COB-E-1
	Public Service Announcements (PSAs)
	Include FDOH PSAs in septic system utility bills twice per year.
	
Planned
	
N/A
	
2018
	
2018
	
$5,000
	
City
	
$5,000

	
City of Brooksville
	
COB-E-2
	Think About Personal Pollution (TAPP) Program
	
Transfer or deploy City of Tallahassee TAPP Program in Brooksville.
	
Planned
	
N/A
	
2018
	
2020
	
$5,000
	
City
	
$5,000

	City of Brooksville
	
COB-E-3
	
City Website
	Post springs-related and OSTDS- related information on city website.
	
Planned
	
N/A
	
2018
	
2018
	
$5,000
	
City
	
$5,000

	
Hernando County
	
HC-E-1
	
OSTDS Enhancement Education Campaign
	
Develop education campaign in conjunction with identified partners on OSTDS enhancement options.
	
Planned
	
Not Provided
	
2018
	
2021
	
$50,000
	
Not Provided
	
Not Provided

	
Hernando County
	
HC-E-8
	Drain Field Enhancement Demonstration Project
	Implement drain field enhancement demonstration project on public property.
	
Planned
	
N/A
	
2022
	
2025
	
$250,000
	
Not Provided
	
Not Provided

	
Hernando County
	
HC-E-10
	
Training on Septic Drain Field Enhancements
	Conduct training for local government permitting staff on the availability and permitting process for septic system drain field enhancements.
	
Planned
	
N/A
	
2022
	
2022
	
$1,000
	
County
	
$1,000

	
UF-IFAS
	
IFAS-E-
1*
	
OFS OSTDS Campaign, Phase 1
	
Implement social marketing campaign that links septic systems to springs.
	
Planned
	
N/A
	
2018
	
2020
	
$30,000
	
TBD
	
TBD

	
UF-IFAS
	IFAS-E-
2*
	OFS OSTDS Campaign, Phase 2
	Create on-line clearinghouse of fact sheets, videos, public service announcements, etc.
	
Planned
	
N/A
	
2018
	
2018
	
$7,000
	
TBD
	
TBD

	
UF-IFAS
	IFAS-E-
3*
	OFS OSTDS Campaign, Phase 3
	Presentations to realtors and distribution of information kits for home buyers.
	
Planned
	
N/A
	
2018
	
2018
	
$10,000
	
TBD
	
TBD

	
UF-IFAS
	IFAS-E-
4*
	OFS OSTDS Campaign, Phase 4
	Six to eight septic system workshops for elected officials.
	
Planned
	
N/A
	
2018
	
2019
	
$5,000
	
TBD
	
TBD

	
UF-IFAS
	IFAS-E-
5*
	OFS OSTDS Campaign, Phase 5
	Homeowner workshops with field demonstrations.
	
Planned
	
N/A
	
2018
	
2020
	
$25,000
	
TBD
	
TBD



