Technical Meeting Notes 

St. Lucie River Basin Management Action Plan (BMAP)

City of Port St. Lucie – City Hall

Building Department Training Room, 1st Floor

121 SW Port St Lucie Boulevard

Port St. Lucie, FL  34984-5042

August 18, 2010 

9 am – 11 am

Summary of Meeting

After introductions around the room, Bonita Gorham (DEP) reviewed progress on the St Lucie BMAP process, including collection of additional data to populate the MS4 Boundary map and a Conservation Lands map.  Lands zoned as Conservation Lands will not be included in allocation calculations. She then led a discussion about projects to be included on the Projects Spreadsheets, noting that only projects implemented after 2000 will be considered for credits.  Activities being conducted pursuant to an existing permit do not receive BMAP credit.  In addition, stormwater projects intended primarily for some other purpose, such as flood control, would not be considered for credit unless the project also achieves a reduction in nutrients. For example, a canal realignment project would not usually be considered for credits.  Ms. Gorham provided handouts about non-structural activities and provisional BMAP credits and encouraged stakeholders to list all activities on their project sheets that could be eligible for the provisional credits.  She also provided a chart of nutrient reduction efficiencies for specific stormwater BMPs.  She closed the session by reviewing the planned schedule for the BMAP; the next technical meeting will likely be scheduled around mid-October, when DEP expects to have developed draft allocations.
Action Items for DEP
· Re-post these items on the public files site:

· Projects Template (with examples) and instructions
· Non-structural (education and outreach, ordinances) handout 
· BMP Treatment Efficiencies chart
· Re-send the individual draft project spreadsheets to each of the four jurisdictions (Martin Co., St. Lucie Co, Stuart, and Port St Lucie) for their review and possible editing to include additional projects and/or additional details.  

· Make corrections to MS4 Boundaries Map (Vero Beach area should be St Lucie county; overlap between Port St Lucie and water control district.)
· Include the planning boundaries on all maps, to indicate the project areas (which may extend beyond the TMDL boundaries) for which credits may be provided.
· Check with Eric Livingston on status of FSA street-sweeping research project.

· Identify possible examples of “accepted” non-structural projects from other completed or draft BMAPs.

· Provide request to DACS regarding specific information needs on land uses in Ag areas.

· Confirm desired format of GIS files with FDOT.

Action Items for Stakeholders

· City of Port St Lucie and St Lucie County will confer on MS4 boundaries, and confirm them with Ed Smith (DEP) and provide shape files to Bonita Gorham.
· Kevin Carter (SFWMD) will cross-walk WMD projects with Paul Millar (Martin County).
· DACS representatives will provide updated land use maps pursuant to request from Bonita Gorham.                                                                                                                                                                             
· FDOT representatives will provide their data as requested by Bonita.

Issues to be further researched/discussed

· Several questions were posed about projects and BMAP credits - 

-
If additional funds are put towards monitoring beyond the minimum required, and those monitoring data are used to adjust treatment systems to achieve better nutrient reduction, can this be given BMAP credit?

- 
Are floating vegetated mats going to receive BMAP credit?

-
How will wastewater reuse be figured into BMAPs?

-
If a municipality uses water from detention ponds for irrigation, rather than applying fertilizers, can this activity receive BMAP credit?

· Regarding FSA street-sweeping project, will the final report address ultimate disposition of materials from street-sweepers?  Some communities mix their street-sweepings with mulch and reapply it to medians.

· How to treat CDDs in St Lucie BMAP?  Tradition community and St Lucie West are not the same; Tradition is its own MS4, while St Lucie West ultimately discharges to PSL.

· How will small ag lots, particularly small equine lots, be addressed in the BMAP?  DACS has indicated that lots smaller than 100 acres fall outside their purview.  The overall cumulative amount of nutrients from these small lots may be significant.  (It has been estimated that Palm City may have as many as 30,000 horse on these small parcels.)
