Non-native Invasive Plant Treatments for Ocala National Forest

Withlacoochee Working Group

Contact:

USDA Forest Service

Ocala National Forest

ATTN: Carrie Sekerak

40929 SR 119

Umatilla FL 32784

Office: (352) 669-3153 X5521

Fax: (352)669-2385

csekerak@fs.fed.us

Method of control- Contractual

Project Goals-

Cogongrass, Japanese climbing fern, air potato

SCOPE OF WORK:

Project Location

The treatment areas are along roads throughout Ocala National Forest.  The area is managed by the USDA Forest Service.

Project Description

Weed occurrences are in scrub, sandhill, and flatwoods.

Most occurrences listed were treated last year and require follow-up treatments to reach eradication.

| Species | Number of spots | Total acreage |
| --- | --- | --- |
| Cogongrass | 256 | 57 |
| Japanese Climbing Fern | 38 | 4 |
| Air potato | 21 | 23 |
| GRAND TOTAL | 315 | 84 |

Total acres infested and density estimates for specific target plant.

Specific treatment areas areas are delineated on the attached maps.

Map illustrating the following: See attachments

Work Specifications

Each species will be treated with herbicide.  Tubers of air potato will be collected for proper disposal.

Method of control will include in-house application of prescribed fire on cogongrass spots in sandhill and flatwoods in combination with herbicide treatments each year.

Herbicidal: Treatment for cogongrass and Japanese climbing fern shall be foliar application, following the rate recommended by the label, with a 2.5 % glyphosate solution, surfactant, and marker dye.  Treatment for air potato shall be foliar application, following the rate recommended by the label, of 2% triclopyr with 0.25% non-ionc surfactant, and marker dye.

Labor: In-kind spray work outside of the scope of this contract will be conducted by certified US Forest Service personnel.   Hand removal of non-native invasive plants will be conducted by US Forest Service personnel and volunteer groups from Sierra Club, TNC, Lake County CISC, and Boy Scouts of America.

Method of disposal: Treated vegetation will be left on site, and airpotato tubers will be hauled away and properly disposed of by contractor.

Other Requirements and Provisions

- The following Forest Service requirements shall be worn by the Contractor at all times:

- Unlined nitrile, rubber, or latex gloves (fabric gloves covered with rubber are not acceptable)

- Eye Protection

- Long pants

- Long-sleeved shirt

- Boots/socks

- Any other requirements stated on herbicide label

- The Contractor will supply the vehicle to transport the ground spray equipment.

- The Contractor must provide a decontamination site for workers as required by Worker Protection Standard (WPS).  This is an area where crewmembers can wash off pesticide residue.  It is provided on each application site.  The site must provide water for routine washing and emergency eye flushing, soap and towels.  In case an applicator’s clothes are contaminated, there should be enough water for washing the entire body and clean change of clothes.  This site must be within ¼ mile of where applicators are working.

- The use of all terrain vehicles (ATVs) or utilitarian terrain vehicles (UTVs) cross country or on Forest Service Roads is prohibited.  Contractor shall use back pack sprayer or spray equipment mounted on their truck.  All motorized vehicles must stay in designated routes.  Motorized cross county travel is prohibited by the Ocala National Forest.

- Herbicide treatment sites are located within the boundaries of the Ocala National Forest, Florida in Lake, Marion, and Putnam counties.  The work shall consist of foliar herbicide application of the species listed in Division 110.  Target locations are distributed through the forest and range in size from 0.1 to more than 6 acres.  Some locations can be a few feet from each other while others can be several miles apart.  Target sites are located in longleaf pine forest, scrub forest, adjacent to OHV trails, and on Forest Service Roads right-of way.

- Vehicles and equipment may be store at the Pittman Work Center or Lake George Work Center during the term of the contract.

- Water for tank mixing will be available at the Lake Bryant Work Center, the Ocala Sand Pine Seed Orchard, and the Pittman Work Center.

Project Time Frame

Optimal time frame for initial and follow-up treatment is August to December, 2010.

Funding Information

This information needs to be on a separate page from above information since cost estimates and budget information will not be included in task assignments utilizing private contractors.  You can obtain the budget forms in Excel format from your working group liaison.

PROPOSAL INFORMATION:

Conservation Land Qualification

Ocala National Forest is the largest public conservation land in central Florida at 384,000 acres.  It contains the largest contiguous tract of scrub on earth at 223, 000 acres, has 90,000 acres of longleaf pine sandhill, 60,000 acres of longleaf and slash pine flatwoods, and three springs that are at or near first-magnitude level, and 2 minor springs.  The ecosystems of Ocala National Forest support 95 species ranked G1 or G2 by FNAI/Global Heritage, of which 12 are federally listed.  Ocala National Forest serves as the metapopulation species resource for more than 14 adjacent or nearby public conservation lands.

Ability to Maintain Site After Initial Treatment

We are requesting this grant as a follow-up treatment to our 2009 effort.  We are gravely concerned that during this time of harsh cut-backs we will lose the achievements we made over the years when we could cover the costs of treatments in-house.  Our 2009 budget for invasive plants in $2,000, which does not cover 10% of our retreatment needs.

Restoration Plan for Native Plants

Small spots (<0.1 acres) will passively revegetate from existing intact native flora.  Large patches will be seeded from our upland seed collection in winter.

Threatened or Endangered Species or Habitats

Treatments occur in globally-imperiled scrub and sandhill, and in flatwoods.  Florida scrub-jay, sand skink, eastern indigo snake, Florida bonamia, Lewton’s polygala, and scrub buckwheat will benefit from eradication of congongrass in scrub.  Red-cockaded woodpeckers and scrub buckwheat will benefit from eradication of cogongrass in sandhill.  Red-cockaded woodpeckers, bald eagles, and Britton’s bear grass will benefit from eradication of airpotato, Japanese climbing fern, and cogongrass in flatwoods.

Public Education Program

The Ocala National Forest participates in several festivals during which we promote native flora and NNIS (non-native invasive species) awareness to homeowners.  We are initiating a pollinator’s garden at our Pittman Visitors Center that will have interpretive stations to further the awareness of native and invasive flora.  We participate in Lake and Marion County Invasive Species Councils, and provide approved literature at our visitor centers and offices.

Regional Criteria Issues

Include any information that qualifies site for regional working group criteria.

Include any additional information that the regional working group requests.

Regional Criteria can be obtained from the Working Group Liaison for your region.