DRAFT

2017 Update to the Florida Keys Reasonable Assurance Document

Division of Environmental Assessment and Restoration

Water Quality Assessment Program

Florida Department of Environmental Protection

with participation from the

Florida Keys Stakeholders

November 2017

2600 Blair Stone Rd.

Tallahassee, FL 32399

www.dep.state.fl.us

Acknowledgments

The Florida Department of Environmental Protection (DEP) adopted the 2017 Update to the Florida Keys Reasonable Assurance Document (FKRAD) by Secretarial Order as part of its statewide watershed management approach to restore and protect Florida's water quality. The update was developed in coordination with stakeholders, identified below, with participation from affected local, regional, and state governmental interests; elected officials and citizens; and private interests.

Florida Department of Environmental Protection

Noah Valenstein, Secretary

Table Ack-1. FKRAD Update Participants

| Type of Entity | Name |
| --- | --- |
| Responsible Stakeholders | City of Key Colony Beach City of Key West City of Layton City of Marathon DEP Florida Park Service Key Largo Wastewater Treatment District Monroe County U.S. Navy Village of Islamorada |
| Responsible Agencies | DEP Florida Department of Transportation Florida Department of Health |
| Other Interested Stakeholders | Citizens Florida Department of Economic Opportunity, Division of Community Planning Florida Fish and Wildlife Conservation Commission Florida International University Florida Keys Environmental Fund Florida Sea Grant National Oceanic and Atmospheric Administration Florida Keys National Marine Sanctuary U.S. Environmental Protection Agency |

For additional information on this update, please contact:

Julie Espy, Program Administrator
DEP

Water Quality Assessment Program
2600 Blair Stone Road, Mail Station 3560
Tallahassee, FL 32399-2400
Email: julie.espy@dep.state.fl.us

Phone: (850) 245-8416

Table of Contents

Acknowledgments	2

Table of Contents	3

List of Figures	5

List of Tables	5

List of Acronyms and Abbreviations	6

Executive Summary	8

Section 1 : Background	9

1.1	Purpose of the Update	9

1.2	Reasonable Assurance Planning Process	9

1.3	Geographic Boundaries of the FKRAD	10

1.4	Stakeholder Involvement	12

Section 2 : Impaired Waterbodies	14

2.1	Description of the Impaired Waterbodies and Pollutants of Concern	14

Section 3 : Water Quality and Aquatic Ecologic Goals	15

3.1	Water Quality Targets	15

3.2	Restoration of the Designated Uses of the Impaired Waters	17

3.3	Schedule to Meet Targets and Restoration Goals	18

Section 4 : Proposed Management Actions	19

4.1	Responsible Participating Entities	19

4.2	Existing Management Activities	19

4.3	Completed and Proposed Management Activities and Projects	20

4.4	Estimated Pollutant Load Reduction from the Implementation of Actions	20

4.5	Future Growth and New Sources	20

4.6	Implementation Schedule	21

4.7	Funding	21

4.8	Enforcement Programs and Local Ordinances for Non-Voluntary Strategies	22

4.9	Commitment to Plan Implementation	22

Section 5 : Procedures for Monitoring and Reporting Results	23

5.1	Water Quality Monitoring Parameters, Frequency, and Network	23

5.2	Data Management and Assessment	25

5.3	Quality Assurance/Quality Control (QA/QC)	25

5.4	Methods for Evaluating Progress Towards Goals	26

Section 6 : Proposed Corrective Actions	27

6.1	Corrective Actions for Non-Improvement of Impairment	27

6.2	Corrective Actions for Management Actions not Completed on Schedule	27

6.3	DEP Notification Process for Corrective Action Implementation	27

Appendices	28

Appendix A: Responsible Stakeholder Projects Since 2011	28

Appendix B: Important Links	36

List of Figures

Figure 1. WBIDs with impairments in the Florida Keys	12

Figure 2. WBIDs and QUAD modeled boundaries	25

List of Tables

Table Ack-1. FKRAD Update Participants	2

Table 1. WBIDs with impairments in the Florida Keys	10

Table 2a. Comparison of water quality targets in the Southern Keys Area	15

Table 2b. Comparison of water quality targets in the South-Central Keys Area	16

Table 2c. Comparison of water quality targets in the Central Keys Area	16

Table 2d. Comparison of water quality targets in the Northern Keys Area	17

Table 3. Existing management activities	19

Table 4. Anticipated load reductions associated with management activities	20

Table 5. List of WBIDs and the number of recommended stations for FKRAD compliance monitoring	23

Table 6. Water quality parameters for FKRAD monitoring	24

Table A-1. Responsible stakeholder projects completed since 2011, underway, or planned	28

List of Acronyms and Abbreviations

µg/l		Micrograms Per Liter

ACSC		Area of Critical State Concern

AWRF		Advanced Wastewater Reclamation Facility

AWT		Advanced Wastewater Treatment

BAT		Biologically Accelerated Treatment

CMMP	Canal Management Master Plan

CRWS		Cudjoe Regional Wastewater System

DEP		Florida Department of Environmental Protection

DIN		Dissolved Inorganic Nitrogen

DO		Dissolved Oxygen

EDU		Equivalent Dwelling Unit

EPA		U.S. Environmental Protection Agency

F.A.C.		Florida Administrative Code

FDOH		Florida Department of Health

FDOT		Florida Department of Transportation

FKAA		Florida Keys Aqueduct Authority

FKNMS	Florida Keys National Marine Sanctuary

FKRAD	Florida Keys Reasonable Assurance Document

FWRA		Florida Watershed Restoration Act

IWR		Impaired Waters Rule

KLWTD	Key Largo Wastewater Treatment District

lbs/yr		Pounds Per Year

mg/l 		Milligrams Per Liter

mgd		Million Gallons Per Day

MM		Mile Marker

NELAC	National Environmental Laboratory Accreditation Conference

NELAP	National Environmental Laboratory Accreditation Program

NOx		Nitrate

OFW		Outstanding Florida Water

OSTDS	Onsite Sewage Treatment and Disposal System

QA/QC	Quality Assurance/Quality Control

RESTORE	Resources and Ecosystems Sustainability, Tourist Opportunities, and Revived Economies of the Gulf Coast States Act

SOP		Standard Operating Procedure

STORET	Storage and Retrieval (Database)

TKN		Total Kjeldahl Nitrogen

TMDL		Total Maximum Daily Load

TN		Total Nitrogen

TP		Total Phosphorus

WBID		Waterbody Identification (Number)

WIN		Watershed Information Network

WQPP		Water Quality Protection Plan

WWTF	Wastewater Treatment Facility

WWTP	Wastewater Treatment Plant

Executive Summary

TBD

# : Background

## Purpose of the Update

The Impaired Waters Rule (IWR), Chapter 62-303, Florida Administrative Code (F.A.C.), establishes a scientific methodology for identifying surface waters in Florida that are impaired for pollutants. DEP assesses available water quality data for each surface waterbody in Florida at least once every five years. The surface waterbodies that comprise the FKRAD are in a Group 5 basin, with the next assessment due for completion by December 2017. This FKRAD update coincides with the assessment cycle to demonstrate reasonable assurance to the U.S. Environmental Protection Agency (EPA) that pollution control mechanisms will result in attainment of water quality standards in the future, thereby eliminating the establishment of a total maximum daily load (TMDL) for the FKRAD waterbodies.

The purpose of this update is to document actions taken by stakeholders since 2011 (date of last update) to return the area’s near shore water quality to the targets identified for nutrients. This update also addresses the dissolved oxygen (DO) impairment identified by DEP in some of the water segments; includes a revised approach to monitoring and reporting results; and identifies the schedule to meet water quality targets and restoration goals.

## Reasonable Assurance Planning Process

The IWR authorizes two types of restoration plans that avoid placement of a waterbody on the Verified List (list of waters that are confirmed to be impaired as a result of a pollutant and require the establishment of a TMDL): 1) Assessment category 4b plans also known as "reasonable assurance plans"; and 2) Assessment category 4e plans. The difference between a 4b plan and a 4e plan relates to the level of certainty when water quality standards will be met in the future. For 4b plans, there is reasonable assurance that pollution control mechanisms will result in attainment of water quality standards in the future and reasonable progress towards attainment of water quality standards will be made by the time the next 303(d) list, that includes the basin of the affected waterbodies, is scheduled to be submitted to EPA. As such, establishment of a TMDL is unnecessary. For 4e plans, the waterbody is still included on the 303(d) list, but placement on the Verified List is postponed, to allow for implementation of the 4e plan and evaluation of progress towards restoration.

The original FKRAD was developed by DEP as a 4b plan in cooperation with local governments, state agencies, and federal agencies within the Florida Keys to set forth and accelerate the actions that had been taken or were planned to be taken to specifically reduce nutrient loadings to near shore waters so that water quality standards are met and beneficial uses are restored. It was not developed to address DO. The plan was approved by DEP in 2008 and provided to EPA in February 2009. The FKRAD was divided into several documents and can be found on the DEP website. This update addresses the nutrient impairments as a 4b plan and the DO impairments as a 4e plan.

## Geographic Boundaries of the FKRAD

The Florida Keys is a chain of 822 islands (30 of which are inhabited) approximately 110 miles long, extending from the end of the Florida peninsula, curving southwest toward the Dry Tortugas. All the waters adjacent to the islands are designated as Outstanding Florida Waters (OFWs), including the Florida Keys National Marine Sanctuary (FKNMS), the largest national marine sanctuary in the U.S. The Florida Keys is also a designated an Area of Critical State Concern (ACSC).

The FKRAD is comprised of 23 estuarine waterbody assessment units identified by a series of numbers and letters (WBIDs) within the Halo Zone waters (up to 500 meters offshore). Table 1 below identifies the 23 WBIDs by name, location, and stakeholder. Each WBID is impaired for nutrients; the 3 WBIDs shaded in gray are also impaired for DO per the 2017 assessment of the Group 5 basins. Figure 1 identifies the boundaries associated with each WBID.

Table 1. WBIDs with impairments in the Florida Keys

Note: Gray shading denotes WBIDs impaired for DO, in addition to nutrient impairment.

| WBID | Waterbody Name | Location | Stakeholders in WBID |
| --- | --- | --- | --- |
| 6006A | South Key Largo | Northern Keys | Key Largo Wastewater Treatment District (KLWTD) Florida Department of Transportation (FDOT) |
| 6006B | Middle Key Largo | Northern Keys | KLWTD Monroe County FDOT |
| 6006C | Upper Key Largo | Northern Keys | Monroe County FDOT |
| 6009 | Plantation Keys | Northern Keys | Village of Islamorada FDOT |
| 6010 | Long Key | Central Keys | City of Layton Monroe County FDOT |
| 6011A | Vaca Key | Central Keys | City of Marathon FDOT |
| 6011B | Key Colony | Central Keys | City of Key Colony Beach FDOT |
| 6011C | Grassy Key | Central Keys | City of Marathon FDOT |
| 6012A | Big Pine Key | South Central Keys | Monroe County FDOT |
| 6012C | No Name Key | South Central Keys | Monroe County FDOT |
| 6012D | Long Beach | South Central Keys | Monroe County FDOT |
| 6012E | Big Torch Key | Central Keys | Monroe County FDOT |
| 6013A | Saddlebunch Keys | South Central Keys | Monroe County FDOT |
| 6013B | Sugarloaf | South Central Keys | Monroe County FDOT |
| 6013C | Cudjoe Key | South Central Keys | Monroe County FDOT |
| 6013D | Little Knockemdown Key | South Central Keys | Monroe County FDOT |
| 6014A | Key West | Southern Keys | City of Key West U.S. Navy FDOT |
| 6014B | Stock Island | Southern Keys | Monroe County FDOT |
| 6014C | U.S. Naval Air Station Key West | South Central Keys | U.S. Navy Monroe County FDOT |
| 6016 | Duck Key | Central Keys | DEP Florida Park Service Monroe County FDOT |
| 6017 | Upper Matecumbe Key | Northern Keys | DEP Florida Park Service Village of Islamorada FDOT |
| 6018 | Bahia Honda State Park | South Central Keys | DEP Florida Park Service Monroe County FDOT |
| 6019 | Lower Matecumbe Key | Northern Keys | Village of Islamorada FDOT |

Figure 1. WBIDs with impairments in the Florida Keys

## Stakeholder Involvement

A stakeholder involvement process was implemented during preparation of the original FKRAD. The stakeholder process provided an opportunity for local, regional, state, and federal agencies, as well as third party interests, to understand the reasonable assurance process; provide data and research input in the development of the FKRAD; and confirm that the FKRAD reasonably expressed the commitments of stakeholders. A technical working group was established to obtain information on existing and pending stakeholder programs to document regional water quality management actions that would provide reasonable assurance that programs would meet identified goals for restoring impaired waterbodies.

The following entities executed stakeholder agreements to manage local anthropogenic nutrient contributions, and to control loadings generated by local wastewater and stormwater discharges to the extent practicable:

City of Key Colony Beach

City of Key West

City of Layton

City of Marathon

KLWTD

Monroe County

Village of Islamorada

The following entities provided letters of commitment to implement pollutant controls within their jurisdictions:

DEP Florida Park Service

FDOT

U.S. Navy

Table Ack-1 on page 2 identifies the entities that provided contributions to this update.

# : Impaired Waterbodies

## Description of the Impaired Waterbodies and Pollutants of Concern

The Florida Keys are a linear collection of small watersheds which are hydrologically connected at the local level by near shore waters. Nuances within the Florida Keys are the following:

Water quality in the near shore waters is affected by far field sources that are a combination of naturally occurring nutrient loads and anthropogenic sources located outside of the Florida Keys.

Far field sources are not within the control of the stakeholders.

Water quality in the Halo Zone is incrementally affected by a combination of natural stormwater discharges originating on undeveloped areas and anthropogenic discharges from developed land with loads attributable to wastewater and stormwater management practices from developed properties.

Water quality in the Halo Zone, to a much lesser degree, is also incrementally affected by nutrients discharged via stormwater from existing natural areas.

For the purposes of the FKRAD, the near shore waters include the Halo Zone (within 500 meters of shore) WBIDs. These are Class III waters (used for recreation, propagation and maintenance of a healthy, well-balanced population of fish and wildlife) and OFWs, not including the canals within the Halo Zone. Table 1 identifies the 23 impaired estuarine WBIDs in order of location. The length of the impaired waters based on location are below:

Northern Keys – A series of islands approximately 32 miles long by 2 miles wide.

Central Keys – A series of islands approximately 22 miles long by 2 miles wide.

South Central Keys – A series of islands approximately 23 miles long by about 6 miles at the widest point.

Southern Keys – A series of islands approximately 6 miles long by 2 miles wide.

All 23 WBIDs are impaired for nutrients and are in assessment category 4b (reasonable assurance plan in place addresses impairment); 3 are also impaired for DO, likely associated with canals. DEP placed the 3 identified WBIDs in assessment category 4e (ongoing restoration activities) because there are ongoing restoration activities to address the dissolved oxygen impairment and there is insufficient nutrient data available to determine a causative pollutant.  The 2013 Monroe County Canal Management Master Plan (CMMP) indicates there are more than 500 canals within the WBIDs, of which, potentially more than 300 have fair or poor DO conditions.

# : Water Quality and Aquatic Ecologic Goals

## Water Quality Targets

The applicable nutrient water quality standard for the impaired waters in the FKRAD is the narrative criterion defined in Paragraph 62-302.530(47)(b), F.A.C: In no case shall nutrient concentrations of a waterbody be altered so as to cause an imbalance of natural populations of flora and fauna.

Two sets of nutrient targets were supported in the original FKRAD. The first target is an insignificant increase in concentration above natural background within 500 meters of the shoreline (Halo Zone). "Insignificant" is defined as less than 10 micrograms per liter (µg/L) above background for total nitrogen (TN) and 2 µg/L above background for total phosphorus (TP). "Background" is defined as the Halo Zone condition in the absence of anthropogenic loads. The second target is based on the OFW designation, with the target set at the average of values measured at the near shore (500 meters to 12,100 meters from the shoreline) ambient nutrient concentrations during the year (1985) the Florida Keys were designated as an OFW.

These lines of evidence are different than the water quality targets identified in the FKNMS Water Quality Protection Plan (WQPP). Table 2a through Table 2d are comparisons of the targets in the FKRAD compared to the WQPP.  As additional water quality data are collected in the Halo Zone, compliance with the targets will be reviewed.

Table 2a. Comparison of water quality targets in the Southern Keys Area

Notes:

- The FKRAD target for the Halo Zone is defined as "an insignificant increase above natural background (an increase of < 10 g/l TN and < 2 g/l TP)" by model area. Since each geographic location has several model areas, for simplicity, the target range is provided below rather than target per model area.

- The FK OFW target is defined as the average concentration in 1985 of the bayside and oceanside waters.

- The FKNMS WQPP targets are from the 2009 Annual Report of the Water Quality Monitoring Project for the Water Quality Protection Program of the Florida Keys National Marine Sanctuary (FIU, 2010). Micromole units were converted to g/l. DIN is dissolved inorganic nitrogen

| Sub-area within the Southern Keys | FKRAD TN Target Range (µg/l) | FK OFW TN Target (µg/l) | FKNMS WQPP DIN Target (µg/l) | FKRAD TP Target Range (µg/l) | FK OFW TP Target (µg/l) | FKNMS WQPP TP Target (µg/l) |
| --- | --- | --- | --- | --- | --- | --- |
| Model Areas | 142-179 |  |  | 8-11 |  |  |
| Bayside |  | 370 |  |  | 14 |  |
| Oceanside |  | 288 |  |  | 15 |  |
| Near Shore and Coastal Waters |  |  | ≤ 10 |  |  | ≤ 7.7 |

Table 2b. Comparison of water quality targets in the South Central Keys Area

Notes:

- The FKRAD target for the Halo Zone is defined as "an insignificant increase above natural background (an increase of < 10 g/l TN and < 2 g/l TP)" by model area. Since each geographic location has several model areas, for simplicity, the target range is provided below rather than target per model area.

- The FK OFW target is defined as the average concentration in 1985 of the bayside and oceanside waters.

- The FKNMS WQPP targets are from the 2009 Annual Report of the Water Quality Monitoring Project for the Water Quality Protection Program of the Florida Keys National Marine Sanctuary (FIU, 2010). Micromole units were converted to g/l. DIN is dissolved inorganic nitrogen.

| Sub-area within the South Central Keys | FKRAD TN Target Range (µg/l) | FK OFW TN Target (µg/l) | FKNMS WQPP DIN Target (µg/l) | FKRAD TP Target Range (µg/l) | FK OFW TP Target (µg/l) | FKNMS WQPP TP Target (µg/l) |
| --- | --- | --- | --- | --- | --- | --- |
| Model Areas | 135-221 |  |  | 7-12 |  |  |
| Bayside |  | 370 |  |  | 14 |  |
| Oceanside |  | 288 |  |  | 15 |  |
| Near Shore and Coastal Waters |  |  | ≤ 10 |  |  | ≤ 7.7 |

Table 2c. Comparison of water quality targets in the Central Keys Area

Notes:

- The FKRAD target for the Halo Zone is defined as "an insignificant increase above natural background (an increase of < 10 g/l TN and < 2 g/l TP)" by model area. Since each geographic location has several model areas, for simplicity, the target range is provided below rather than target per model area.

- The FK OFW target is defined as the average concentration in 1985 of the bayside and oceanside waters.

- The FKNMS WQPP targets are from the 2009 Annual Report of the Water Quality Monitoring Project for the Water Quality Protection Program of the Florida Keys National Marine Sanctuary (FIU, 2010). Micromole units were converted to g/l. DIN is dissolved inorganic nitrogen

| Sub-area within the Central Keys | FKRAD TN Target Range (µg/l) | FK OFW TN Target (µg/l) | FKNMS WQPP DIN Target (µg/l) | FKRAD TP Target Range (µg/l) | FK OFW TP Target (µg/l) | FKNMS WQPP TP Target (µg/l) |
| --- | --- | --- | --- | --- | --- | --- |
| Model Areas | 125-399 |  |  | 7-13 |  |  |
| Bayside |  | 370 |  |  | 14 |  |
| Oceanside |  | 288 |  |  | 15 |  |
| Near Shore and Coastal Waters |  |  | ≤ 10 |  |  | ≤ 7.7 |

Table 2d. Comparison of water quality targets in the Northern Keys Area

Notes:

- The FKRAD target for the Halo Zone is defined as "an insignificant increase above natural background (an increase of < 10 g/l TN and < 2 g/l TP)" by model area. Since each geographic location has several model areas, for simplicity, the target range is provided below rather than target per model area.

- The FK OFW target is defined as the average concentration in 1985 of the bayside and oceanside waters.

- The FKNMS WQPP targets are from the 2009 Annual Report of the Water Quality Monitoring Project for the Water Quality Protection Program of the Florida Keys National Marine Sanctuary (FIU, 2010). Micromole units were converted to g/l. DIN is dissolved inorganic nitrogen

| Sub-area within the Northern Keys | FKRAD TN Target Range (µg/l) | FK OFW TN Target (µg/l) | FKNMS WQPP DIN Target (µg/l) | FKRAD TP Target Range (µg/l) | FK OFW TP Target (µg/l) | FKNMS WQPP TP Target (µg/l) |
| --- | --- | --- | --- | --- | --- | --- |
| Model Areas | 123-764 |  |  | 8-11 |  |  |
| Bayside |  | 370 |  |  | 14 |  |
| Oceanside |  | 288 |  |  | 15 |  |
| Near Shore and Coastal Waters |  |  | ≤ 10 |  |  | ≤ 7.7 |

## Restoration of the Designated Uses of the Impaired Waters

### Nutrient Impairments

The nutrient concentrations of the Halo Zone WBIDs and near shore waters are influenced by far field anthropogenic and natural nutrient loading, outside of the influence of the Florida Keys stakeholders. The FKRAD participants have and will continue to significantly reduce the additive anthropogenic nutrients due to wastewater and stormwater loads.

While the influences of the islands of the Florida Keys will be minimized by these activities, continuing work on the Everglades, Peace River, Caloosahatchee River, Mississippi River, and other outside controlling factors is needed to return the water quality in the Florida Keys to historic conditions.

### DO Impairments

DEP has not been able to identify a causative pollutant for the DO impairments in the 3 WBIDs with internal residential canals because there is insufficient nutrient data available to determine a causative pollutant. However, DEP acknowledges that the following items should be addressed in the canals to achieve Class III marine surface water DO standards: poor circulation, weed wrack, organic sediments, and water depth issues. The management actions and restoration activities described in Section 4 and Appendix A, particularly the specific canal restoration projects, are anticipated to reduce anthropogenic pollutant loads in the canals; therefore, DEP is placing the DO impairments in assessment category 4e (ongoing restoration activities) and postponing TMDL development.

## Schedule to Meet Targets and Restoration Goals

The original FKRAD established a goal of achieving water quality targets by 2020 with the completion of all committed wastewater and stormwater management activities by 2015. A catalyst for the original FKRAD was the legislative mandate for conversion of onsite sewage treatment and disposal systems (OSTDS) to central sewer systems by December 31, 2015. The conversion timeline has since been legislatively extended to 2020 for those OSTDS installed after July 1, 2010. According to the Florida Department of Health (FDOH) – Monroe County, as of July 2016, 19,000 developed properties have connected to central sewer. This represents an 80 % connection rate based on a 2002 estimate of 24,200 developed properties with OSTDS. DEP indicates that as of September 2016, 70 of 249 permitted wastewater facilities have not connected to centralized advanced wastewater treatment (AWT) facilities.

Since completion of the original FKRAD in 2008 and the 2011 update, Monroe County has undertaken a comprehensive evaluation of the more than 500 residential canals in the Florida Keys since the canals discharge directly to near shore OFWs. Most canals were designed as long, multi-segmented, dead-end canal networks which maximize waterfront property but result in little or no tidal flushing. Without adequate tidal flushing, the canals accumulate oxygen consuming sediments, nutrients, and organic matter.

The resulting 2013 Monroe County CMMP provides an updated water quality assessment of all residential canals within the Florida Keys. Of the more than 500 canals, 171 canals received the ranking of "Good", 180 canals received the ranking of "Fair", and 131 canals received the ranking of "Poor." A timeline is not provided in the CMMP for completion of all canal restoration projects; however, Appendix A reflects the completed, underway, and planned canal restoration projects known at the time of this update.

INSERT STATEMENT FROM STAKEHOLDERS REGARDING MEETING RESTORATION GOAL.

# : Proposed Management Actions

## Responsible Participating Entities

The FKRAD is implemented by local governments, state agencies, and federal partners. Entities responsible for the completion of management activities are the following:

City of Key Colony Beach

City of Key West

City of Layton

City of Marathon

DEP Florida Park Service

FDOT

KLWTD

Monroe County

U.S. Navy

Village of Islamorada

## Existing Management Activities

Management activities are classified into three different categories: wastewater management, stormwater management, and regulatory programs. The activities are summarized below in Table 3.

Table 3. Existing management activities

| Wastewater Management Practices | Stormwater Management Practices | Regulatory Actions |
| --- | --- | --- |
| - Eliminate cesspits. - Centralize wastewater services. - Upgrade privately-owned wastewater systems. - Install Class V deep injection wells for disposal of wastewater effluent (replace existing ocean outfall). - Marine pump-out service for moored boats to reduce illicit discharges. | - Retrofit existing drainage systems with stormwater treatment prior to outfall to Halo Zone waters. - Retrofit existing drainage systems with stormwater treatment and stormwater treatment wells (no direct outfall to Halo Zone). - Incorporate treatment components in new transportation projects. | - Designation as an ACSC. - Implement local land development regulations. - Implement Section 403.086(10), F.S., sewage disposal facilities; advanced and secondary waste treatment in the Florida Keys. |

Additionally, Monroe County has conducted a pilot program in collaboration with DEP, FKNMS, neighboring local governments, and other programs to improve water quality in the canals at a cost of $7 million. Possible options for treatment include vacuum dredging to remove organics; weed gates; air curtains and pumping systems to facilitate flushing; improved culvert connections; and backfilling.

## Completed and Proposed Management Activities and Projects

See Appendix A for activities and projects completed, underway, or planned by the responsible stakeholders since the 2011 update. At the time of the 2011 update, 58 projects (primarily septic to sewer conversions and some stormwater management projects) had been completed by stakeholders. Based on the 2017 update project information in Appendix A, 40 additional projects have been completed.

## Estimated Pollutant Load Reduction from the Implementation of Actions

Quantification of the actual water quality benefits achieved in the receiving waters directly attributable to the reduction of the wastewater and anthropogenic stormwater nutrient loads, expressed in terms of water column and groundwater concentrations of nutrients, is technically difficult due to flushing characteristics of the surficial aquifers and the canal systems and the dynamic circulation patterns in the near shore waters. However, the anticipated reductions below in Table 4 were published in the 2011 update. Where possible, stakeholders identified TN and TP reductions associated with their projects completed, planned, or underway since 2011 totaling 139,978 lb-yr of TN and 41,818 lb-yr TP, as detailed in Appendix A.

Table 4. Anticipated load reductions associated with management activities

| Location | Nutrient | Anthropogenic Load (lb-yr) | Loading (lb-yr) After Management Action (by 2020) | % Loading Reduction |
| --- | --- | --- | --- | --- |
| Northern Keys | TN | 360,488 | 129,414 | 64% |
|  | TP | 90,178 | 23,427 | 74% |
| Central Keys | TN | 164,705 | 64,797 | 61% |
|  | TP | 40,527 | 11,918 | 70% |
| South Central Keys | TN | 200,668 | 14,835 | 93% |
|  | TP | 46,628 | 4,945 | 89% |
| Southern Keys | TN | 239,863 | 40,943 | 83% |
|  | TP | 69,035 | 7,717 | 89% |

## Future Growth and New Sources

The potential for growth of anthropogenic sources is generally believed to be limited due to the regulations of multiple federal, state, regional, and local programs and plans, combined with the lack of raw land and the overall cost of living in the Florida Keys.

New pollutant sources can be expected from the limited growth. However, programs and management practices are in place that will limit nutrient discharges to the Halo Zone waters through minimum treatment standards and regulation of nutrient levels in new discharges.

## Implementation Schedule

Stakeholders intend to meet the restoration goal of 2020.

## Funding

Stakeholder projects have been funded to date through a variety of sources including the following:

Bonds for Everglades restoration.

Legislative appropriations.

DEP State Revolving Loan Fund.

South Florida Water Management District stormwater grants and cost-share programs.

Local sales tax.

U.S. Army Corps of Engineers.

Federal Highway Administration.

The Resources and Ecosystems Sustainability, Tourist Opportunities, and Revived Economies of the Gulf Coast States Act (RESTORE Act).

More than $13 million was appropriated in the 2017-2018 fiscal year General Appropriations Act (state budget) for Florida Keys ACSC and City of Key West ACSC projects.

In 2016, the Florida Legislature amended Section 215.619, F.S. (bonds for Everglades restoration), to specify that the Florida Keys ACSC and the City of Key West ACSC may seek bonds for projects that protect, restore, or enhance near shore water quality and fisheries, such as stormwater or canal restoration projects, projects to protect water resources available to the Florida Keys, including wastewater management projects.

Also in 2016, the Florida Legislature added a provision to Section 259.105, F.S. (Florida Forever Act) that states for the 2016-2017 fiscal year, the sum of $5 million in non-recurring funds from the General Revenue Fund is appropriated to DEP to be distributed in accordance with the existing interlocal agreements for the purposes of constructing sewage collection, treatment and disposal systems; implementing stormwater collection and treatment systems; canal restoration and muck remediation projects; and projects that protect and enhance water supply in the Florida Keys and City of Key West ACSCs. Further, beginning in the 2017-2018 fiscal year and continuing through the 2026-2027 fiscal year, at least $5 million shall be spent on land acquisition within the Florida Keys ACSC.

## Enforcement Programs and Local Ordinances for Non-Voluntary Strategies

Enforcement of existing regulations and ordinances by state, regional, and local agencies will achieve the implementation of the wastewater and stormwater management actions.

## Commitment to Plan Implementation

Successful implementation requires commitment and follow-up. The responsible stakeholders have expressed their intention to carry out the plan, monitor its effects, and continue to coordinate within and across jurisdictions to achieve nutrient reduction goals. As the water quality targets must be achieved by 2020, stakeholders must pursue management actions and funding to reduce nutrients and improve DO in the Florida Keys.

# : Procedures for Monitoring and Reporting Results

## Water Quality Monitoring Parameters, Frequency, and Network

Currently, the primary water quality monitoring network in the Florida Keys is the FKNMS Ambient Water Quality Network that is operated by the Florida International University Southeastern Environmental Research Center. This network contains approximately 30 sites, with only a few sites within the Halo Zone. The water quality status is updated annually.

As part of this update, DEP provided funding assistance for an enhanced monitoring network in the Halo Zone, with Monroe County and potentially other local entities providing matching funds. Monroe County agreed to be the lead entity responsible for the DEP grant and for reporting. The monitoring consists of collecting samples at 63 stations in the 23 WBIDs, with 4 samples collected at each station in a calendar year. This effort should total about 250 samples over the calendar year; the grant agreement is valid for 2 years. Table 5 identifies the recommended number of stations per WBID to meet the needs for FKRAD compliance and to measure the benefits of some of the canal restoration projects. Table 6 provides the water quality parameters to be collected, including nitrate (NOx) and total Kjeldahl nitrogen (TKN). Additionally, the FKRAD monitoring stations must account for the FKRAD modeling QUADs (Figure 2) for nutrient compliance.

Table 5. List of WBIDs and the number of recommended stations for FKRAD compliance monitoring

| WBID | Waterbody Name | Location | Number of Stations |
| --- | --- | --- | --- |
| 6006A | South Key Largo | Northern Keys | 6 |
| 6006B | Middle Key Largo | Northern Keys | 4 |
| 6006C | Upper Key Largo | Northern Keys | 2 |
| 6009 | Plantation Keys | Northern Keys | 4 |
| 6017 | Upper Matecumbe Key | Northern Keys | 4 |
| 6019 | Lower Matecumbe Key | Northern Keys | 4 |
| 6010 | Long Key | Central Keys | 2 |
| 6011A | Vaca Key | Central Keys | 4 |
| 6011B | Key Colony | Central Keys | 4 |
| 6011C | Grassy Key | Central Keys | 2 |
| 6012E | Big Torch Key | Central Keys | 1 |
| 6016 | Duck Key | Central Keys | 2 |
| 6012A | Big Pine Key | South Central Keys | 2 |
| 6012C | No Name Key | South Central Keys | 1 |
| 6012D | Long Beach | South Central Keys | 1 |
| 6013A | Saddlebunch Keys | South Central Keys | 4 |
| 6013B | Sugarloaf | South Central Keys | 1 |
| 6013C | Cudjoe Key | South Central Keys | 4 |
| 6013D | Little Knockemdown Key | South Central Keys | 1 |
| 6014C | U.S. Naval Air Station Key West | South Central Keys | 2 |
| 6018 | Bahia Honda State Park | South Central Keys | 2 |
| 6014A | Key West | Southern Keys | 4 |
| 6014B | Stock Island | Southern Keys | 2 |

Table 6. Water quality parameters for FKRAD monitoring

| Parameter | Sample Type | Description | Lab Method |
| --- | --- | --- | --- |
| NOx | Water Grab | Nitrite+Nitrate in aqueous matrices as mg N/L | EPA 353.2 Rev. 2.0 |
| TP | Water Grab | TP in aqueous matrices as mg P/L | EPA 365.1 Rev. 2.0 |
| TKN | Water Grab | TKN in aqueous matrices | EPA 351.2 Rev. 2.0 |
| Chlorophyll a | Water Grab | Phytoplankton chlorophyll a (corrected for phaeophytin) and phaeophytin by spectrophotometry | SM 10200 H (mod.) |
| DO | Field Measurement | DO concentration in water measured by field meter | Discrete Measurement |
| Percent DO Saturation | Field Measurement | Percent DO saturation in water measured by field meter | Discrete Measurement |
| pH | Field Measurement | pH level in water measured by field meter | Discrete Measurement |
| Specific Conductance | Field Measurement | Specific conductance of water measured by field meter | Discrete Measurement |
| Water Temperature | Field Measurement | Water temperature measured by field meter | Discrete Measurement |

All water quality data will be uploaded quarterly into the Florida Watershed Information Network (WIN) Database. A quarterly progress report will be submitted to DEP that includes the following information:

A tabulation of the water quality samples collected at each station during the quarter, including sampling dates and times for each site.

Identify any field quality assurance problems encountered during the quarter.

Identify any corrective actions necessary as a result of problems encountered during the quarter.

Copies of all field data sheets/forms and notes for samples and measurements collected during the quarter.

Status information on uploading lab and field data to WIN.

Figure 2. WBIDs and QUAD modeled boundaries

## Data Management and Assessment

As of June 30, 2017, water quality data in Florida is entered by the entity collecting the data into WIN, which replaced the Florida Storage and Retrieval System (STORET). DEP pulls water quality data directly from WIN for impaired waters evaluations and TMDL development. Data providers are required to upload their data regularly, so the information can be used as part of the water quality assessment process and for annual reporting. Data providers should upload their data to WIN, upon completion of the appropriate quality assurance/quality control (QA/QC) checks. All data collected in the last quarter of the calendar year should be uploaded no later than April 1st of the following year.

The water quality data will be compared to the FKRAD water quality targets identified in Tables 2a to 2d to determine compliance with targets.

## QA/QC

Stakeholders participating in the monitoring plan must collect water quality data in a manner consistent with Chapter 62-160, F.A.C., and the DEP standard operating procedures (SOPs) for QA/QC required therein. The most current version of these procedures is available on the DEP website. For FKRAD-related data analyses, entities should use National Environmental Laboratory Accreditation Conference (NELAC) National Environmental Laboratory Accreditation Program (NELAP)–certified laboratories or other labs that have been audited by DEP and determined to meet the certification and other requirements outlined in the SOPs.

## Methods for Evaluating Progress Towards Goals

Monitoring for success will include identification of physical connections to central wastewater systems; number of eliminated OSTDSs; total nutrients in wastewater effluent discharged to deep well; number of stormwater systems installed; and decrease in near shore nutrient concentrations in comparison to water quality targets and OFW background concentrations.

# : Proposed Corrective Actions

## Corrective Actions for Non-Improvement of Impairment

Water quality in the near shore waters is affected by far field sources that are a combination of naturally occurring nutrient loads and anthropogenic sources located outside of the Florida Keys, which are outside the control of the responsible stakeholders. However, management actions are identified in Table 3 for the stakeholders to implement and for which regulatory agencies have enforcement action should implementation fail to remedy the nutrient impairments. For example, the FDOH can conduct enforcement actions against owners of non-complying OSTDSs; DEP can conduct enforcement actions against public and privately owned wastewater treatment facilities (WWTFs) that do not produce an effluent and/or dispose of its effluent in a manner compliant with state requirements.

## Corrective Actions for Management Actions not Completed on Schedule

The stakeholders will submit an annual report to DEP that will provide progress on the

management actions and projects, the overall success of the plan, and the need for corrective actions, if any, including schedule modifications.

## DEP Notification Process for Corrective Action Implementation

If a corrective action is deemed overly significant, such as the introduction of a new

management action to address the failure of an existing management action, DEP will be notified formally through written correspondence of this significant change to the plans implementation by the responsible stakeholder.

Appendices

Appendix A: Responsible Stakeholder Projects

Table A-1. Responsible stakeholder projects completed since 2011, underway, or planned

| Lead Entity | Project Number | Project Name | Project Description | Project Type | Status | Actual or Anticipated Operational Date | Acres Treated | TN Reduction (lb/yr) | TP Reduction (lb/yr) | Cost Estimate | WBID | Location |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| City of Key West | KW-06 | Collection of Sanitary Waste | Incremental collections of marine pump-out program (above the 2010 levels) of sanitary boat wastes serving enforced by police boat sweeps. Vessel pump out station installation completed at City Marina at Garrison Bight on Wahoo and Kingfish Piers. 10,086 pump outs of moored vessels, totaling 173,173 gallons. | Sewage Collection | Underway | 2011- 2020 | Info. not provided | 267 | 75 | $93,040 | 6014A-N | Southern Keys |
| City of Key West | KW-07 | Baffle Boxes and Stormwater Disposal Wells | Construction of 10 baffle boxes and 10 stormwater disposal wells (1 per year). | Baffle Boxes | Underway | 2011- 2020 | Info. not provided | 470 | 66 | $3,504,395 | 6014A-N | Southern Keys |
| City of Key West | KW-08 | Baffle Boxes and Stormwater Disposal Wells | Construction of 10 baffle boxes and 10 stormwater disposal wells (1 per year). | Baffle Boxes | Underway | 2011- 2020 | Info. not provided | 470 | 66 | Information not provided | 6014A-S | Southern Keys |
| City of Layton | L-04 | Long Key East and West | Construction of an extension of the collection system to include most properties on the east and west ends of Long Key (excluding Outdoor Resorts and Fiesta Key) (100 equivalent dwelling units [EDUs]) | Wastewater Service Area Expansion | Completed | 2017 | Info. not provided | Information not provided | Information not provided | Information not provided | 6010 | Central Keys |
| City of Marathon | M-02 | Service Area 1 | Installation of central wastewater collection system serving Service Area 1 and provision of AWT treatment with disposal in a shallow effluent disposal well serving 312 EDUs. | Wastewater Service Area Expansion | Completed | 2012 | Info. not provided | 1672 | 760 | Information not provided | 6011A | Central Keys |
| City of Marathon | M-07 | Service Area 3 | Installation of central wastewater collection system serving Service Area 3 and provision of AWT treatment with disposal in a shallow effluent disposal well serving 1,565 EDUs. | Wastewater Service Area Expansion | Completed | 2011 | Info. not provided | 15,885 | 3,814 | Information not provided | 6011A | Central Keys |
| City of Marathon | M-11 | Service Area 7 | Installation of centralized cluster wastewater collection system serving Service Area 7 and provision of secondary treatment with disposal in a shallow effluent disposal wells serving 360 EDUs. | Wastewater Service Area Expansion | Completed | 2011 | Info. not provided | 1,888 | 944 | Information not provided | 6011A | Central Keys |
| City of Marathon | M-12 | Service Area 7 | Installation of centralized cluster wastewater collection system serving Service Area 7 and provision of secondary treatment with disposal in a shallow effluent disposal wells serving 1,237 EDUs. | Wastewater Service Area Expansion | Completed | 2012 | Info. not provided | 6,710 | 3,240 | Information not provided | 6011C | Central Keys |
| City of Marathon | M-15 | Stormwater Treatment Systems | Installation of stormwater interception and treatment system serving approximately 1,135 acres in conjunction with the central wastewater collection system serving Service Area 5. | Stormwater System Upgrade | Completed | 2011 | 1,135 | 441 | 67 | Information not provided | 6011A | Central Keys |
| FDOT District VI | FDOT-07 | SR 5/Overseas Highway | Resurfacing from mile marker (MM) 103.2 Hialeah Lane to MM 106.6 Reef Drive. | Drainage Improvement | Completed | 2012 | Info. not provided | Information not provided | Information not provided | Information not provided | All | All |
| FDOT District VI | FDOT-10 | SR 5/Overseas Highway | Resurfacing from 2,000 feet south of MM 100 to 2,580 feet south of MM 97. | Drainage Improvement | Completed | 2012 | Info. not provided | Information not provided | Information not provided | Information not provided | All | All |
| FDOT District VI | FDOT-11 | SR 5/Overseas Highway | Resurfacing from MM 49.1/north of 37th St. to MM 53.1/Bridge over Vaca Cut. | Drainage Improvement | Completed | 2012 | Info. not provided | Information not provided | Information not provided | Information not provided | All | All |
| FDOT District VI | FDOT-15 | Monroe Countywide Drainage Pushbutton Projects | Drainage projects. | Drainage Improvement | Completed | 2011-2016 | Info. not provided | Information not provided | Information not provided | Information not provided | All | All |
| FDOT District VI | FDOT-16 | SR 5/Overseas Highway | MM 59 to Grassy Key drainage improvements. | Drainage Improvement | Completed | 2012 | Info. not provided | Information not provided | Information not provided | Information not provided | All | All |
| FDOT District VI | FDOT-17 | SR 5/Overseas Highway | From Caribbean Drive/MM 24.5 to West Shore Drive/MM 25 drainage improvements. | Drainage Improvement | Completed | 2014 | Info. not provided | Information not provided | Information not provided | Information not provided | All | All |
| Florida Keys Aqueduct Authority (FKAA) | FKAA-01 | Key Haven Wastewater Treatment Plant (WWTP) | Due to excessive infiltration and inflow, decommissioning of small package plant with flow redirected to the Big Coppitt regional WWTP on east Rockland Key. | Wastewater Treatment Facility Upgrade | Underway | 2018 | Info. not provided | Information not provided | Information not provided | Information not provided | Information not provided | Southern Keys |
| Florida State Parks System | FSPS-01 | Dagny Johnson Key Largo Hammock Botanical State Park | Convert assistant manager residence and 7 ranger residences to central wastewater system provided by KLWTD. | Wastewater Treatment Facility Upgrade | Completed | 2015 | Info. not provided | Information not provided | Information not provided | $21,879 | 6006B | Northern Keys |
| Florida State Parks System | FSPS-06 | Lignumvitae Key State Park | Septic conversion at land-based shop building to Islamorada wastewater facility. | Wastewater Service Area Expansion | Planned | TBD | TBD | TBD | TBD | TBD | Information not provided | Northern Keys |
| Florida State Parks System | FSPS-07 | Lignumvitae Key State Park | Septic conversion at land-based residence to Islamorada wastewater facility. | Wastewater Service Area Expansion | Completed | 2016 | Info. not provided | Information not provided | Information not provided | $119,767 | Information not provided | Northern Keys |
| Florida State Parks System | FSPS-08 | Windley Key Fossil Reef State Park | Septic conversion at visitor center to Islamorada wastewater facility. | Wastewater Treatment Facility Upgrade | Completed | 2016 | Info. not provided | Information not provided | Information not provided | $117,420 | Information not provided | Northern Keys |
| Florida State Parks System | FSPS-10 | Long Key State Park | Construction of new shop building that will have wastewater flows handled by the City of Layton. | Wastewater Service Area Expansion | Planned | TBD | TBD | TBD | TBD | TBD | 6010 | Central Keys |
| Florida State Parks System | FSPS-12 | Curry Hammock State Park | Wastewater collection/transmission system designed in which flows will transmit to the City of Marathon WWTP for the ranger station, 2 residences, shop building, picnic area, and bathhouse. | Wastewater Service Area Expansion | Completed | 2014 | Info. not provided | Information not provided | Information not provided | $227,941 | 6011A | Central Keys |
| Florida State Parks System | FSPS-18 | Fort Zachary Taylor State Park | Septic systems decommissioned and effluent from concession and beach bathroom, 2 residences, fort bathroom, shop, and volunteer village transmitted to City of Key West WWTP. | Wastewater Service Area Expansion | Completed | 2011 | Info. not provided | Information not provided | Information not provided | See FSPS-19 | 6014A | Southern Keys |
| Florida State Parks System | FSPS-19 | Fort Zachary Taylor State Park | Construction of new entrance station that is connected to central sewer. | Wastewater Service Area Expansion | Completed | 2017 | Info. not provided | Information not provided | Information not provided | $2,292,151 | 6014A | Southern Keys |
| Key Largo Wastewater Treatment District | KLWTD-08 | Basin G central wastewater collection system | Construction of the Basin G central wastewater collection system serving 1,625 EDUs with subsequent connection to the 2.3 mgd AWT treatment facility with finished effluent disposal in a deep Class V well. | Wastewater Service Area Expansion | Completed | 2011 | Info. not provided | 15,494 | 4,603 | See KLWTD-01 | 6006A | Northern Keys |
| Key Largo Wastewater Treatment District | KLWTD-09 | Basin H central wastewater collection system | Construction of the Basin H central wastewater collection system serving 737 EDUs with subsequent connection to the 2.3 mgd AWT treatment facility with finished effluent disposal in a deep Class V well. | Wastewater Service Area Expansion | Completed | 2011 | Info. not provided | 5,791 | 1,554 | See KLWTD-01 | 6006A | Northern Keys |
| Key Largo Wastewater Treatment District | KLWTD-13 | Basin I central wastewater collection system | Construction of the Basin I central wastewater collection system serving 1,910 EDUs with subsequent connection to the 2.3 mgd AWT treatment facility with finished effluent disposal in a deep Class V well. | Wastewater Service Area Expansion | Completed | 2011 | Info. not provided | 13,931 | 4,031 | Information not provided | 6006A | Northern Keys |
| Key Largo Wastewater Treatment District | KLWTD-14 | Basin J central wastewater collection system | Construction of the Basin J central wastewater collection system serving 893 EDUs with subsequent connection to the 2.3 mgd AWT treatment facility with finished effluent disposal in a deep Class V well. | Wastewater Service Area Expansion | Completed | 2011 | Info. not provided | 6,836 | 2,041 | Information not provided | 6006A | Northern Keys |
| Key West Resort Utilities Corporation | KWRU-01 | Stock Island WWTP | Expansion of 0.499 mgd AWT plant using shallow disposal wells to approx. 0.850 mgd. | Wastewater Treatment Facility Upgrade | Completed | 2015 | Info. not provided | Information not provided | Information not provided | Information not provided | Information not provided | Southern Keys |
| Monroe County | MC-01 | Duck Key/Hawks Cay WWTP Upgrade | Conversion to AWT and construction of collection system (1,500 EDUs). | Wastewater Treatment Facility Upgrade | Completed | 2011 | Info. not provided | 2,226 | 1113 | Information not provided | 6016 | Central Keys |
| Monroe County | MC-02 | Cudjoe Regional Wastewater System (CRWS) - Advanced Wastewater Reclamation Facility (AWRF) | Went into service in October 2015 using a deep injection disposal well. Designed for an average annual daily flow of just under 1.0 mgd; as of July 2017, processes 0.3 mgd. | Wastewater Treatment Facility Upgrade | Completed | 2015 | Info. not provided | Information not provided | Information not provided | Information not provided | Information not provided | South Central Keys |
| Monroe County | MC-14 | Veteran's Park | Upgrade onsite wastewater system to best available technology (BAT) standards. | Wastewater Treatment Facility Upgrade | Planned | 2017 | Info. not provided | Information not provided | Information not provided | Information not provided | Information not provided | Information not provided |
| Monroe County | MC-15 | Pigeon Keu | Upgrade onsite wastewater system to BAT standards. | Wastewater Treatment Facility Upgrade | Planned | 2017 | Info. not provided | Information not provided | Information not provided | Information not provided | Information not provided | Information not provided |
| Monroe County | MC-16 | Canal Restoration #266 Organic Removal and Air Curtain | Removal of approximately 8,300 cubic yards of organic muck and 160 cubic yards of trash from the canal bottom and the installation of an air curtain to prevent seaweed from entering the canal. | Canal Restoration | Completed | 2016 | 1.1 | TBD | TBD | $1,303,355 | 6012A | Southern Keys |
| Monroe County | MC-17 | Canal Restoration #290 Organic Removal and Air Curtain | Removal of approximately 4,700 cubic yards of organic muck and 130 cubic yards of trash from the canal bottom and the installation of an air curtain to prevent seaweed from entering the canal. | Canal Restoration | Completed | 2017 | 0.59 | TBD | TBD | $788,421 | 6012A | Southern Keys |
| Monroe County | MC-18 | Canal Restoration #287 Air Curtain | The installation of an air curtain to prevent seaweed from entering the canal. | Canal Restoration | Completed | 2016 | 0.5 | TBD | TBD | $101,192 | 6012A | Southern Keys |
| Monroe County | MC-19 | Canal Restoration #29 Backfilling | The placement of approximately 27,000 cubic yards of fill material in the canal. | Canal Restoration | Completed | 2015 | 0.82 | TBD | TBD | $1,360,000 | 6006A | Northern Keys |
| Monroe County | MC-20 | Canal Restoration #277 Culvert | The installation of an approximately 200 linear feet of 60-inch diameter reinforced concrete pipe with a manatee grate. | Canal Restoration | Completed | 2016 | 0.32 | TBD | TBD | $423,957 | 6012A | Southern Keys |
| Monroe County | MC-21 | Canal Restoration #472 Culvert | The installation of an approximately 120 linear feet of a 38-inch x 24-inch diameter reinforced concrete elliptical pipe with a manatee grate. | Canal Restoration | Completed | 2015 | 0.14 | TBD | TBD | $199,291 | 6014 | Southern Keys |
| Monroe County | MC-22 | Canal Restoration #83 Organic Removal, Backfilling, and Air Curtain | Removal of approximately 3,500 cubic yards of organic muck, the placement of approximately 5,570 cubic yards of fill material, and the installation of an air curtain to prevent seaweed from entering the canal. | Canal Restoration | Underway | 2017 | 1.27 | TBD | TBD | $1,524,040 | 6006A | Northern Keys |
| Monroe County | MC-23 | Canal Restoration #75 Backfilling | The placement of approximately 27,000 cubic yards of fill material in the canal. | Canal Restoration | Underway | 2018 | 1.6 | TBD | TBD | $1,300,000 | 6006A | Northern Keys |
| Monroe County | MC-24 | Canal Restoration #48, #59, #79, and #80 Augmented Aeration | The installation of an augmented aeration system at each canal system. | Canal Restoration | Underway | 2018 | 3.5 | TBD | TBD | $200,000 | 6006A | Northern Keys |
| U.S. Navy | USN-1 | Wastewater Utility Service by FKAA (see FKAA-02) | In October 2015, the U.S. Navy entered into a contract with FKAA to own and be responsible for five wastewater systems located at Boca Chica Field, Naval Branch Health Clinic, Sigsbee Park, Truman Annex, and Trumbo Point including Fleming Key. FKAA will transfer wastewater from these systems to its Big Coppitt plant for treatment (1,730 EDUs). | Wastewater Service Area Expansion | Completed | 2011 | Info. not provided | Information not provided | Information not provided | Information not provided | 6014C | South Central Keys |
| Village of Islamorada | VI-2 | Middle Plantation Key Central Wastewater Collection System | Construction to connect to the existing BAT Central WWTF located at the KLWTD Plant, MM1 00 (1,600 EDUs). | Wastewater Service Area Expansion | Completed | 2015 | Info. not provided | 13,274 | 3,553 | Information not provided | 6009 | Northern Keys |
| Village of Islamorada | VI-3 | South Plantation Key Central Wastewater Collection System | Construction to connect to the existing BAT Central WWTF located at the KLWTD Plant, MM 100 (approximately 1,900 EDUs). | Wastewater Service Area Expansion | Completed | 2015 | Info. not provided | 11,129 | 3,188 | Information not provided | 6009 | Northern Keys |
| Village of Islamorada | VI-4 | Windley Key Central Wastewater Collection System | Construction to connect to the existing BAT Central WWTF located at the KLWTD Plant, MM 100 (900 EDUs). | Wastewater Service Area Expansion | Completed | 2015 | Info. not provided | 8,451 | 2,486 | Information not provided | 6009 | Northern Keys |
| Village of Islamorada | VI-5 | Upper Matecumbe Key Central Wastewater Collection System | Construction to connect to the existing BAT Central WWTF located at the KLWTF Plant, MM 100 (approximately 2,600 EDUs). | Wastewater Service Area Expansion | Completed | 2015 | Info. not provided | 11,214 | 3,279 | Information not provided | 6017 | Northern Keys |
| Village of Islamorada | VI-6 | North Upper Matecumbe Key Central Wastewater Collection System | Combined with above. | Wastewater Service Area Expansion | Completed | 2015 | Info. not provided | 13,311 | 3,831 | Information not provided | 6017 | Northern Keys |
| Village of Islamorada | VI-7 | Lower Matecumbe Key Central Wastewater Collection System | Construction to connect to the existing BAT Central WWTF located at the KLWTD Plant, MM 100 (approximately 1,600 EDUs). | Wastewater Service Area Expansion | Completed | 2015 | Info. not provided | 10,518 | 3,107 | Information not provided | 6019 | Northern Keys |
| Village of Islamorada | VI-8 | Canal Restoration #132 Air Curtain | The installation of an air curtain to prevent seaweed from entering the canal. | Canal Restoration | Underway | 2019 | 0.2 | TBD | TBD | $50,000 | 6009 | Upper Keys |
| Village of Islamorada | VI-9 | Canal Restoration #137 Air Curtain | The installation of aerators within boat basin and an air curtain to prevent seaweed from entering the canal. | Canal Restoration | Completed | 2014 | 2.7 | TBD | TBD | $28,597 | 6009 | Upper Keys |
| Village of Islamorada | VI-10 | Canal Restoration #145 Air Curtain | The installation of an air curtain to prevent seaweed from entering the canal. | Canal Restoration | Underway | 2017 | 0.2 | TBD | TBD | $66,698 | 6019 | Upper Keys |
| Village of Islamorada | VI-11 | Canal Restoration #148 Air Curtain | The installation of an air curtain to prevent seaweed from entering the canal. | Canal Restoration | Completed | 2017 | 0.1 | TBD | TBD | $32,334 | 6019 | Upper Keys |

Appendix B: Important Links

- http://dep.state.fl.us/water/watersheds/rap.htm.