Table 1: Gemini Springs-DeLeon Spring Stakeholders Education Priorities on OSTDS

| Recommended Target Audiences/Stakeholders | DeBary | Sanford | Lake Mary | Seminole County | Pierson | DeLeon Springs | Volusia County | UF | SJRWMD |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Environmental groups |  |  |  |  |  |  |  |  |  |
| Environmental festivals & other environmental awareness type events, including non-conventional events |  |  |  |  |  |  |  |  |  |
| Reach out to citizens |  |  |  |  |  |  |  |  | x |
| Homeowners associations |  |  |  |  |  |  | x |  | x |
| Media |  |  |  |  |  |  | x |  |  |
| Chambers of Commerce |  |  |  |  |  |  |  |  | x |
| OSTDS industry |  |  |  |  |  |  | x |  |  |
| Recommended Message/Stakeholders | DeBary | Sanford | Lake Mary | Seminole County | Pierson | DeLeon Springs | Volusia County | UF | SJRWMD |
| The septic tank industry is part of the solution |  |  |  |  |  |  |  |  |  |
| Loading from OSTDS |  |  |  |  |  |  |  |  | x |
| Misconception about what is failing |  |  |  |  |  |  |  |  |  |
| Maintenance and savings |  |  |  |  |  |  |  |  |  |
| Impacts of TN to the environment (and regulatory requirements*) |  |  |  |  |  |  | x* |  |  |
| Not personal- we are all part of the solution for our springs |  |  |  |  |  |  |  |  | x |
| Not political- protecting our water is everyone's shared responsibility |  |  |  |  |  |  |  |  | x |
| Costs to retrofit or sewer |  |  |  |  |  |  | x |  |  |
| Health and community impacts |  |  |  |  |  |  |  |  |  |
| Funding options |  |  |  |  |  |  | x |  |  |
| Recommended Materials & Resources/ Stakeholders | DeBary | Sanford | Lake Mary | Seminole County | Pierson | DeLeon Springs | Volusia County | UF | SJRWMD |
| Utility inserts |  |  |  |  |  |  | x |  |  |
| League of Cities website |  |  |  |  |  |  |  |  |  |
| Social media with consistent message |  |  |  |  |  |  | x |  | x |
| Sponsored ads |  |  |  |  |  |  |  |  | x |
| Community meetings |  |  |  |  |  |  | x |  | x |
| St. Johns River Cleanup Program |  |  |  |  |  |  |  |  |  |
| Farm Bureau and University of Florida-IFAS |  |  |  |  |  |  |  |  |  |

Instructions: For your entity's column, please put an "x" in the rows that are a priority for you for target audiences, messages, and materials/resources.

Green shading=Gemini Springs Entities; Orange shading=DeLeon Spring entities; Purple shading=Both Gemini and DeLeon entities.

Table 2: Examples of Stakeholder OSTDS Education Projects

| Lead Entity | Priority Ranking (High, Medium, or Low) | Project Name | Description | Project Type | Milestone (5-, 10-, or 15-yr) | Cost Estimate (planning level) | Funding |  | Status (Underway, Planned, or Completed) | Estimated Completion Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | Source | Amount |  |  |
| Volusia County |  | OSTDS Education to Elected Officials | Coordinate efforts with industry and cities to develop a consistent message | Public Ed. | 5 | Not Provided | Not Provided | Not Provided | Completed | Not Provided |
| Volusia County |  | Education Support of the Blue Spring Alliance | Continue to support the education efforts of the Blue Spring Alliance | Public Ed. | 5 | Not Provided | Not Provided | Not Provided | Underway | Not Provided |
| Volusia County |  | Education and Outreach Through Explore Volusia | Continue programs related to water quality issues through Explore Volusia | Public Ed | 5 | Not Provided | Not Provided | Not Provided | Underway | Not Provided |
| Volusia County |  | Education and Outreach Through Project H2O | Continue and expand education efforts about fertilizer application through project H2O | Public Ed. | 5 | Not Provided | Not Provided | Not Provided | Underway | Not Provided |
| UF-IFAS |  | OFS OSTDS Campaign, Phase 1 | Implement social marketing campaign that links septic systems to springs | Public Ed. | 5 | $30,000 | Not Provided | Not Provided | Planned | 2020 |
| UF-IFAS |  | OFS OSTDS Campaign, Phase 2 | Create online clearinghouse of fact sheets, videos, PSAs, etc. | Public Ed. | 5 | $7,000 | Not Provided | Not Provided | Planned | 2018 |
| UF-IFAS |  | OFS OSTDS Campaign, Phase 3 | Presentations to realtors and distribution of information kits for home buyers | Public Ed. | 5 | $10,000 | Not Provided | Not Provided | Planned | 2018 |
| UF-IFAS |  | OFS OSTDS Campaign, Phase 4 | Six to eight septic system workshops for elected officials | Public Ed. | 5 | $5,000 | Not Provided | Not Provided | Planned | 2019 |
| UF-IFAS |  | OFS OSTDS Campaign, Phase 5 | Homeowner workshops with field demonstrations | Public Ed. | 5 | $25,000 | Not Provided | Not Provided | Planned | 2020 |
| Add projects here |  |  |  |  |  |  |  |  |  |  |

Send your priorities (page 1) and projects (pages 2-3) to Moira Homann at moira.homann@dep.state.fl.us.

Table 3: Pilot Project – Outreach and Social Marketing Campaign (OSTDS or Fertilizer)

| Phase | Funding and Contracting | Pre-Campaign | Campaign | Post-Campaign |
| --- | --- | --- | --- | --- |
| Purpose | - Obtain funding for campaign - Select consultant(s) to complete social marketing research and develop and implement campaign | - Know the audience - Identify barriers and benefits - Define campaign objectives | - Change behavior - Use a strategic communications approach - Carefully consider communication channels | - Evaluate performance |
| Objectives | - Secure funding and experienced consultant(s) | - Determine the following for the audience: - Awareness of issue - Attitudes and values - Current practices | - Awareness by audience that: - Their actions affect the issue - Actions can be taken by them to remedy issue - Behavior change | - Observe behavior change |
| Actions | - Prepare and submit grant application - Prepare request for qualifications (RFQ) - Complete RFQ process and place consultant(s) under contract | - Conduct collaborative work sessions with lead entity - Develop survey, implement, and analyze results - Conduct focus groups | - Develop message(s) - Develop branding/graphics - Prepare products (direct mail, billboards, radio ads, tv ads, etc.) - Implementation (billboards; radio, tv and print advertisements; promo items, etc.) | - Develop survey, implement, and analyze results |
| Costs (Estimated)* | Staff time and cost | $30,000 | $240,000 | $30,000 |
| Schedule | Year 1 | Year 2 | Years 3−4 | Year 5 |

*Costs are estimated from budget information for the Southwest Florida Water Management District annual "Restoring our Springs!" campaign as well as University of Florida-Institute of Food and Agricultural Sciences' anticipated costs for implementation of its Outstanding Florida Springs OSTDS campaign in 2017/2018.