Policy Briefing Summary

Thursday, November 17, 2011

1:30 PM – 3:30 PM

Deltona Library and Environmental Center, Scrub Jay Auditorium, Deltona, Florida

Meeting Attendees

| Bradley Bauknecht, FDOT Mary Brabham, SJRWMD Derek Busby, SJRWMD Tiffany Busby, Wildwood Consulting Gerald Chancellor, Deltona Nancy Christman, SJRWMD Marie Duffy, Sanford Bill Eggers, Aquafiber Mark Ellard, Geosyntec Gordon England, Stormwater Solutions Chris Ferraro, FDEP Samantha Fillmore, FDEP Don Findell, Lake Helen Mark Flomerfelt, Seminole County John Gamble, Volusia County Andrew Giannini, Quentin L. Hampton Associates David Griffis, Volusia County | Ferrell Hickson, FDOT Danielle Honour, CDM Bilal Iftikhar, Sanford Carol Johnson, FDACS Suzanne Kaufman, Jones Edmunds Robert King, Citizen Rob Kirby, Volusia County Sam Krudell, Seminole Audubon Society Ryan Mitchell, E Sciences Marcy Policastro, Wildwood Consulting Terry Pride, FDACS Leylah Saavedra, Pegasus Engineering Barbara Vergara, DSV Consulting Kalina Warren, FDEP Glenn Whitcomb, Deltona Kelly Young, Volusia County |
| --- | --- |

Welcome and Opening Remarks

Chris Ferraro welcomed everyone to the first policy maker briefing for the Lakes Harney and Monroe Basin Management Action Plan (BMAP).  Chris stated that the stakeholders have been attending technical meetings and the Florida Department of Environmental Protection (FDEP) thought this would be a good time to brief the policy makers on the BMAP progress to date.  The participants introduced themselves and the entity they represent.

Lakes Harney and Monroe Total Maximum Daily Loads (TMDLs)

Samantha Fillmore stated that a TMDL is the maximum amount of a pollutant that a waterbody can assimilate and still meet water quality standards.  TMDLs are developed for waterbodies that have sufficient data to demonstrate they are not meeting applicable water quality standards.  A TMDL consistent of two parts: (1) a target based on water quality standards, and (2) load reductions for pollutants that are necessary to ensure that the established target is met.  The Lakes Harney and Monroe TMDLs were adopted in December 2009 and include the lakes and the Middle St. Johns River between the inlet of Lake Harney and the confluence of the river and the Wekiva River.  The total watershed area is approximately 216,000 acres.  Samantha noted that the Lake Harney watershed is much larger and mostly unincorporated area.  The Lake Monroe watershed is more developed.  The watershed boundary includes a very small portion of Brevard County and Lake County; however, these areas only have natural land uses (water, wetlands, and forest) so these counties were not included in the BMAP allocations.

The parameters of concern for the impaired waterbody identification (WBID) numbers are dissolved oxygen (DO) and nutrients.  Florida’s narrative water quality standard requires that the nutrient concentrations of a waterbody shall not be altered as to cause an imbalance of natural populations of aquatic flora or fauna.  For the WBIDs in the Lakes Harney and Monroe TMDL, nutrient targets were established to restore healthy chlorophyll-a levels and Trophic State Index (TSI) values.  The TMDLs established a concentration of total nitrogen (TN) and total phosphorus (TP) in each WBID to achieve the target chlorophyll-a and TSI.  The TMDL identifies the pollutant sources in the watershed, which helps to determine how to allocate reductions and which sources can be controlled by the stakeholders.  Reductions are only required for wastewater treatment facilities (WWTFs), municipal separate storm sewer facilities (MS4s), nonpoint stormwater sources, agriculture, and failing septic tanks within 50 feet of a waterbody.  Groundwater and atmospheric deposition loadings are considered natural background and reductions are not required.  The reductions for the upstream St. Johns River and Econlockhatchee River sources and Lake Jesup sources will be achieved through other plans.  Samantha stated that the total load to the waterbodies is much larger than the watershed load but the BMAP only focuses on the load reductions needed from the watershed.  A BMAP for Lake Jesup has already been adopted.

A TMDL includes a wasteload allocation (WLA) for point sources including WWTFs and MS4s, and a load allocation (LA) for nonpoint sources.  The TMDL outlines the TN and TP required reductions for each WBID.  The only WWTF is the Sanford North WWTF, which is located on Lake Monroe; therefore, the Lake Monroe WBID includes a wastewater WLA.  As part of this BMAP, the Smith Canal TMDL will also be addressed.  Smith Canal is located within the larger Lakes Harney and Monroe watershed.  The canal is about six miles long and flows northwest to the St. Johns River about 1.4 miles upstream of the outlet to Lake Monroe.  The watershed includes portions of Seminole County and the cities of Sanford and Lake Mary.  Smith Canal was verified impaired for DO with the causative pollutant of TP.  There is a small portion of the Smith Canal WBID that extends outside the Lakes Harney and Monroe boundary; however, this portion of the WBID is addressed through the Lake Jesup BMAP.  The sources in the Smith Canal watershed are the Seminole County and co-permittees Phase I MS4, stormwater runoff, septic tanks, and atmospheric deposition.  The first step in achieving the Smith Canal reductions is to apply the Lakes Harney and Monroe reductions.  Additional reductions may be needed in the future if the Smith Canal water quality does not improve.  Samantha stated that once a TMDL is adopted, the stakeholders are required to implement projects to address their portion of the responsibility for the impairment.  Stakeholders must commit the necessary funding to achieve the TMDL because meeting water quality standards is not optional.  The TMDL reductions can be linked to the WWTF and MS4 permits.

Derek Busby asked as part of the BMAP cycle, if FDEP will reevaluate the TMDL and the loading or if the TMDL is set once it is adopted.  Samantha responded that FDEP plans to use the existing TMDL model with any adjustments to the loading based on new monitoring information.  Tiffany Busby added that the TMDL reevaluation depends on the basin.  In some areas, there are issues with the model and ongoing research.  For these areas, FDEP may commit to updating the TMDL.  In other places, such as the Lakes Harney and Monroe Basin, there are not many flaws with the model so a TMDL would not need to be readopted.  Derek asked if future data show that groundwater is a significant contributor of nutrients and these nutrients originate in the springshed would reductions be added for groundwater.  Tiffany responded that if there is not a reason to readopt the TMDL then FDEP will not do this.  However, if new information is available that would change the TMDL, FDEP will consider this information.  Samantha added that FDEP will reevaluate the Lake Jesup TMDL because there is a lot research going on in that basin to fill in data gaps.  Terry Pride asked if there is a biological indicator for the Lakes Harney and Monroe TMDLs.  Samantha responded that the focus of these TMDLs is on improving chlorophyll-a and TSI.  Terry asked if there were a lot of data that went into the model or if most of the load estimates are based on the modeling.  Samantha responded that the model does incorporate monitoring data.

Lakes Harney and Monroe BMAP

Samantha stated that a BMAP is developed collaboratively with stakeholders to meet provisions in Section 403.067(7), Florida Statutes (F.S.).  For point sources, BMAPs are enforceable through WWTF and MS4 permits.  For nonpoint sources, BMAP projects are enforceable through the BMAP itself.  For agriculture, best management practices (BMPs) or monitoring is required.  BMAPs are adopted by FDEP through Secretarial Order.  A benefit of having a BMAP is that it gives the stakeholders the ability to determine the implementation schedule.  Without a BMAP, the U.S. Environmental Protection Agency (EPA) or FDEP can assign a compliance schedule through the WWTF permits and Phase I and II MS4 permits.  The BMAP does become a regulatory document once it is adopted.

The BMAP components are designed to establish a watershed management plan for the pollutant of concern (nutrients).  The BMAP shows how the TMDL reductions will be accomplished, how progress will be reported, and how the system and its response will be monitored.  The BMAP is scheduled to be updated every five years and annual reports will be prepared to document progress each year.  For the Lakes Harney and Monroe BMAP, the TMDL reductions will be achieved over a 15-year period.  The first iteration of the BMAP will cover a five-year period from approximately mid-2012 through mid-2017.  Each entity is required to achieve 50% of their TN and TP required reductions in the first BMAP iteration, and the remainder of the reductions will be achieved by the end of the 15-year timeline.  EPA expects the state to create plans that address the impairments in 15 years or less.  Since a lot of progress has already been made in this watershed, reaching 50% of the required reductions in the next five years is achievable while still making progress on the reductions.  The 15-year timeframe provides the maximum amount of time to secure funding to implement the projects.  This iterative approach to the BMAP allows for project implementation to achieve reductions while monitoring occurs to better understand the watershed.  An important consideration is that the watershed makes up a small percentage of the total loading to the impaired waterbodies (approximately 3% of the TN loads and 4% of the TP loads).  Load reductions from the Upper St. Johns River, Econlockhatchee River, and Lake Jesup are key to meeting the water quality targets.

For future growth, Section 403.067(7)(a)(2), Florida Statutes, requires BMAPs to, “…identify the mechanisms by which potential future increases in pollutant loading will be addressed.”  The BMAP will not include an allocation for new development so that the stakeholders are not forced to make additional reductions to provide a buffer for future growth.  Any new discharges cannot increase existing load and must meet “net environmental improvement” for the Environmental Resource Permit (ERP) program requirements.  Local governments are encouraged to pursue measures to control loads from future growth such as low impact development (LID) standards, Florida friendly landscaping, and modifications to local development regulations.  Terry asked if the ERP provision for “net environmental improvement” is an existing requirement or part of the future statewide stormwater rule.  Chris responded that this is an existing rule.  For the Lakes Harney and Monroe Basin, since there impaired waterbodies the stakeholders cannot increase loading over the existing load.

Sam Krudell asked if only 3% of the loading is from the watershed, where is the rest of the load coming from.  Samantha responded that the rest of the load is from the upstream St. Johns River, Econlockhatchee, and Lake Jesup.  Addressing the watershed loads is only one puzzle piece of the entire picture needed to meet water quality standards.  The plan is to look upstream for the next BMAP once the Lakes Harney and Monroe BMAP is completed.  The BMAP monitoring plan will focus on monitoring the tributaries to determine how the projects are affecting the watershed loads.  Only monitoring the impaired waterbodies in the main stem of the river would not show the positive effects of local project implementation because of the significant upstream influences.

BMAP Progress to Date

Samantha stated the allocations were determined using a target load per acre approach.  Target loads per acre for TN and TP were determined for the entire BMAP basin, and the target loads per acre were then multiplied by each entity’s acreage to determine the total allowable TN and TP loading.  This approach was selected to focus reductions on those areas with the highest TN and TP loadings in the watershed.  The starting loads in the allocations are the TN and TP loading estimates for each entity based on the TMDL model.  Each entity’s starting load was determined using the jurisdictional boundaries provided by the stakeholders.  Natural areas were removed from the stakeholders’ starting loads because the TMDL does not require load reductions from natural land uses.  All loads from agricultural land uses were assigned to agriculture, not the local governments.  Once the starting loads were calculated, de minimus entities were identified.  De minimus entities are those stakeholders with such small loadings that they are not significant contributors.  DeLand, Lake Helen, Orange City, and Turnpike Authority were identified as de minimus because each contribute less than 1% of the total load and combined they contribute approximately 1% of the total load.  These entities were not assigned an allocation for the first iteration of the BMAP, and the loads associated with these entities were not reallocated to the other stakeholders in the basin.  The required reductions to each stakeholder are the difference between the starting load from the model and the target load.  The required reductions vary based on the land uses in each entity’s jurisdiction and the location in the basin.  Sanford has higher reductions than the other stakeholders because they are very urban and located on Lake Monroe.

Sam asked if the de minimus entities can be used to determine how best to achieve the reductions.  Tiffany responded that the de minimus entities were asked to provide projects for the BMAP.  Some stakeholders only have a small part of their jurisdiction in the basin and it is difficult to implement projects in such a small area.  Marcy Policastro added that de minimus stakeholders in the basin had low loads because their areas were mainly outside the basin.  Looking at their project list would not give a full picture on how to achieve the reductions.

Samantha stated that to achieve the TN and TP required reductions, each responsible entity provided projects and programs that reduce nutrient loads.  Projects completed since January 1, 2003 and later are eligible for credit.  This timeline was determined based on the data used in the TMDL model.  All projects must be located in the Lakes Harney and Monroe BMAP Basin and must address nutrients.  Credit was only assigned for treatment above and beyond any permitted requirements.  Common stormwater treatment controls are eligible for credit if they are reducing existing loads.  Source control effort, such as street sweeping, catch basin clean outs, and public education efforts, can be counted for credit.  Sam asked what a treatment train is.  Samantha responded that any combination of stormwater BMPs that build on one another are a treatment train.  Derek asked how much credit was assigned to public education versus structural projects.  Marcy responded that she does not know the exact proportion of education credit to structural project credit.  The BMAP will include a table that summarizes the credit for different activities and the project credit sheets for each entity are posted to the FTP site listed at the bottom of the meeting agenda.  Up to a total of 6% credit for TN and TP off the starting load was provided based the education activities.  Eligible activities include the Florida Yards and Neighborhoods program; landscape, irrigation, fertilizer, and pet waste management ordinances; and public service announcements, pamphlets, presentations, website, and illicit discharge program.  Tiffany added that while source control from these activities helps to reduce loading, it is difficult to quantify.  The general 6% credit is used by FDEP to promote these activities.

Samantha reviewed the credit received for projects submitted compared to the total required reductions.  The urban stakeholders have achieved more TP reductions than needed from their submitted projects.  The reductions for DeBary are so high because they identified noncontributing areas that were treated as 100% retention for BMAP credit.  Terry asked what it means that they have a noncontributing basin.  Marcy responded that a noncontributing basin does not drain to the impaired waterbodies; therefore, the loading from that area does not contribute to the loading of the impaired waterbodies.  During the BMAP process, DeBary identified two noncontributing areas within their jurisdiction and FDEP agreed that these areas were noncontributing.  They were given credit for these areas because the load does not make it to the lakes.  Samantha added that Dr. Xueqing Gao (FDEP) reviewed the information provided by DeBary and he agreed that making these areas noncontributing would not affect the model calibration because they are small compared to the overall watershed.  Ferrell Hickson asked if these areas are noncontributing because of the DeBary pumping.  Marcy responded that this area is noncontributing because of the natural landscape and topography.

Barbara Vergara asked if the agricultural loads are permitted discharges or only nonpoint sources.  Samantha responded that agriculture is a nonpoint source.  Barbara asked if the reductions shown for the BMPs are achievable.  Samantha responded that the Florida Department of Agriculture and Consumer Services (FDACS) used a study by Del Bottcher to estimate the reductions.  Terry added that the BMP efficiencies are based on a combination of real and modeled data.  FDACS has developed BMP manuals for most of the commodities in the state and the Del Bottcher study is based on these manuals.  FDACS would like to monitor several focus areas to obtain additional, real data on the BMPs.  Tiffany noted that credit in the project table for agriculture is based on 90% implementation using only owner-implemented BMPs.  This implementation will achieve 27.9% of the TP reductions for agriculture.  By statute, FDEP can only require that the individual growers implement BMPs.  Any additional reductions for agriculture are the responsibility of the state.  Barbara asked what type of agriculture is the most common in the basin.  Terry responded that the basin is mostly pasture, although there are other types of agriculture.  Terry noted that there are cost share level BMPs that would achieve greater reductions but FDACS would need additional funding for cost sharing with the growers.

Andrew Giannini asked why DeBary was assigned credit for an internally drained basin.  Marcy responded that the TMDL model included loading from these areas.  During the BMAP process, DeBary provided information that these areas should have been considered noncontributing so they were assigned credit for the load estimated by the model in these areas.  Andrew asked if DeBary’s credit was reduced for their emergency pumping.  Marcy responded that information on the pumping was reviewed and since the pumping is infrequent, it does not appear to have an impact on the water quality of the impaired waterbodies.  If additional load reductions are needed in the future, the pumping information will be reviewed again.

Samantha stated that the urban stakeholders have also submitted enough projects to meet at least 50% of each entity’s required TN reductions.  The project credit table shows that the urban stakeholders have achieved 101% of the TN reductions; however, each stakeholder must meet their required reduction.  Terry asked if there has been any discussion about allowing entities to pay for additional credit generated by other stakeholders.  Tiffany responded that the stakeholders can participate in a cooperative project at any time.  Many of the stakeholders with “credit” only have enough reductions for the first iteration of the BMAP and they need that additional credit to meet the balance of their reductions.  Derek asked if the cooperative projects have to be determined before the BMAP is adopted.  Tiffany responded that a cooperative project can be done at anytime; the stakeholders just need to let FDEP know how the project credits should be split.  Terry asked if a cost per pound has been determined for the urban projects.  Tiffany responded that FDEP did ask for project cost information but that was not provided for all the projects.  Bradley Bauknecht asked if all the projects submitted so far have already been constructed.  Samantha responded that not all of the projects have been constructed but they will be by the end of the first five year period.

Samantha stated that FDACS is proposing to implement BMPs on 90% of the agricultural lands in the first five year period, which will achieve 53.1% of the TN and 27.9% of the TP reductions.  FDACS and FDEP are working on a plan for the balance of the reductions and the plan will be outlined in the BMAP.  The BMAP will also include a monitoring plan, which is a required component of the BMAP.  The main purpose of the monitoring plan is to track trends in water quality to show progress towards achieving the TMDLs.  Other objectives can also be identified and addressed through the monitoring plan.  The technical stakeholders provided information on existing monitoring stations in the basin and established the monitoring plan objectives.  The primary objective is to, “track inputs and trends in TN and TP loads in the major tributaries and Smith Canal.”  The secondary objective is to, “identify areas within the watershed with high loadings of nutrients to better focus management efforts.”  The technical stakeholders also determined that monthly samples are needed and identified the sampling parameters for the tributaries and lakes.  The stakeholders have started to identify the stations for the monitoring network, and these discussions will continue at the December technical meeting.  The monitoring data are used to measure reductions and refine the model.  The data are also valuable for determining the best project locations for cost effectiveness.  As part of the BMAP, the allocation stakeholders commit to an implementation schedule for achieving the TMDLs, projects and the associated funding to achieve required reductions, and monitoring and the associated funding to track progress towards the TMDLs.  BMAP requirements are enforceable by FDEP through WWTF and MS4 permits and the BMAP itself.

Barbara asked if the monitoring will be conducted by the stakeholders or agencies.  Samantha responded that the stakeholders, St. Johns River Water Management District (SJRWMD), and FDEP Central District are participating in the monitoring plan.  Barbara asked if discharge data will also be collected.  Chris responded that FDEP receives monthly reports with monitoring for the WWTF to determine compliance.  Tiffany added that MS4 compliance is based on project implementation, not monitoring, because stormwater is hard to measure.  Monitoring of the individual stormwater project is not necessary unless the stakeholders want to monitor a project to obtain additional credit.  Chris noted that a lot of effort by FDEP and the Florida Stormwater Association (FSA) went into determining the credit for the stormwater BMPs.  John Gamble added that FDEP has funded many stormwater projects that require monitoring so they have data to support the reductions.

Gordon England asked if the stakeholders have to set up their own monitoring program or if they can cost share with SJRWMD.  Samantha responded that the stakeholders are working on the monitoring plan now.  They started with information on the existing monitoring and are determining what additional areas need to be monitored.  Tiffany added that this is a collaborative effort to determine the best monitoring plan.  While monitoring is needed to track BMAP progress, the monitoring requirements are not as strict as the project reductions so efforts can change as funding changes.  Chris noted that the monitoring plan will be discussed at the annual meetings and adjustments can be made as needed.  Gordon stated that the stakeholders do have a vested interest in monitoring to see if reductions are occurring so the waterbodies can be delisted.  Tiffany responded that the stakeholders’ interest is to make sure that future allocations and reductions are based on good information.  Samantha added that the monitoring does affect how much reductions need to be made.  If the monitoring shows the projects are making an impact, they may not need to make as many reductions as originally estimated.  Sam asked if there is place the public can access with project information.  Samantha responded that the project lists are posted to the FTP site.

Robert King stated that this basin is different because once water quality in tributaries has improved it does not mean that Lakes Harney and Monroe are clean; this only means that the stakeholders in this basin have done their part.  The stakeholders appear to be on track to meet the reductions in the next 10-15 years; however, this is not the case for the upstream and Lake Jesup inputs.  Tiffany responded that this is a good point that the BMAP is only focused on the loads from this watershed to address this part of the puzzle.

Public Comments and Wrap Up

Chris stated that the next technical meeting is on December 15th at 1:30 PM at the Seminole County Services Building.

Adjourn

The meeting was adjourned at 2:47 PM.