The stakeholders submitted projects, programs, and activities to achieve the required reductions for the Lakes Harney and Monroe total maximum daily loads (TMDLs).  The following tables compare the total required reductions for each entity to the credit received for projects submitted to date.  The urban stakeholders have achieved all of the total phosphorus (TP) required reductions.  Agriculture has achieved 27.9% of the TP required reductions, and the Florida Department of Environmental Protection (FDEP) is working with the Florida Department of Agriculture and Consumer Services (FDACS) on a plan to achieve the remainder of the reductions.  Additional projects are needed to achieve the full total nitrogen (TN) reductions.  However, all the stakeholders have provided sufficient projects to achieve 50% of the TN required reductions needed for the first BMAP iteration.

Table 1: TP Required Reductions and Project Credit

| Entity | TP Required Reduction (lbs/yr) | TP Credit for Submitted Projects (lbs/yr) | % TP Reductions Achieved | TP Remaining Reductions (lbs/yr) |
| --- | --- | --- | --- | --- |
| Agriculture | 13,770.2 | 3,848.2 | 27.9% | 9,922.0 |
| DeBary | 172.8 | 2,207.0 | 1,277.2% | 0.0 |
| Deltona | 776.6 | 1,229.9 | 158.4% | 0.0 |
| FDOT | 0.0 | 1,210.7 | 100.0% | 0.0 |
| Lake Mary | 0.0 | 58.6 | 100.0% | 0.0 |
| Sanford | 2,679.1 | 4,897.3 | 182.8% | 0.0 |
| Seminole County | 310.9 | 1,905.9 | 613.0% | 0.0 |
| Volusia County | 0.0 | 358.3 | 100.0% | 0.0 |
| DeLand - de minimus | 0.0 | 0.7 | 100.0% | 0.0 |
| Lake Helen - de minimus | 0.0 | 4.5 | 100.0% | 0.0 |
| Orange City - de minimus | 0.0 | 0.2 | 100.0% | 0.0 |
| Turnpike - de minimus | 0.0 | 14.4 | 100.0% | 0.0 |
| Total | 17,709.6 | 15,735.70 | 88.9% | 9,922.0 |

Table 2: TN Required Reductions and Project Credit

| Entity | TN Required Reduction (lbs/yr) | TN Credit for Submitted Projects (lbs/yr) | % TN Reductions Achieved | TN Remaining Reductions (lbs/yr) |
| --- | --- | --- | --- | --- |
| Agriculture | 42,281.9 | 22,462.3 | 53.1% | 19,819.6 |
| DeBary | 3,760.4 | 13,561.7 | 360.6% | 0.0 |
| Deltona | 7,217.4 | 7,151.3 | 99.1% | 66.1 |
| FDOT | 2,463.6 | 3,210.7 | 130.3% | 0.0 |
| Lake Mary | 0.0 | 371.0 | 100.0% | 0.0 |
| Sanford | 20,720.0 | 12,973.9 | 62.6% | 7,746.1 |
| Seminole County | 7,947.1 | 7,637.8 | 96.1% | 309.3 |
| Volusia County | 3,265.7 | 2,213.6 | 67.8% | 1,052.1 |
| DeLand - de minimus | 0.0 | 9.1 | 100.0% | 0.0 |
| Lake Helen - de minimus | 0.0 | 30.8 | 100.0% | 0.0 |
| Orange City - de minimus | 0.0 | 1.3 | 100.0% | 0.0 |
| Turnpike - de minimus | 0.0 | 21.6 | 100.0% | 0.0 |
| Total | 87,656.1 | 69,645.1 | 79.5% | 28,993.2 |