City of DeBary

| Entity | Project Number | Project Name | Project Detail | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- |
| DeBary | DB-1 | Noncontributing Basin | Noncontributing basin, not included in the TMDL model | 6,522.5 | 1,036.8 |
| DeBary | DB-2 | Noncontributing Basin | Noncontributing basin, not included in the TMDL model | 7,039.2 | 1,170.2 |
| DeBary | N/A | N/A | Total Projects Reduction | 13,561.7 | 2,207.0 |
| DeBary | N/A | N/A | Total BMAP I Required Reduction | 1,880.2 | 86.4 |
| DeBary | N/A | N/A | Credit for Future BMAPs | 11,681.5 | 2,120.6 |

City of DeLand

| Entity | Project Number | Project Name | Project Detail | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- |
| DeLand | DL-1 | Education Efforts | FYN, irrigation ordinance, fertilizer ordinance, pamphlets, website, illicit discharge program | 9.1 | 0.7 |
| DeLand | N/A | N/A | Total Projects Reduction | 9.1 | 0.7 |
| DeLand | N/A | N/A | Total BMAP I Required Reduction | 0.0 | 0.0 |
| DeLand | N/A | N/A | Credit for Future BMAPs | 9.1 | 0.7 |

City of Deltona

| Entity | Project Number | Project Name | Project Type | Project Detail | Treatment Acres | Project Cost | Annual O&M | End Date | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Deltona | DEL-1 | McGarity Kirkhill Regional Treatment Facility | Wet detention pond | Retrofit project to treat surface water runoff from a residential area in the city | 277.2 | $1,500,000 | $50,000 | 09/2011 | Completed | 344.6 | 91.8 |
| Deltona | DEL-2 | DRA GC-5 | Retention BMPs | Water quality treatment for a residential area | 10.5 | $120,000 | $6,000 | 08/2009 | Completed | 25.5 | 4.3 |
| Deltona | DEL-3 | Swales | Swales | Swales throughout the city | 2,368.7 | $2,000,000 | $100,000 | Varies | Completed | 4,820.2 | 728.6 |
| Deltona | DEL-4 | Lake Gleason Control Structure | Wet detention pond | Proposed control structure to increase storage in Lake Gleason | 581.6 | $150,000 | $3,000 | Unknown | Planned, Funded | 672.0 | 188.4 |
| Deltona | DEL-5 | Education Efforts | Education | FYN, irrigation ordinance, pet waste ordinance, PSAs, pamphlets, website, illicit discharge program | N/A | Unknown | Unknown | Ongoing | Ongoing | 1,270.0 | 206.4 |
| Deltona | DEL-6 | Catch Basin Maintenance | Catch basin cleanout | Catch basin cleanout throughout the city | N/A | Unknown | Unknown | Ongoing | Ongoing | 19.1 | 10.4 |
| Deltona | N/A | N/A | N/A | Total Projects Reduction | N/A | N/A | N/A | N/A | N/A | 7,151.3 | 1,229.9 |
| Deltona | N/A | N/A | N/A | Total BMAP I Required Reduction | N/A | N/A | N/A | N/A | N/A | 3,608.7 | 388.3 |
| Deltona | N/A | N/A | N/A | Credit for Future BMAPs | N/A | N/A | N/A | N/A | N/A | 3,542.6 | 814.6 |

City of Lake Helen

| Entity | Project Number | Project Name | Project Detail | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- |
| Lake Helen | LH-1 | Education Efforts | Irrigation ordinance, pet waste ordinance, pamphlets, website | 30.8 | 4.5 |
| Lake Helen | N/A | N/A | Total Projects Reduction | 30.8 | 4.5 |
| Lake Helen | N/A | N/A | Total BMAP I Required Reduction | 0.0 | 0.0 |
| Lake Helen | N/A | N/A | Credit for Future BMAPs | 30.8 | 4.5 |

City of Lake Mary

| Entity | Project Number | Project Name | Project Detail | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- |
| Lake Mary | LM-1 | Education Efforts | FYN, landscape ordinance, irrigation ordinance, pet waste ordinance, PSAs, pamphlets, website, illicit discharge program | 361.5 | 52.2 |
| Lake Mary | LM-2 | Street Sweeping | Sweeping of 53.58 curb miles per year | 9.6 | 6.4 |
| Lake Mary | N/A | N/A | Total Projects Reduction | 371.0 | 58.6 |
| Lake Mary | N/A | N/A | Total BMAP I Required Reduction | 0.0 | 0.0 |
| Lake Mary | N/A | N/A | Credit for Future BMAPs | 371.0 | 58.6 |

City of Orange City

| Entity | Project Number | Project Name | Project Detail | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- |
| Orange City | OC-1 | Education Efforts | Irrigation ordinance, pamphlets, website, illicit discharge program | 1.3 | 0.2 |
| Orange City | N/A | N/A | Total Projects Reduction | 1.3 | 0.2 |
| Orange City | N/A | N/A | Total BMAP I Required Reduction | 0.0 | 0.0 |
| Orange City | N/A | N/A | Credit for Future BMAPs | 1.3 | 0.2 |

City of Sanford

| Entity | Project Number | Project Name | Project Type | Project Detail | Treatment Acres | Project Cost | End Date | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sanford | S-1 | Cloud Branch Phase I | Wet detention pond | Drainage/water quality improvements | 187.0 | $3,491,375 | 05/2007 | Completed | 647.3 | 173.9 |
| Sanford | S-2 | Cloud Branch Phase II | Wet detention pond | Drainage/water quality improvements | 379.7 | $3,072,693 | 05/2007 | Completed | 1,390.1 | 405.6 |
| Sanford | S-3 | Street Sweeping | Street sweeping | Street sweeping throughout the city | N/A | Unknown | Ongoing | Ongoing | 8,866.5 | 3,993.3 |
| Sanford | S-4 | Education Efforts | Education | FYN, landscaping ordinance, irrigation ordinance, PSAs, pamphlets, website, illicit discharge program | N/A | Unknown | Ongoing | Ongoing | 2,069.9 | 324.5 |
| Sanford | N/A | N/A | N/A | Total Projects Reduction | N/A | N/A | N/A | N/A | 12,973.9 | 4,897.3 |
| Sanford | N/A | N/A | N/A | Total BMAP I Required Reduction | N/A | N/A | N/A | N/A | 10,360.0 | 1,339.6 |
| Sanford | N/A | N/A | N/A | Credit for Future BMAPs | N/A | N/A | N/A | N/A | 2,613.9 | 3,557.7 |

FDOT

| Entity | Project Number | Project Name | Project Type | Treatment Acres | Start Date | End Date | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FDOT | FDOT-1 | 79070-3547-02 (Pond 2) | Wet detention pond | 21.6 | N/A | 6/2007 | Completed | 19.7 | 2.2 |
| FDOT | FDOT-2 | 79070-3547-03 (Pond 3) | Wet detention pond | 24.9 | N/A | 6/2007 | Completed | 11.7 | 0.6 |
| FDOT | FDOT-3 | 79070-3547-04 (Pond 4) | Wet detention pond | 35.2 | N/A | 6/2007 | Completed | 15.8 | 0.8 |
| FDOT | FDOT-4 | 79070-3547-06 (Pond 6) | Wet detention pond | 18.8 | N/A | 6/2007 | Completed | 13.6 | 0.7 |
| FDOT | FDOT-5 | 79070-3546-03 (Pond 9) | Wet detention pond | 13.4 | N/A | 6/2007 | Completed | 13.3 | 8.6 |
| FDOT | FDOT-6 | 79070-3546-02 (Pond 8) | Wet detention pond | 44.3 | N/A | 6/2007 | Completed | 25.4 | 6.2 |
| FDOT | FDOT-7 | 79070-3547-05 (Pond 5) | Wet detention pond | 33.1 | N/A | 6/2007 | Completed | 25.2 | 2.7 |
| FDOT | FDOT-8 | 79070-3546-01 (Pond 7) | Wet detention pond | 26.9 | N/A | 6/2007 | Completed | 19.9 | 1.4 |
| FDOT | FDOT-9 | 79070-3546-04 (Pond 10) | Wet detention pond | 3.6 | N/A | 6/2007 | Completed | 3.8 | 2.7 |
| FDOT | FDOT-10 | 79110-xxx3-08 (Pond 4) | Wet detention pond | 8.4 | N/A | 10/2008 | Completed | 8.2 | 1.6 |
| FDOT | FDOT-11 | 79110-xxx3-09 (Pond 5) | Wet detention pond | 22.6 | N/A | 10/2008 | Completed | 27.2 | 6.2 |
| FDOT | FDOT-12 | 79110-xxx3-10 (Pond 6) | Wet detention pond | 10.7 | N/A | 10/2008 | Completed | 13.6 | 2.8 |
| FDOT | FDOT-13 | 79110-xxx3-11 (Pond 7) | Wet detention pond | 30.0 | N/A | 10/2008 | Completed | 38.3 | 7.7 |
| FDOT | FDOT-14 | 79110-xxx4-01 & 02 (Pond 1 & 1A) | Wet detention pond | 35.6 | N/A | Unknown | Completed | 54.4 | 11.0 |
| FDOT | FDOT-15 | 79110-xxx4-03 & 04 (Pond 2 & 2A) | Wet detention pond | 38.7 | N/A | Unknown | Completed | 65.3 | 13.3 |
| FDOT | FDOT-16 | 79110-xxx4-05 (Pond 14) | Wet detention pond | 24.5 | N/A | Unknown | Completed | 43.8 | 8.0 |
| FDOT | FDOT-17 | SR 415 - missing from model | Swales | 133.9 | N/A | Unknown | Completed | 90.1 | 28.3 |
| FDOT | FDOT-18 | SR 44 - missing from model | Swales | 43.5 | N/A | Unknown | Completed | 34.1 | 10.5 |
| FDOT | FDOT-19 | SR 46 - missing from model | Swales | 48.2 | N/A | Unknown | Completed | 32.8 | 7.4 |
| FDOT | FDOT-20 | 77160-3404-02 (Pond 1-NW) | Retention BMPs | 25.5 | N/A | 05/2004 | Completed | 94.2 | 13.4 |
| FDOT | FDOT-21 | 77160-3404-06 (Pond 4-11) | Wet detention pond | 38.5 | N/A | 05/2004 | Completed | 102.5 | 24.4 |
| FDOT | FDOT-22 | 77160-3404-05 (Pond 4-1) | Wet detention pond | 32.4 | N/A | 05/2004 | Completed | 44.9 | 12.4 |
| FDOT | FDOT-23 | 77160-3404-07 (Pond 5) | Wet detention pond | 30.5 | N/A | 05/2004 | Completed | 47.4 | 8.6 |
| FDOT | FDOT-24 | 77160-3436 | Swales | 56.5 | N/A | Unknown | Completed | 147.5 | 19.8 |
| FDOT | FDOT-25 | 77160-3439-01 (Pond 1) | Wet detention pond | 20.3 | N/A | 00/2006 | Completed | 7.4 | 0.7 |
| FDOT | FDOT-26 | 79110-3404-04 & 05 (Pond QQ3 & QQ-5) | Wet detention pond | 47.6 | N/A | 10/2004 | Completed | 56.4 | 11.7 |
| FDOT | FDOT-27 | 79110-3404-06 (RR-3) | Wet detention pond | 53.1 | N/A | 10/2004 | Completed | 68.1 | 16.9 |
| FDOT | FDOT-28 | 79110-3404-07 (Pond SS-2) | Wet detention pond | 87.5 | N/A | 02/2006 | Completed | 91.9 | 26.3 |
| FDOT | FDOT-29 | Roadside Swale | Swales | 35.0 | N/A | 10/2004 | Completed | 93.8 | 13.5 |
| FDOT | FDOT-30 | Roadside swale | Swales | 13.3 | N/A | 02/2006 | Completed | 39.5 | 5.7 |
| FDOT | FDOT-31 | SR 415 - missing from model | Swales | 65.1 | N/A | Unknown | Completed | 39.1 | 8.5 |
| FDOT | FDOT-32 | Education Efforts | Education | N/A | N/A | Ongoing | Ongoing | 101.1 | 13.3 |
| FDOT | FDOT-33 | Street Sweeping | Street sweeping | N/A | N/A | Ongoing | Ongoing | 1,326.7 | 849.1 |
| FDOT | FDOT-34 | Noncontributing Area in DeBary | Noncontributing area | 39.2 | N/A | N/A | N/A | 194.9 | 27.9 |
| FDOT | FDOT-35 | Noncontributing Area in Volusia County | Noncontributing area | 22.7 | N/A | N/A | N/A | 117.6 | 19.0 |
| FDOT | FDOT-36 | SR 415 – Pond A | Wet detention pond | 4.3 | 2012 | Unknown | Planned, Funded | 6.8 | 1.5 |
| FDOT | FDOT-37 | SR 415 – Pond B | Wet detention pond | 8.5 | 2012 | Unknown | Planned, Funded | 7.9 | 0.8 |
| FDOT | FDOT-38 | SR 415 – Exfiltration Trench | Retention BMPs | 22.0 | 2012 | Unknown | Planned, Funded | 11.6 | 0.4 |
| FDOT | FDOT-39 | SR 415 – Pond H | Wet detention pond | 9.9 | 2012 | Unknown | Planned, Funded | 10.2 | 2.4 |
| FDOT | FDOT-40 | SR 44 – Pond 1 | Wet detention pond | 18.0 | 2012 | Unknown | Planned, Funded | 25.8 | 6.3 |
| FDOT | FDOT-41 | SR 44 – Pond 2 | Wet detention pond | 11.6 | 2012 | Unknown | Planned, Funded | 18.8 | 5.4 |
| FDOT | N/A | N/A | Total Projects Reduction | N/A | N/A | N/A | N/A | 3,210.7 | 1,210.7 |
| FDOT | N/A | N/A | Total BMAP I Required Reduction | N/A | N/A | N/A | N/A | 1,231.8 | 0.0 |
| FDOT | N/A | N/A | Credit for Future BMAPs | N/A | N/A | N/A | N/A | 1,978.9 | 1,210.7 |

Seminole County

| Entity | Project Number | Project Name | Project Type | Project Detail | Treatment Acres | Project Cost | Annual O&M | End Date | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Seminole County | SC-1 | Club II Regional Stormwater Facility (RSF) | Wet detention pond | RSF to collect and treat stormwater runoff | 422.7 | $2,334,682 | $20,095 | 02/2007 | Completed | 1,333.3 | 395.6 |
| Seminole County | SC-2 | Midway RSF | Wet detention pond | RSF to collect and treat stormwater runoff | 121.8 | $2,163,151 | $26,662 | 01/2009 | Completed | 408.4 | 118.4 |
| Seminole County | SC-3 | Elder Creek RSF | Wet detention pond | RSF to collect and treat stormwater runoff | 229.7 | $3,884,496 | $19,251 | 11/2007 | Completed | 519.2 | 134.4 |
| Seminole County | SC-4 | Lockhart-Smith RSF | Wet detention pond | RSF to collect and treat stormwater runoff | 2,757.0 | $3,504,755 | Unknown | 01/2007 | Completed | 3,201.1 | 840.1 |
| Seminole County | SC-5 | Street Sweeping | Street sweeping | Street sweeping throughout the county | N/A | Unknown | Unknown | Ongoing | Ongoing | 300.0 | 135.1 |
| Seminole County | SC-6 | Education Efforts | Education | FYN, landscaping ordinance, irrigation ordinance, pet waste ordinance, PSAs, pamphlets, website, illicit discharge program | N/A | Unknown | Unknown | Ongoing | Ongoing | 1,875.8 | 282.3 |
| Seminole County | N/A | N/A | N/A | Total Projects Reduction | N/A | N/A | N/A | N/A | N/A | 7,637.8 | 1,905.9 |
| Seminole County | N/A | N/A | N/A | Total BMAP I Required Reduction | N/A | N/A | N/A | N/A | N/A | 3,973.6 | 155.5 |
| Seminole County | N/A | N/A | N/A | Credit for Future BMAPs | N/A | N/A | N/A | N/A | N/A | 3,664.2 | 1,750.4 |

Turnpike Authority

| Entity | Project Number | Project Name | Project Detail | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- |
| Turnpike Authority | T-1 | Street Sweeping | Sweep 120 lane miles per year | 21.6 | 14.4 |
| Turnpike Authority | N/A | N/A | Total Projects Reduction | 21.6 | 14.4 |
| Turnpike Authority | N/A | N/A | Total BMAP I Required Reduction | 0.0 | 0.0 |
| Turnpike Authority | N/A | N/A | Credit for Future BMAPs | 21.6 | 14.4 |

Volusia County

| Entity | Project Number | Project Name | Project Type | Treatment Acres | Project Cost | End Date | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Volusia County | VC-1 | Education and Outreach | Education | N/A | Unknown | Ongoing | Ongoing | 1,391.9 | 201.0 |
| Volusia County | VC-2 | Street Sweeping | Street sweeping | N/A | Unknown | Ongoing | Ongoing | 115.5 | 52.0 |
| Volusia County | VC-3 | Lemon Bluff Road | Swales | 1.8 | $145,000 | 2011 | Completed | 6.6 | 1.1 |
| Volusia County | VC-4 | Lemon Bluff Boat Ramp | Swales | 0.2 | $55,550 | 02/2011 | Completed | 0.7 | 0.1 |
| Volusia County | VC-5 | DeBary Avenue – Doyle Road Expansion | Wet detention pond | 123.3 | Unknown | Unknown | Completed | 41.0 | 10.3 |
| Volusia County | VC-6 | Lake Winnemissett Noncontributing Basin | Noncontributing basin | 1003.3 | N/A | N/A | N/A | 657.9 | 93.8 |
| Volusia County | N/A | N/A | Total Projects Reduction | N/A | N/A | N/A | N/A | 2,213.6 | 358.3 |
| Volusia County | N/A | N/A | Total BMAP I Required Reduction | N/A | N/A | N/A | N/A | 1,632.9 | 0 |
| Volusia County | N/A | N/A | Credit for Future BMAPs | N/A | N/A | N/A | N/A | 580.7 | 358.3 |