# Lakes Harney and Monroe Basin Management Action Plan (BMAP)

# Draft Process and Schedule

# March 15, 2012

Stakeholder and FDEP Staff Actions for BMAP Adoption

| Action | Responsible Party | Date |
| --- | --- | --- |
| Draft BMAP to stakeholders for review | FDEP (draft BMAP), Technical Stakeholders (review BMAP) | Completed |
| Comments on Draft BMAP due to FDEP | Technical Stakeholders | Completed |
| Revised Draft BMAP to stakeholders for review | FDEP | Completed |
| Technical meeting to discuss Revised Draft BMAP | FDEP and Technical Stakeholders | Completed |
| Comments on Revised Draft BMAP due to FDEP | Technical Stakeholders | Completed |
| Final Draft BMAP for stakeholder review | FDEP | Completed |
| Policy briefing on Final Draft BMAP | FDEP, Policy Makers, and Technical Stakeholders | March 15, 2012 |
| Public meeting on BMAP | Public/FDEP | Early-April 2012 |
| Public comment period closes (30 days) | FDEP | Early-May 2012 |
| Review of public comments by staff complete | FDEP | Mid-May 2012 |
| Letters of commitment due for inclusion in BMAP package to FDEP Secretary | BWG and Technical Stakeholders | End-May 2012 |

FDEP Secretarial Adoption Process

| Action | Date |
| --- | --- |
| Brief FDEP DEAR management on BMAP | Early-June 2012 |
| Brief FDEP Deputy Secretary on BMAP | Mid-June 2012 |
| Brief FDEP Secretary on BMAP and obtain Secretarial approval | End-June 2012 |
| Notify interested parties and place FAW notice | End-June 2012 |
| End of challenge period (21-days after notice) | End-July 2012 |
| BMAP adopted and enforceable (if there are no challenges) | End-July 2012 |