Policy Briefing Summary

Thursday, March 15, 2012

1:30 PM – 3:30 PM

Seminole County UF/IFAS Extension Services Office, Sanford, Florida

Meeting Attendees

| Derek Busby, SJRWMD Tiffany Busby, Wildwood Consulting Nancy Christman, SJRWMD Marie Duffy, Sanford Chris Ferraro, FDEP Samantha Fillmore, FDEP Casey Fitzgerald, SJRWMD Tom Frick, FDEP Jeff Holland, Parkstone HOA Carol Johnson, FDACS Jean Jones, Citizen | Robert King, Citizen Danielle McKee, Lake Mary Ryan Mitchell, E Sciences Donna Lea Needham, Seminole Audubon Society Dan O’Hanlon, Deltona Jeremy Owens, CPH Marcy Policastro, Wildwood Consulting Jeff Prather, FDEP Leylah Saavedra, Pegasus Engineering Shannon Wetzel, Seminole County Alan Wheeler, Seminole County |
| --- | --- |

Welcome and Opening Remarks

Tiffany Busby welcomed everyone to the Lakes Harney and Monroe and Middle St. Johns River (MSJR) Basin Management Action Plan (BMAP) policy briefing.  Tiffany introduced Jeff Prather, who is the new Director of the Florida Department of Environmental Protection (FDEP) Central District office.  Jeff stated that he has worked in the Central District office for about 15 years but this is one of his first BMAP meetings.  Collaboration with the stakeholders is very important and he will make it a priority to attend future BMAP meetings.  The participants introduced themselves and the entity they represent.

Review of the Draft BMAP

Samantha Fillmore stated that this meeting is a follow up to the policy briefing held in November 2011.  The Draft BMAP is available and the purpose of the meeting is to review the BMAP chapter by chapter.  Chapter 1 is the context, purpose, and scope of the plan.  The technical meetings began in October 2010 to gather information for the BMAP.  The policy briefings began in November 2011 to obtain feedback from policy makers on the BMAP.  The BMAP purpose is to reduce total nitrogen (TN) and total phosphorus (TP) in Lakes Harney and Monroe and the portion of the MSJR between the two lakes.  The Smith Canal total maximum daily load (TMDL) was included in the BMAP because the Smith Canal watershed is mostly within the BMAP basin.  A very small portion of both Brevard County and Lake County are included in the watershed boundary; however, the land uses in these areas were natural.  Therefore, these two counties did not receive allocations in this BMAP iteration.  A portion of the Smith Canal watershed is outside of the BMAP basin; however, it is included in the Lake Jesup BMAP watershed.

The U.S. Environmental Protection Agency (EPA) expects the state to create plans to address impairments in 15 years or less.  The first BMAP iteration will cover a 5-year period from about mid-2012 to mid-2017.  During this time, the stakeholders must achieve 50% of the required reductions.  A lot of reductions have already been made by the stakeholders so this goal for the first BMAP iteration is very reasonable.  The 15-year timeline allows the stakeholders to plan and obtain funding for future projects.  The TMDLs for Lakes Harney and Monroe and the MSJR were adopted in December 2009, and the Smith Canal TMDL was adopted in September 2009.  FDEP divided the waterbodies into assessment units or waterbody identification (WBID) numbers, and each WBID is assigned a reduction in the TMDLs.  The TMDLs include a wasteload allocation (WLA) for point sources, including wastewater treatment facilities (WWTFs) and municipal separate storm sewer systems (MS4s).  The TMDL also includes a load allocation (LA) for nonpoint sources, including both urban and agricultural sources.  In the TMDL table of required reductions, Sanford North is the only WWTF in the watershed and its WLA is included in WBID 2893C.  The last row in the table shows the Smith Canal TMDL.

Several assumptions and considerations were identified during the BMAP process.  There are nutrient contributions to the impaired waterbodies from sources outside the watershed.  Reductions are needed from the Upper St. Johns River, Econlockhatchee River, and Lake Jesup to meet the TMDLs.  The watershed loadings are part of the overall picture and these loads are being addressed in this BMAP.  DeBary and Volusia County identified noncontributing areas that were not included in the model, and there may be additional areas in Seminole County.  FDEP will consider adding these areas to the TMDL model for the next iteration of the BMAP.  New topography data have been collected by Seminole County and Volusia County that could be used to update the basin and subbasin boundaries in future iterations.  There have been changes in the agricultural land uses since the model was developed and the loads associated with agriculture should be adjusted in the future.  The TMDL model included 2004 land uses and FDEP will consider updating the land use coverage in the next BMAP iteration.

Florida Statutes requires BMAPs to identify mechanisms to address future development.  The BMAP did not include an allocation to future development because new discharges must meet net environmental improvement as part of the Environmental Resource Permit (ERP) program requirements.  The local governments are encouraged to implement source control measures, which are more cost effective than removing nutrients in the system.

Casey Fitzgerald asked what changes have been observed for agriculture in the basin.  Samantha responded that the Florida Department of Agriculture and Consumer Services (FDACS) provided information to FDEP on what land uses had changed in the basin.  Marcy Policastro added that some areas shown as agricultural in the 2004 land use coverage are now urban, and agriculture received credit for that reduction in agricultural lands.  Some of the agricultural acres also changed to less intensive uses, such as pasture, and agriculture received a credit for that less intensive use.  Jeff Holland asked what requirements new discharges would have to meet.  Samantha responded that new discharges would have to meet ERP requirements for net environmental improvement since they are discharging to an impaired waterbody.

Chapter 2 describes the basin setting.  The Lake Harney basin is mainly natural whereas the Lake Monroe Basin is mostly urban.  The TMDL model includes two major basins with 11 subbasins in the Lakes Harney basin and eight subbasins in the Lake Monroe basin.  Subbasin 14 in the Lake Monroe basin is a closed basin; therefore, it does not contribute loading to the impaired waterbodies and this area was not included in the allocations.  Subbasins 9 and 10 in the Lake Harney basin discharge outside of the watershed and were also not included in the allocations.  The loads from these areas are included as part of the boundary condition with the loads from the Upper St. Johns River.  Water quality trends were analyzed from 1996 to 2007 for chlorophyll-a, dissolved oxygen (DO), TN, and TP.  High chlorophyll-a concentrations were typically observed in May to September of each year.  The DO concentrations below the water quality standard of 5 mg/L were found from July to September of each year.  There were no obvious seasonal trends for TN.  The TP concentrations were typically low at the beginning of the year and reached a peak in the middle of the year.

Chapter 3 identifies the pollutant sources in the basin.  The TMDL requires reductions for WWTFs, MS4s, other urban stormwater sources, agriculture, and failing septic tanks within 50 feet of a waterbody.  Groundwater and atmospheric deposition are considered natural background and reductions are not required for these sources.  Reductions from the upstream river sources will be addressed in separate plans, and a BMAP has already been adopted to address the Lake Jesup sources.  Tiffany noted that although failing septic tanks are included in the loading estimates, the stakeholders were not required to address septic tanks loads specifically.  Chris Ferraro added that the TMDL loading is an estimate based on the number of tanks that might be failing using Department of Health statistics.  Donna Lea Needham asked why nothing is required to address septic tanks.  Tiffany responded that the stakeholders must make the overall reductions to achieve the TMDLs; however, they can choose to address all the reductions through stormwater projects.  Tom Frick asked if any of the stakeholders included septic tank projects in their tables to achieve the first 50% of the reductions.  Marcy responded that none of the stakeholders provided septic tank projects.

Samantha stated that the stakeholders in the BMAP include the Sanford North WWTF, nine MS4s, two non-MS4s, and agriculture.  The BMAP was developed collaboratively with stakeholders; however, once the BMAP is adopted, it is an enforceable document.  For the WWTF and MS4s, the BMAP activities are enforceable through their permits.  For the nonpoint sources, the BMAP activities are enforceable through the BMAP itself.  Agriculture must implement approved best management practices (BMPs) or monitor their water quality.  The BMAP gives the stakeholders the option to lay out their project schedule to meet the TMDL so that EPA does assign requirements in the permits.  When FDEP is looking at how effective the BMAP projects are in achieving reductions, the focus will be on improvements in the tributaries since there will not be measurable improvements in the impaired waterbodies until the sources outside the watershed are addressed.

Chapter 4 outlines the detailed allocations.  Target loads per acre for TN and TP were determined for the entire BMAP basin.  These target loads per acre were then multiplied by each entity’s acreage to determine the total allowable TN and TP loading.  This approach for the allocations was selected to focus reductions on those areas with the highest TN and TP loadings in the watershed.  The starting loads were calculated using the TMDL model and the jurisdictional boundaries provided by the stakeholders.  Natural areas were not included in each entity’s starting load because the TMDL does not require reductions from natural lands.  The agricultural areas were also pulled out and assigned to agriculture, not the local governments.  During the allocation process, de minimus entities were identified, and these are stakeholders with such small loadings that they are not significant contributors.  DeLand, Lake Helen, Orange City, and Turnpike Authority were identified as de minimus because each entity contributes less than 1% of the total load and combined they contribute approximately 1% of the total load.  These entities were not assigned an allocation for the first iteration of the BMAP, and the loads associated with these entities were not reallocated to the other stakeholders in the basin.  The required reductions for each entity to achieve the TMDLs were calculated by subtracting the allowable load from the starting loads.  The percent reduction for each entity depends on the land uses and the location of each jurisdiction.  Sanford’s reductions are higher than the other stakeholders’ allocations because they are urban and located on Lake Monroe.  Several of the stakeholders do not have to make reductions because their starting loads were less than their allowable loads.  Derek Busby asked if FDACS is responsible for signing up agricultural operations for BMPs.  Samantha responded that this is FDACS’ responsibility and more details will be provided in the presentation.  The growers must implement BMPs or monitor water quality to show they are not having an impact.

Chapter 5 summarizes the management actions provided by the stakeholders.  To achieve the TN and TP required reductions, each responsible entity provided projects and programs that reduce nutrient loads.  Projects were eligible for credit if they were completed since January 1, 2003 and later, located in the Lakes Harney and Monroe and MSJR BMAP Basin, and address nutrients.  Credit was only assigned for treatment above and beyond any permitted requirements.  Standard stormwater BMPs were eligible for credit, as well as source control activities such as street sweeping, catch basins, and education efforts.  The urban stakeholders have submitted more reductions than needed for TP.  The reductions for DeBary are high because they identified noncontributing areas that were assigned credit for 100% retention.  Tom asked if the required reductions shown are for the first BMAP.  Marcy responded that the slide shows all of the required reductions needed to achieve the TMDL.  The urban stakeholders have 100% of the required TP reductions, not just the 50% required for the first BMAP iteration.  Samantha stated that all the stakeholders provided enough projects to achieve at least 50% of the TN reductions.  In the first 5-year period, FDACS is proposing to implement BMPs on 90% of the agricultural lands.  Reductions were also assigned in the BMAP for changes to urban land uses or less intensive agricultural uses.  Additional reductions are needed to achieve the agricultural TP reductions for the first BMAP iteration, which could be achieved through cost share BMPs, water management efforts, or regional projects.  FDACS will work with FDEP and the St. Johns River Water Management District (SJRWMD) to determine a plan for the reductions, which will be included in the first annual report.

Chapter 6 includes the monitoring plan, which is a required component in a BMAP to track trends in water quality to show progress towards the TMDLs.  The primary objective of the monitoring plan is, “Track inputs and trends in TN and TP loads in the major tributaries and Smith Canal.”  The secondary objective is, “Identify areas within the watershed with high loadings of nutrients to better focus management efforts.”  The primary objective focuses on the tributaries because water quality changes in the impaired waterbodies will not be strongly evident until the sources outside the watershed are also addressed.  Deltona, Sanford, Seminole County, SJRWMD, and Volusia County are participating in the monitoring plan.  Data from several U.S. Geological Survey (USGS) stations will also be used.  The water quality network includes 24 stations that will be sampled monthly for the parameters in the BMAP, and 3 USGS stations.  Biological and vegetation monitoring in the lakes is also conducted by Seminole County and SJRWMD, and this information will be used to improve understanding of the lakes and to identify changes due to reductions in nutrients.  FDEP will work with stakeholders to organize the monitoring data and track project implementation, and this information will be presented in annual progress reports.  The stakeholders will meet at least annually to discuss what progress has been made.

Chapter 7 is the commitment to plan implementation.  The stakeholders have worked collaboratively to develop the BMAP, and the responsible entities have committed to the activities in the BMAP to achieve TMDL reductions.  This chapter will include letters of commitment or resolutions of support for the BMAP provided by the stakeholders.  Providing a letter of commitment or resolution of support is not required.  However, stakeholders in other basins have stated that having this letter provides a way to show support for the BMAP as staff and board/commission members change over time.  An example letter was provided, both through email and as a handout at the meeting.  The wording and format can be modified to meet each stakeholder’s needs, and today’s meeting date can be used as the date that the BMAP was completed.  Jeff Prather stated that he wanted to reinforce the benefits of providing a letter.  As leadership changes over time, it is good for each stakeholder to have a letter on file to show the new staff that there is support for the BMAP.  Samantha reviewed the appendices to the BMAP.

BMAP Next Steps

Samantha stated that a public meeting has been tentatively set for April 19th at the Deltona regional library at 6:00 PM.  There is a 30-day public comment period following this meeting.  FDEP will review and address the comments by the end of May to finalize the BMAP.  By this time, FDEP would also like any letters of commitment from the stakeholders to add to the BMAP package for FDEP upper management and the Secretary.  FDEP staff will brief FDEP upper management on the BMAP and obtain Secretarial approval by the end of June.  The BMAP will then be noticed and there will be a 21-day challenge period.  At the end of this period, if there are no challenges, the BMAP will be adopted and enforceable.

Public Comments and Wrap Up

Tiffany stated that she appreciated the time that the stakeholders’ staff and the citizens spent to participate in the BMAP process.  This has been a very collaborative and smooth BMAP process.  Marcy asked the stakeholders to provide any edits to the BMAP by next Thursday, March 22nd, to update the BMAP for the public meeting.  Jeff thanked the participants for attending the meeting.

Adjourn

The meeting was adjourned at 2:15 PM.