## Slide 1
Lake Jesup Vegetative Restoration Update 2012
Presented by
Kim Ornberg, PE
Seminole County Public Works

## Slide 2: FWC/Seminole Co Projects
Shoreline restoration
Initiated 2009
14,500 LF
Phragmites removal
Native replanting
>115,000 plants
21 different native species

## Slide 3: FWC/Seminole Co Projects
Before: Shoreline Dominated by Phragmites

## Slide 4: FWC/Seminole Co Projects
After: Spring 2012 Shoreline

## Slide 5: FWC/Seminole Co Projects
After: Spring 2012 Shoreline

## Slide 6: Phase 2 Shoreline Restoration
Initiated: June 2012
Completion date: September 2012

## Slide 7: Lake Jesup SAV Restoration: Eelgrass Project
Additional Cooperative Efforts, Research & Partners

## Slide 8: Eelgrass Restoration Project Experimental Phase: 2011 Restoration Phase: 2012

## Slide 9: Experimental Phase: Initial Plantings- Purchased Eelgrass
June 2011
0% Survival

## Slide 10: Experimental Phase: Coco-mat Plantings
August 2011
80% Survival

## Slide 11: Experimental Phase: Lake Howell Plantings
<5% Survival
June 2011

## Slide 12: Restoration Phase: Nursery tubs
April 12th, 2012

## Slide 13: Restoration Event
November 2011 Event cancelled due to high water
Rescheduled April 14th 2012
110 Volunteers
30,000 plants
1 acre plot planted
Partners: FWC, SCSO, SERV, SJRWMD, FOLJ, FDEP, & Black Hammock Adventures

## Slide 14: Restoration Event

## Slide 15: Post-Event Growth
80% Survival as of July 2012
Mother plant with 4 new daughter plants

## Slide 16: Next Event: October 13, 2012
New tubs planted April 30, 2012

## Slide 17: On-Going Efforts
Continue Quarterly Monitoring of Macrophytes
Continue/Expand Restoration Efforts with FWC
Continue SAV Mapping
Continue Bioassessments (LVI/Marcoinvertebrates)

## Slide 18: QUESTIONS???
Post-Freeze effects on Jesup