DRAFT

2016 Progress Report for the Wekiva River, Rock Springs Run, and Little Wekiva Canal Basin Management Action Plan

Division of Environmental Assessment and Restoration

Florida Department of Environmental Protection

May 2017

2600 Blair Stone Road

Tallahassee, FL 32399

www.dep.state.fl.us

# Acknowledgments

This Wekiva River, Rock Springs Run, and Little Wekiva Canal Basin Management Action Plan Progress Report was prepared as part of a statewide watershed management approach to restore and protect Florida’s water quality. It was prepared by the Florida Department of Environmental Protection with information from the following stakeholders:

| Wekiva River, Rock Springs Run, and Little Wekiva Canal Basin Stakeholders |  |
| --- | --- |
| Florida Department of Environmental Protection | Florida Turnpike Authority |
| City of Altamonte Springs | Friends of the Wekiva |
| City of Apopka | Lake County |
| City of Eustis | Lake County Health Department |
| City of Maitland | Orange County |
| City of Mount Dora | Orange County Health Department |
| City of Oakland | Sanlando Utilities Corp. |
| City of Ocoee | Seminole County |
| City of Orlando | Seminole County Health Department |
| City of Tavares | St. Johns River Water Management District |
| City of Winter Garden | Town of Astatula |
| Florida Department of Agriculture and Consumer Services | Wekiva River Aquatic Preserve (Florida Department of Environmental Protection) |
| Florida Department of Transportation | Wekiwa Springs State Park (Florida Department of Environmental Protection) |
| Florida Expressway |  |

For additional information on the watershed management approach in the Wekiva River, Rock Springs Run, and Little Wekiva Canal Basin, contact:

Moira Homann, Environmental Consultant

Florida Department of Environmental Protection

Water Quality Restoration Program

2600 Blair Stone Road, Mail Station 3565

Tallahassee, FL 32399-2400

Email: moira.homann@dep.state.fl.us

Phone: (850) 245–8460

# Table of Contents

Acknowledgments	2

Table of Contents	3

List of Figures	4

List of Tables	5

List of Acronyms and Abbreviations	6

Section 1: Project Updates	8

1.1	Purpose of the Report	8

1.2	Agriculture	8

1.3	Activities by Entity	12

Section 2: Compliance	16

Section 3: Water Quality Assessment	18

Section 4: Summary	21

Appendices	22

Appendix A: BMAP Projects	22

Appendix B: Website References	63

# List of Figures

Figure 1. Agricultural acreage and BMP enrollment in the Wekiva River, Rock Springs Run and Little Wekiva Canal Basin as of September 30, 2016	11

Figure 2. Progress towards the TN TMDL through December 31, 2016	17

Figure 3. Progress towards TP TMDL through December 31, 2016	17

Figure 4. Plot of nitrate-nitrite nitrogen in the Wekiva River at SR 46 August 2015–November 2016	19

Figure 5. Plot of nitrate-nitrite nitrogen in Wekiwa Springs August 2015–November 2016	19

Figure 6. Plot of nitrate-nitrite nitrogen in Rock Springs August 2015–September 2016	20

Figure 7. Plot of TP in the Wekiva River at SR 46 August 2015–October 2016	20

# List of Tables

Table 1. Agricultural acreage in the Wekiva BMAP planning area as of September 30, 2016	10

Table 2. BMP enrollment in the Wekiva BMAP planning area as of September 30, 2016	10

Table 3: Summary of completed projects identified in the BMAP by entity	16

Table 4: SJRWMD water quality monitoring stations	18

Table A- 1. Lake County	22

Table A- 2. Orange County	24

Table A- 3. Seminole County	30

Table A- 4. FDOT District 5	37

Table A- 5. Wekiwa Springs State Park	38

Table A- 6. City of Altamonte Springs	39

Table A- 7. City of Apopka	43

Table A- 8. City of Eustis	46

Table A- 9. City of Maitland	47

Table A- 10. City of Mount Dora	48

Table A- 11. Town of Oakland	50

Table A- 12. City of Ocoee	51

Table A- 13. City of Orlando	56

Table A- 14. City of Winter Garden	60

Table A- 15. Sanlando Utilities Corporation	61

Table A- 16. Turnpike Enterprise	62

# List of Acronyms and Abbreviations

A-FIRST	Altamonte Springs- FDOT Integrated Reuse and Stormwater Treatment

BMAP		Basin Management Action Plan

BMP		Best Management Practice

BOD		Biochemical Oxygen Demand

CDS		Continuous Deflective Separation

CIP		Capital Improvement Program

CIPP		Cured-In-Place Pipe

DEP		Florida Department of Environmental Protection

DO		Dissolved Oxygen

F.A.C.		Florida Administrative Code

FDACS	Florida Department of Agriculture and Consumer Services

FDOT		Florida Department of Transportation

FTE		Florida's Turnpike Enterprise

HSPF		Hydrological Simulation Program – FORTRAN

I-4		Interstate-4

I&I		Infiltration and Inflow

IA		Implementation Assurance

LS		Lift Station

LVI		Lake Vegetative Index

lbs/yr		Pounds per Year

mg/L		Milligrams per Liter

MG		Million Gallons

MGD		Million Gallons per Day

MS4		Municipal Separate Storm Sewer System

NOI		Notice of Intent

NOx-N		Nitrate-Nitrite Nitrogen

NSILT		Nitrogen Source Inventory and Loading Tool

O&M		Operations and Maintenance

OAWP		Office of Agricultural Water Policy

OCEPD	Orange County Environmental Protection Division

OOCEA	Orlando-Orange County Expressway Authority

R/R		Removal/Relocation

RCP		Reinforced Concrete Pipe

RHPZ		Riparian Habitat Protection Zone

RIB		Rapid Infiltration Basin

SCI		Stream Condition Index

SJRWMD	St. Johns River Water Management District

SR		State Road

TMDL		Total Maximum Daily Load

TN		Total Nitrogen

TP		Total Phosphorus

TP-D		Total Phosphorus-Dissolved

TP-T		Total Phosphorus-Total

WWTF	Wastewater Treatment Facility

WWTP	Wastewater Treatment Plant

# Section 1: Project Updates

## Purpose of the Report

The Florida Department of Environmental Protection (DEP) determined that the Wekiva River and Rock Springs Run had elevated total phosphorus (TP) and nitrate-nitrogen, based on evidence of an imbalance in aquatic flora. The Little Wekiva Canal was verified as impaired for dissolved oxygen (DO) and nutrients based on elevated levels of chlorophyll-a and was subsequently verified as impaired for DO attributable to elevated total nitrogen (TN) and biochemical oxygen demand (BOD). The DEP adopted total maximum daily loads (TMDLs) for the Upper Wekiva River, Wekiwa Springs, and Rock Springs Run in April 2008, and for the Little Wekiva Canal in June 2008. TMDLs and pollutant load allocations adopted by rule for the watershed can be found on the DEP final TMDL webpage. The Wekiva River, Rock Springs Run, and Little Wekiva Canal BMAP represents the joint efforts of multiple stakeholders to prepare strategies for water quality restoration for the Wekiva River, Rock Springs Run, and Little Wekiva Canal to work towards achieving the adopted TMDLs. The DEP is developing a nitrogen source inventory and loading tool (NSILT) in support of the BMAP decision-making process. The NSILT is intended to assist stakeholders and DEP in identifying locations where future projects will have the greatest impact in reducing nitrogen loads.

This is the first annual report for the Wekiva River, Rock Springs Run, and Little Wekiva Canal Basin Management Action Plan (Wekiva BMAP). Section 1: Project Updates describes the major accomplishments during the reporting period of November 1, 2015 through October 31, 2016. Section 2: Compliance provides water quality trends during the first year of BMAP implementation. Section 3: Water Quality Assessment includes a summary of efforts for the next reporting period (November 1, 2016 through October 31, 2017). Individual project tables (as shown in the adopted BMAP) are included in Appendix A. The stakeholders continued their public education and outreach efforts, maintenance programs, structural projects, and water quality monitoring during the reporting period.

## Agriculture

As of September 30, 2016, 11,309.66 acres of the Wekiva BMAP planning area are covered by 289 agricultural best management practices (BMP) notices of intent (NOIs) issued by FDACS OAWP. The FDACS BMP Program covers 16 % of the agricultural acreage in the Wekiva BMAP planning area. The agricultural land use detailed in Table 1 was based upon the St. Johns River Water Management District (SJRWMD) 2009 land cover/land use, and may not accurately reflect current agricultural land uses in the Wekiva BMAP planning area. As such, FDACS enrollment acreages for agricultural BMPs may differ from the agricultural land use acreage totals within this BMAP. FDACS enrollment figures may include non-production acres, such as buildings, parking lots, and fallow acres, and include NOIs on lands not classified as agriculture under the 2009 SJRWMD land use. Table 2 lists the BMPs and the acreage covered by NOIs.

To estimate the acreage of FDACS BMPs that overlap the 2009 SJRWMD agricultural land use in the Wekiva BMAP planning area, FDACS intersected the September 2016 BMP enrollment with the 2009 SJRWMD agricultural land use. Based on this calculation, 7,588.21 enrolled acres are agricultural land use. This figure equates to 16 % of the 2009 SJRWMD agricultural land use acreage in the Wekiva BMAP planning area being covered by the FDACS BMP Program (Figure 1).

FDACS BMP Manuals

In 2015, the Office of Agricultural Water Policy (OAWP) at the Florida Department of Agriculture and Consumer Services (FDACS) adopted a revised vegetable and agronomic crop manual that includes specific nutrient and irrigation management best management practices (BMPs) for plastic mulch, bare ground, sugar cane, hay/silage, and greenhouse production systems. In early 2016, FDACS adopted a dairy manual that targets dairies that do not have DEP-issued National Pollutant Discharge Elimination System permits. To date, FDACS has BMP manuals for cow/calf, citrus, vegetable and agronomic crops, nurseries, equine, sod, dairy, poultry, and specialty fruit and nut operations. The FDACS BMP manuals are located online (BMP Manuals).

FDACS OAWP Implementation Assurance (IA) Program

The OAWP formally established its Implementation Assurance (IA) Program in 2005. The IA Program to date has included two key components—mail-out surveys and site visits. Additional emphasis was given to implementation assurance in 2016 legislation, particularly Chapter 2016-1, Laws of Florida. Among its provisions, this law requires enhancement and formalization of OAWP implementation assurance policies and procedures through rulemaking. Rulemaking was initiated by January 1, 2017. Once rulemaking is completed, FDACS will implement the enhanced IA Program and more detailed reporting, as prescribed by the legislation, on site visits and surveys will be provided on an annual basis.

The enhanced IA Program, as a component of the FDACS BMP Program, will be designed to:

Provide accurate and timely information on the status of BMP enrollments.

Provide accurate and timely information on the extent of BMP implementation.

Provide the information from which reports on BMP enrollment and implementation can be made to BMAP stakeholders and to the annual report required by Chapter 2016-1, Section 34, Laws of Florida.

Inform educational, research, and technical assistance efforts targeted to strengthen BMP implementation and effectiveness.

Guide review and potential revision of BMP manuals.

Table 1. Agricultural acreage in the Wekiva BMAP planning area as of September 30, 2016

* FDACS staff-adjusted acreage for purposes of enrollment is based on a 2015 review of aerial imagery in the basin and local staff observations.

** Most of these horse farms likely are not commercial agriculture, and loading will be addressed through DEP-developed BMPs.

*** FDACS staff have observed no active commercial poultry operations in the BMAP area but will be confirming this. The land use appears to include mostly misidentified nursery operations, and any actual poultry operations appear to be small, backyard farms, based on the 2007 Florida Agricultural Statistics Survey.

N/A—not applicable.

| 2009 SJRWMD Land Use | 2009 Acres | FDACS-Adjusted Acres for Enrollment* |
| --- | --- | --- |
| Pasture | 28,201.6 | 28,201.6 |
| Row/Field/Mixed Crops | 5,181.4 | 5,181.4 |
| Fallow Cropland | 77.5 | N/A |
| Horse Farm | 3,437.1 | 3,437.1** |
| Citrus | 4,191.4 | 3,457.7 |
| Abandoned Citrus | 129.9 | N/A |
| Tree Crops | 160.6 | 160.6 |
| Tree Nurseries | 156.8 | 156.8 |
| Nurseries and Vineyards | 97.9 | - |
| Ornamentals | 5,072.4 | 5,072.4 |
| Floriculture Shade Ferns Hammock Ferns | 15.3 346.6 87.6 | 449.6 |
| Sod Farms | 577.3 | 577.3 |
| Specialty Farms Dairies Poultry Feeding*** | 174.7 7.2 90.0 | 271.9 |
| Other Open Lands – Rural | 109.6 | N/A |
| Aquaculture | 37.1 | 37.1 |
| Totals | 48,152.1 | 47,101.5 |

Table 2. BMP enrollment in the Wekiva BMAP planning area as of September 30, 2016

| Related FDACS BMP Programs | Acreage Enrolled | Related NOIs | 2009 SJRWMD Land Use Acres within NOIs |
| --- | --- | --- | --- |
| Cow/Calf Operations | 2,685.95 | 7 | 1,116.00 |
| Vegetable and Agronomic Crops | 1,681.95 | 5 | 1,422.96 |
| Equine | 238.90 | 2 | 225.97 |
| Citrus | 1,309.42 | 38 | 1,030.11 |
| Specialty Fruit and Nut | 868.60 | 12 | 321.12 |
| Nurseries | 3,685.30 | 223 | 2,849.84 |
| Sod Operations | 839.53 | 2 | 622.20 |
| Totals | 11,309.66 | 289 | 7,588.21 |

Figure 1. Agricultural acreage and BMP enrollment in the Wekiva River, Rock Springs Run and Little Wekiva Canal Basin as of September 30, 2016

## Activities by Entity

### Lake County

Lake County completed the Wolf Branch Road drainage retrofit project at a cost of $1.53 million. The county’s Adopt-a-Lake Program continues to partner with Umatilla Chamber of Commerce, Lake County schools, and Lake County libraries to host and participate in water quality awareness and education events. Lake County paved a former dirt road within the Wekiva Basin and constructed swale treatment which reduced sedimentation and nutrient transport. Lake County continues its work with the DEP Watershed Planning and Coordination section to hold classes and exams for the DEP Erosion and Sedimentation Control Inspector Certification Program, thereby educating builders throughout the county and within the Wekiva Basin.

### Orange County

During the reporting period Orange County completed the following projects:

Bay Lake Stormwater Improvement Project.

Lake Weston Curb Inlet Baskets.

North Lake Lawne Stormwater Treatment Project.

Lake Lawne Hydrologic and Nutrient Study.

Force Main/Gravity Sewer Rehab.

In addition, the county will begin installation and monitoring of wells across the basin (surficial, intermediate, and deep) in the spring of 2017. Orange County continues to monitor existing original shallow wells as described in the MACTEC (MACTEC 2010) study and new DEP wells.

### Seminole County

Seminole County continued to conduct its ongoing educational efforts, public service announcements, and ambient monitoring, cooperatively funded by the county and other local governments. In addition, the county continued to conduct lake restoration events using volunteers, as well as aquascaping classes through the Florida Friendly Landscaping Program. The county also continued biological and vegetative monitoring and restoration both in-lake and in-basin and conducted research studies, such as hydrologic and nutrient budget/water quality management plans for Spring Lake, the Bear Chain-of-Lakes, and Sweetwater Cove.

The county’s Seminole Education and Restoration Volunteer Program held outreach and education events within the Wekiva watershed from November 1, 2015 through October 31, 2016. Highlights of the program include the following:

Five shoreline planting events with over 8,000 plants installed and 130 volunteers.

51 storm drains marked.

52 miles of roadways cleaned during cleanup events.

540 publications distributed.

Seminole County performed the Lake Vegetative Index (LVI) on several lakes within the Wekiva Basin. The LVI is a bioassessment procedure that measures the degree to which a freshwater lake supports a healthy, well-balanced plant community. Overall, the county has documented an overall improvement in LVI scores in several lakes within the basin.

### Florida Department of Transportation (FDOT) District Five

FDOT District Five continued to implement its stormwater management program, including street sweeping, structural BMP development, litter control, illicit discharge detection and elimination, and education programs in an effort to reduce pollutant loading from the FDOT municipal separate storm sewer system (MS4).

### SJRWMD

#### Modeling Activities

SJRWMD developed a Hydrological Simulation Program –(HSPF) model to estimate the loadings of flow and nutrients from the Wekiva River watershed to the St. Johns River. The HSPF model utilizes land use, rainfall, evaporation, spring flows, and groundwater level data in the watershed and performs long-term simulation of hydrologic and water quality processes at the Wekiva River watershed. The report, “Hydrologic and Water Quality Modeling of the Wekiva River Watershed,” by Yanbing Jia, Ph.D., P.E., 2016, may be published as a SJRWMD technical paper.

#### Cost-share Program

The SJRWMD cost-share program assists local governments, utilities, agricultural interests, and other entities in the protection of water resources within the district. During Fiscal Year 2015–16, SJRWMD allocated $4.8 million for projects within the Wekiva springshed. In addition, DEP committed $2.9 million of funds, for a total project commitment of $17 million by all Wekiva partners. The Wekiva system nitrate reduction from these projects is estimated to be approximately 60,677 pounds per year (lbs/yr) and the groundwater withdrawal offset is estimated to be approximately 22.9 million gallons per day (MGD). Details on the SJRWMD funding opportunities are available.

#### Research Science

SJRWMD, through its Springs Protection Initiative and in collaboration with the University of Florida, has completed two of three years of a multidisciplinary work plan to study the complex science of springs. The investigation is expected to be completed in 2017, and is intended to improve and support management activities in springsheds within SJRWMD. The 2016 Collaborative Research Initiative on Sustainability and Protection of Springs annual report for this scientific investigation is complete.

### City of Altamonte Springs

The City of Altamonte Springs completed the Altamonte Springs- FDOT Integrated Reuse and Stormwater Treatment (A-FIRST) project in August 2015. This project provides for the collection, treatment, and reuse of stormwater from Cranes Roost Basin and eliminates two direct wastewater discharge points to Little Wekiva River.

### City of Eustis

The City of Eustis completed sewer line replacement projects on Idlewilde Drive, Lakeshore Drive, and Mary Street. The city began the expansion of the Eastern Wastewater Treatment Plant (WWTP) on December 21, 2016. FDACS started construction on the Trout Lake Hybrid Wetland Treatment Technology Facility.

### City of Ocoee

During the reporting period, the City of Ocoee completed the Arden Park South stormwater management project. The city completed retrofit projects that previously had no stormwater treatment to reduce pollutant loading to the basin. Retrofit projects include the Public Works Complex Stormwater Improvements, Bluford Avenue and Orlando Avenue Stormwater Improvements, White Road Stormwater Improvements and the City of Ocoee Downtown Redevelopment Project.

### City of Orlando

The City of Orlando continued to perform street sweeping and debris removal from their expansive number of inlet baskets on a routine basis. City personnel continued to perform compliance inspections on private stormwater systems to ensure these facilities are operating per design standards for optimal pollutant removal.

The City of Orlando performed TMDL monitoring on Lake Silver over the past year. An implementation plan is forthcoming within the year. Lake Silver is one of the headwaters of the Wekiva system. Structural and non-structural BMPs implemented within the Lake Silver basin to meet the TMDL will have a positive impact on water quality for all downstream waters.

### Sanlando Utility Corporation

Sanlando Utility Corporation completed the Sweetwater Creek inflow and infiltration investigation and collection system improvements. This project reduces the volume of groundwater infiltration into the collection system, which will reduce the base flow at the Wekiva Hunt Club WWTP and thus, reduce the frequency and duration of surface discharges to Sweetwater Creek. Sanlando Utility Corporation also completed the Wekiva filter media replacement project that was not identified in the original BMAP.

### Florida's Turnpike Enterprise (FTE)

FTE conducted routine maintenance activities such as mowing, sweeping and litter removal on its roadways, retention/detention areas, and stormwater pipes to reduce pollutant loads to water bodies.

# Section 2: Compliance

Table 3 shows the number of projects that each entity committed to in the 2015 BMAP and the status of those projects.

Table 3: Summary of completed projects identified in the BMAP by entity

| Entity | Projects Listed in 2015 BMAP | Completed | Cancelled | Underway |
| --- | --- | --- | --- | --- |
| Lake County | 9 | 9 | 0 | 0 |
| Orange County | 41 | 38 | 0 | 3 |
| Seminole County | 33 | 27 | 0 | 6 |
| FDOT District Five | 9 | 9 | 0 | 0 |
| Wekiwa Springs State Park | 2 | 1 | 0 | 1 |
| City of Altamonte Springs | 25 | 23 | 0 | 2 |
| City of Apopka | 18 | 15 | 0 | 3 |
| City of Eustis | 2 | 0 | 0 | 2 |
| City of Maitland | 1 | 1 | 0 | 0 |
| City of Mount Dora | 14 | 14 | 0 | 0 |
| Town of Oakland | 1 | 1 | 0 | 0 |
| City of Ocoee | 21 | 18 | 0 | 3 |
| City of Orlando | 25 | 22 | 0 | 3 |
| City of Winter Garden | 5 | 5 | 0 | 0 |
| Sanlando Utility Corp. | 1 | 1 | 0 | 0 |
| Turnpike Authority | 2 | 2 | 0 | 0 |
| Totals | 209 | 186 | 0 | 23 |

Figure 2 and Figure 3 show the progress toward the TN and TP load reductions. The first bar shows the starting load for urban and agricultural stormwater runoff. The second bar shows the current estimated loading based on those projects shown as completed in the BMAP, and those listed in Table 3. The TN and TP reductions from completed projects to date are 522,583 lbs/yr and 70,646 lbs/yr, respectively.

Figure 2. Progress towards the TN Load Reduction through December 31, 2016

Figure 3. Progress towards TP Load Reduction through December 31, 2016

# Section 3: Water Quality Assessment

SJRWMD conducts water quality monitoring at the stations identified below in Table 4.

Table 4: SJRWMD water quality monitoring stations

| Station | Station Name | Frequency |
| --- | --- | --- |
| 02235000 | Wekiva River near Sanford (State Road [SR] 46) | Bimonthly |
| 20010137 | Little Wekiva River at Highway 434 | Bimonthly |
| LW-MP | Little Wekiva River off Bull Run Road | Monthly |
| RSR-SR | Rock Springs Run in State Reserve | Monthly |
|  | Wekiwa Springs | Monthly |
|  | Rock Springs | Quarterly |
|  | Miami Springs | Quarterly |
|  | Starbuck Springs | Quarterly |
|  | Sanlando Springs | Quarterly |
|  | Palm Springs — Seminole | Quarterly |
| CMWEKIVA46 | Continuous monitoring Wekiva River at SR46 | Continuous |
|  | Continuous monitoring Wekiwa Springs | Continuous |
|  | Continuous monitoring Rock Springs | Continuous |

For purposes of this progress report,, nitrate-nitrite nitrogen (NOx-N) concentrations for the past 15 months are shown in Figure 4 for the Wekiva River at SR 46, Figure 5 for Wekiwa Springs, and Figure 6 for Rock Springs. In the Wekiva River, NOx-N concentrations met the TMDL criterion in June and October 2016 (Figure 4). In Wekiwa and Rock Springs, NOx-N concentrations remain elevated (generally at or above 1 milligram per liter [mg/L] NOx-N) and above the TMDL criterion of 0.286 mg/L (Figure 5 and Figure 6).

TP-Total (TP-T) and TP-Dissolved (TP-D) concentrations for the past 15 months are shown in Figure 7 for the Wekiva River at SR 46. The TP target was applied to the Wekiva River itself, but not applied to Wekiwa or Rock Springs due to uncertainty regarding how much was derived from natural geologic deposits versus human loading to groundwater. TP-T concentrations in the Wekiva River were consistently above the TMDL criterion of 0.065 mg/L.

Figure 4. Plot of nitrate-nitrite nitrogen in the Wekiva River at SR 46 August 2015 through November 2016

Figure 5. Plot of nitrate-nitrite nitrogen in Wekiwa Springs August 2015 through November 2016

Figure 6. Plot of nitrate-nitrite nitrogen in Rock Springs August 2015 through September 2016

Figure 7. Plot of TP in the Wekiva River at SR 46 August 2015 through October 2016

# Section 4: Summary

The first year of BMAP implementation has been successful. The total BMAP project reductions, including those shown as completed in the BMAP and the projects completed during the first year of implementation is 522,582 lbs/yr of TN and 70,646 lbs/yr of TP. In addition, stakeholders identified 42 new projects within the basin. Water quality monitoring in the Wekiva River indicate that NOx-N concentrations met the TMDL criterion in June and October 2016. However, in Wekiwa and Rock Springs, NOx-N concentrations remain elevated.  Monitoring also indicate that TP concentrations in the Wekiva River were consistently above the TMDL criterion of 0.065 mg/L.

# Appendices

## Appendix A: BMAP Projects

The BMAP project tables below reflect project status as of October 31, 2016. These tables provide information on the project status and nutrient reduction attributed to each individual project.

Table A- 1. Lake County

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual Operations & Maintenance (O&M) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | LC-01 | Northeast Lake County Scrub Preserve | 60 acres of mature sand pine scrub community with wetlands in southeast; adjacent to Seminole State Forest; protection of land; no change in land use, therefore no load reduction. | Land acquisition | Completed | - | - | $950,000 | - |
| 2015 | LC-02 | Lake May Reserve | 136 acres of remnant citrus, xeric oak hammock and 20-acre Lake May. | Land acquisition | Completed | - | - | $6,200,000 | - |
| 2015 | LC-03 | Mt. Plymouth Lakes | Property consists of 184 acres of lake bottom and associated uplands in plat of Mt. Plymouth. | Land acquisition | Completed | - | - | $0 | - |
| 2015 | LC-04 | Neighborhood Lakes | Part of multiagency acquisition (DEP, SJRWMD, OOCEA, and Lake and Orange Counties) totaling 1,584 acres; Lake County partnered with SJRWMD to purchase 210 acres. | Land acquisition | Completed | - | - | $5,000,000 | - |
| 2015 | LC-05 | South Pine Lakes Reserve | Reserve consists of two adjoining properties totaling 128 acres, consisting of scrub, scrubby flatwoods, herbaceous marsh; bear habitat, possible sandhill crane nesting. | Land acquisition | Completed | - | - | $985,250 | - |
| 2015 | LC-06 | North Lake County Community Environmental Stewardship Program | Project goals are to provide teacher workshops and educational outreach to grades K-12, provide exposure to various environmental careers to middle/high school students, increase number of volunteer water quality sample sites, and create community project showcase site utilizing native shoreline vegetation; project partners include City of Umatilla, Umatilla Chamber of Commerce, Lake-Sumter Community College, Florida Lake Management Society, The North Lake Outpost Newspaper, Altoona Charter School, Umatilla Elementary School, Umatilla High School, and private citizens. | Public education and outreach | Ongoing | - | - | $30,868 | - |
| 2015 | LC-07 | Wolfbranch Drainage Retrofit | Project includes removing concrete flumes in right-of-way and piping area to two new dry retention ponds; what cannot be treated in ponds will be captured in continuous deflective separation (CDS) unit within right of way, and compensating treatment for this area will be treated in Pond B. | Stormwater management | Completed | 66 | 9 | $1,530,000 | $2,200 |
| 2015 | LC-08 | Dirt Roadway Paving | Nutrient load reductions for 25 miles of road segments that were paved and improved with ditch blocks. | Stormwater management | Completed | 223 | 122 | $0 | - |
| 2015 | LC-09 | Royal Trails Drainage and Water Quality Improvements | Flood analysis, pollutant loading model, and conceptual project priorities are completed. | Study | Completed | - | - | $394,101 | - |
| 2016 | LC-10 | Firethorn Dirt Road Paving & Drainage | Paving of dirt road and construction of roadside swales for drainage & treatment. | Swales with blocks or raised culverts | Completed | - | - | $238,000 | - |
| 2016 | LC-11 | Erosion Control Inspector Training | Lake County staff has become certified to instruct on the DEP Sedimentation and Erosion Control Inspector's certification program. The county hosts an annual class and exam free to local contractors and municipal employees. | Public education | Started | - | - | - | - |

Table A- 2. Orange County

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual O&M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | OC-01 | Elba Way | Erosion protection of Little Wekiva River; install gabions, grade control structures, river reshaping. | - | Completed | 155 | 35 | $1,000,000 | - |
| 2015 | OC-02 | Gusty Lane | Remove existing triple aluminum pipes along Little Wekiva River at Gusty Lane Drive and replace with control structure using rip-rap and gabion materials; install pipe and inlet for existing ditch adjacent to canal. | Stormwater management | Completed | 35 | 8 | $132,000 | - |
| 2015 | OC-03 | NRCS Riverside Acres | Erosion protection of Little Wekiva riverbank, install rip-rap, project length = 287 feet. | - | Completed | 47 | 11 | $650,000 | - |
| 2015 | OC-04 | NRCS Riverside Park Ave. | Erosion protection of Little Wekiva riverbank, install rip-rap, project length 150 feet. | - | Completed | 25 | 6 | $350,000 | - |
| 2015 | OC-05 | Riverside Acres Arch Pipe | Replace existing 1,750 feet of pipe-arch pipe in Riverside Acres subdivision with open channel section and restore to reflect original river configuration. | - | Completed | - | - | $5,000,000 | - |
| 2015 | OC-06 | Riverside Park Rd. | Banks in main stem of river and into Lake Lovely Outfall Canal, including grade control structure; project includes gabions, Reno mattress, and riprap channel bottom and side bank protection. | - | Completed | 165 | 38 | $600,000 | - |
| 2015 | OC-07 | Sherry Dr. | Erosion protection of Little Wekiva River bank; install gabion block and Reno mattress; project length = 400 feet. | - | Completed | 65 | 15 | $600,000 | - |
| 2015 | OC-08 | Little Wekiva Slope Stabilization West/East Banks | Eliminate erosion of banks by using steel sheet pile. | - | Completed | 214 | 49 | $700,000 | - |
| 2015 | OC-09 | Lake Lucie Conservation Area | Previous land use = agriculture; management focus = scrub habitat and water resource, passive recreational; acreage = 166.22. | Land acquisition | Completed | 57 | 11 | $4,397,800 | - |
| 2015 | OC-10 | Neighborhood Lakes | DEP, SJRWMD, OOCEA, and Lake and Orange counties partnered to buy land and put into conservation; previous land use = agriculture; management focus = water resource, passive; acreage = 1,584 (498 acres in Orange County). | Land acquisition | Completed | - | - | $74,000,000 | - |
| 2015 | OC-11 | Pine Plantation | Previous land use = agriculture; management focus = passive recreation, preservation; acreage = 40. | Land acquisition | managed by Orange County Greenplace | 1 | 0 | $1,000,000 | - |
| 2015 | OC-12 | Sandhill Preserve | Previous land use = agriculture; management focus = water resource, sandhill; acreage = 83.03. | Land acquisition | Completed | 45 | 8 | $3,320,000 | - |
| 2015 | OC-13 | Stormwater Pond Inspection | Inspect private/public stormwater ponds for compliance with performance and permit conditions. | Stormwater inspections | Completed | - | - | $0 | - |
| 2015 | OC-14 | Tree Planting at Elba Way/Riverside Park | Project will reduce temperature of water and improve the stream condition index (SCI). | Stormwater management | Completed | - | - | $55,000 | - |
| 2015 | OC-15 | 11th and 12th St. Improvement | New stormwater treatment to serve 11th and 12th Streets = 8.8 acres. | Stormwater management | Completed | 82 | 69 | $0 | - |
| 2015 | OC-16 | Clarcona Ocoee East and West Segments | 4-lane road improvement; existing two lanes do not have stormwater treatment; project length = 2.5 miles. | Stormwater management | West Segment Completed | 56 | 47 | $0 | - |
| 2015 | OC-17 | Riverside Pond | Expand size of 0.8-acre existing treatment pond to 1.6 acres and add aeration to address DO impairment. | Stormwater management | Completed | 4,533 | - | $766,918 | - |
| 2015 | OC-18 | Bay Lake Stormwater Improvement Project | Provide treatment for two drainage basins totaling 91.7 acres (Modular Wetlands with Bold and Gold™ media). | Stormwater management | Completed | 14 | 1 | $260,000 | - |
| 2015 | OC-19 | C-6 Canal Solar Reuse | Online wet detention with solar-powered irrigation system for reuse on adjacent sports fields. | Stormwater management | Underway and funded | 721 | 229 | $2,500,000 | - |
| 2015 | OC-20 | Lake Weston Curb Inlet Baskets | Install 160 curb/grate inlet baskets on storm drains and apply storm drain markers. | Stormwater management | Completed | 16 | 10 | $160,000 | - |
| 2015 | OC-21 | North Lake Lawne Stormwater Treatment Project (C-7) | Install 120 curb/grate inlet baskets on storm drains and apply storm drain markers. | Stormwater management | Completed | 46 | 13 | $196,899 | - |
| 2015 | OC-22 | Rock Spring Road | 4-lane road improvement; existing two lanes do not have stormwater treatment; project length = 2 miles. | Stormwater management | Completed | 47 | 39 | $0 | - |
| 2015 | OC-23 | 11th Ave. | Pave .3-acre dirt road treatment with open swales and ditch blocks. | Stormwater management | Completed | 3 | 2 | $1,500 | - |
| 2015 | OC-24 | 13th Ave. | Pave .5-acre dirt road treatment with open swales and ditch blocks. | Stormwater management | Completed | 5 | 4 | $0 | - |
| 2015 | OC-25 | 15th Ave. | Pave .3-acre dirt road treatment with open swales and ditch blocks. | Stormwater management | Completed | 3 | 2 | $0 | - |
| 2015 | OC-26 | 17th Ave. | Pave .6-acre dirt road treatment with open swales and ditch blocks. | Stormwater management | Completed | 6 | 5 | $0 | - |
| 2015 | OC-27 | Lake Pleasant Rd. Improvement | Pave .12-acre dirt road – treatment with open swales and ditch blocks. | Stormwater management | Completed | 1 | 1 | $0 | - |
| 2015 | OC-28 | Quenton Ave. and Range Dr. | Pave 0.3-acre dirt road – treatment with open swale and ditch blocks. | Stormwater management | Completed | 3 | 2 | $0 | - |
| 2015 | OC-29 | Ridge Terrace and Roan Rd. | Pave 1-acre dirt road – treatment with open swale and ditch blocks. | Stormwater management | Completed | 9 | 9 | $0 | - |
| 2015 | OC-30 | New Hampshire | Pave 0.6-acre dirt road – treatment with open swale and ditch blocks. | Stormwater management | Completed | 6 | 6 | $0 | - |
| 2015 | OC-31 | Sadler Rd. | Pave 1.1-acre dirt road – treatment with open swales and ditch blocks. | Stormwater management | Completed | 10 | 9 | $0 | - |
| 2015 | OC-32 | Alternative Surface Program – Group IIIA Projects | Pave 98.93-acre dirt road – treatment with open swales and ditch blocks. | Stormwater management | Completed | 921 | 780 | $0 | - |
| 2015 | OC-33 | Alternative Surface Program – Group IIIB Projects | Pave 61.53-acre dirt roads – treatment with open swales and ditch blocks. | Stormwater management | Completed | 573 | 485 | $0 | - |
| 2015 | OC-34 | Boxwood Dr. and Bull Run Rd. | Pave 0.9-acre dirt road – treatment with open swales and ditch blocks. | Stormwater management | Completed | 8 | 7 | $0 | - |
| 2015 | OC-35 | Hereford Rd., Highland St., and Holly St. | Pave 1.5-acre dirt road – treatment with open swales and ditch blocks. | Stormwater management | Completed | 14 | 12 | $0 | - |
| 2015 | OC-36 | Street Sweeping | Streets are swept every six weeks; 481,128 pounds of material removed per year. | Stormwater management | Completed | 209 | 134 | $0 | - |
| 2015 | OC-37 | Lake Gandy Hydrologic and Nutrient Study | Study to evaluate hydrologic conditions and nutrient loadings to Lake Gandy. | Study | Completed | - | - | $0 | - |
| 2015 | OC-38 | Lake Lawne Hydrologic and Nutrient Study | Study to evaluate hydrologic conditions and nutrient loadings to Lake Lawne. | Study | Completed | - | - | $120,000 | - |
| 2015 | OC-39 | Force Main/Gravity Replacement | Install 1,200 feet of 4-inch force main; new force main expected to prevent wastewater leakage; All American Blvd. from Clarcona Ocoee to Kennedy; force main from Avalon Rd. to Hiawassee Rd. 7,600 linear feet 36-inch force main;760 linear feet 30-inch force main; and 1,200 linear feet. 12-inch force main. Many parcels near 35-21-28-0000-00-150; install 4,500 feet of 12-inch force main. New force main expected to prevent wastewater leakage. Clarcona Ocoee Rd. from Ingram to Clarke; install 11,000 feet of force main from Indian Hill Rd. to PS #3411. New force main will prevent wastewater leakage. North Pine Hills Rd. at Indian Hill Rd. and Clarcona Ocoee Rd.; relocate 710 linear feet 4-inch force main 1,280 linear feet 16-inch force main; and 710 linear feet 8-inch gravity main Many parcels near 30-21-29-0521-00-010. | Reclaim | Design | - | 177 | $10,494,000 | - |
| 2015 | OC-40 | Pump Station Removal/Relocation (R/R) | Replace multiple pump stations. | Reclaim | Completed | - | 15,589 | $13,263,500 | - |
| 2015 | OC-41 | Force Main/Gravity Sewer Rehab | Combine cured-in-place pipe (CIPP) and point repairs to restore approximately 10,000 linear feet of 8-inch gravity sanitary sewer, including lining or coating 40 manholes. Near 20-22-29-4552-08-001; in addition to upsized storm pipes that go to Lake Robin, project includes replacing force main, gravity line, and manhole; replacement of force main will reduce leakage of sewage. Near 24-22-28-7573-15-250; remove and relocate Pump Station #3045, plus remove existing force main and install 800 feet of gravity sewer. 29-21-29-4940-00-230. | Reclaim | Completed | 606 | 157 | $1,780,000 | - |
| 2016 | OC-42 | Little Wekiva STA | - | Treatment train | Envisioned, but Not Funded | 3,300 | 262 | $5,000,000 | - |
| 2016 | OC-43 | Lake Gandy BMP | - | Treatment train | Envisioned, but Not Funded | - | - | $1,000,000 | - |
| 2016 | OC-44 | Kathleen Dr. | Erosion control. | Muck removal/dredging | Planned & Funded | - | - | $514,000 | - |

Table A- 3. Seminole County

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual O&M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | SC-01 | Sweetwater Cove Dredging and Drainage Improvements and Sweetwater Tributary Erosion Project | Increase water quality treatment resonance time through water quality treatment pond expansion, construct online sedimentation basin; carry out erosion control measures along Sweetwater Creek; area served = 2,181 acres. | EMC modeling-based approach | Active | 2,609 | 68 | $2,700,000 | - |
| 2015 | SC-02 | Grade Control Structures 6 and 7 | Reduce sediment loads through bank stabilization and river grade control structures in Little Wekiva River; area served = >5,000 acres. | Erosion retention | Completed | 174 | 18 | $300,000 | - |
| 2015 | SC-03 | Horse Lovers Lane Erosion Control Project | Reduce sediment loads through bank stabilization along Spring Lake outfall, tributary to Little Wekiva River; use gabions and grade control structures plus replace culverts; area served = > 1,000 acres. | Erosion retention | Completed | 113 | 12 | $700,000 | - |
| 2015 | SC-04 | North Western Erosion Control Project | Reduce sediment loads through bank stabilization along Little Wekiva River; area served > 5,000 acres. | Erosion retention | Completed | 32 | 3 | $950,000 | - |
| 2015 | SC-05 | Weathersfield Erosion Control Project | Reduce sediment loads through bank stabilization along Little Wekiva River; area served > 5,000 acres. | Erosion retention | Completed | 28 | 3 | $750,000 | - |
| 2015 | SC-06 | Little Wekiva Grade Control – Montgomery Rd. to State Road 434 | Reduce sediment loads through bank stabilization and construction of two river grade control structures in Little Wekiva River; area served = > 5,000 acres. | Erosion retention | Completed | 298 | 31 | $850,000 | - |
| 2015 | SC-07 | Wekiva Park Drive Erosion Control Project | Reduce sediment loads through grade control structures; area served = 400 acres. | Erosion retention | Completed | 37 | 4 | $350,000 | - |
| 2015 | SC-08 | Lake Mobile | Accomplished using in-house staff, residents, and volunteers. | Exotics removal | Completed | - | - | $25,000 | - |
| 2015 | SC-09 | LWR at Springs Landing Bridge | Accomplished using in-house staff, residents, and volunteers. | Exotics removal | Completed | - | - | $10,000 | - |
| 2015 | SC-10 | Mirror Lake | Accomplished using in-house staff, residents, and volunteers. | Exotics removal | Completed | - | - | $75,000 | - |
| 2015 | SC-11 | Spring Lake | Accomplished using in-house staff, residents, and volunteers. | Exotics removal | Completed | - | - | $75,000 | - |
| 2015 | SC-12 | Black Bear Wilderness Area | Previous land use = natural land; management focus = preservation, passive recreation; acreage = 1,650. | Land acquisition | Underway | - | - | $0 | - |
| 2015 | SC-13 | Yankee Lake Scrub Jay Preservation Area | Previous land use = natural land; management focus = preservation, passive recreation; acreage = 300. | Land acquisition | Completed | - | - | $0 | - |
| 2015 | SC-14 | Bear Lake Rd. Reconstruction | Provide water quality treatment to existing roadway and subdivision through increased wet retention and utilization of existing dry retention pond; area served = 32 acres. | Stormwater management | Completed | 91 | 32 | $2,200,000 | - |
| 2015 | SC-15 | Bunell Rd. Widening | Provide treatment to untreated roadway through construction of new wet retention basin and exfiltration trench; designed to hold treatment volume plus 50 %; area served = 7.5 acres. | Stormwater management | Completed | 36 | 9 | $3,200,000 | - |
| 2015 | SC-16 | Eden Park Rd. | Provide treatment to untreated roadway through exfiltration, installation of CDS units, and new wet retention basin; area served = 10.6 acres. | Stormwater management | Completed | 59 | 14 | $3,500,000 | - |
| 2015 | SC-17 | Markham Woods Rd. Widening from State Road 434 to Springs Landing Blvd. | Provide water quality treatment for additional traffic lane through construction of new exfiltration trench; area served = 12.4 acres. | Stormwater management | Completed | 32 | 4 | $1,400,000 | - |
| 2015 | SC-18 | Markham Woods Rd. Widening from Lane Springs Landing Blvd. to EE Williamson Rd. | Provide water quality treatment to existing roadway through exfiltration trench; area served = 9.2 acres. | Stormwater management | Completed | 46 | 8 | $2,300,000 | - |
| 2015 | SC-19 | Triangle Drive Treatment Pond | Construct wet detention pond and provide ecological restoration on drainage parcel near Triangle Drive prior to draining into Lake Brantley; area served = 372 acres. | Stormwater management | Underway – not funded | 222 | 146 | $800,000 | - |
| 2015 | SC20 | Wekiva Springs Rd. at Wekiva Springs State Park | Construct two interconnected sedimentation ponds to provide additional water quality treatment for two square miles of residential development; area served = two square miles. | Stormwater management | Completed | 167 | 50 | $220,000 | - |
| 2015 | SC-21 | Wekiva Springs Rd. Hunt Club to Fox Valley | Provide water quality treatment to existing roadway through swales; area served = 7 acres. | Stormwater management | Completed | 53 | 9 | $1,800,000 | - |
| 2015 | SC-22 | West Wekiva Tr. Treatment Pond | Construct wet detention pond and provide ecological restoration on drainage parcel north of West Wekiva Tr. prior to discharge into Wekiva River; area served = 220 acres. | Stormwater management | Underway – not funded | 113 | 74 | $900,000 | - |
| 2015 | SC-23 | Palm Springs Rd. Paving and Drainage | Pave dirt road and install 2nd-generation baffle box to provide water quality treatment; area served = 0.4 acres. | Stormwater management | Completed | 1 | 0 | $255,000 | - |
| 2015 | SC-24 | Wekiva Springs Rd. – State Road 434 to Sabal Point | Provide water quality treatment for new impervious portions of roadway improvements through construction of on-line exfiltration trench; area served = 3.4 acres. | Stormwater management | Completed | 16 | 3 | $6,900,000 | - |
| 2015 | SC-25 | Street Sweeping | Arterial/collector county streets maintained: 272,525 lane feet swept seven times yearly = 361.3 lane miles per year. Subdivisions/local county streets maintained: 1,357,948 lane feet swept two times a year = 514.4 lane miles per year; total miles swept = 875.7 per year. | Stormwater management | Completed | 596 | 268 | $0 | - |
| 2015 | SC-26 | Bear Lake Chain-of-Lakes Hydrology/Nutrient Budget and Water Quality Management Plan | Detailed nutrient and hydrologic study, identifying and quantifying all nutrient sources, including internal loading, ground water, surface water, precipitation, etc.; management plan includes potential structural and nonstructural improvements that can be made to protect and enhance water quality. | Study | Completed | - | - | $0 | - |
| 2015 | SC-27 | Spring Lake/Spring Lake Watershed Hydrology/Nutrient Budget and Water Quality Management Plan | Detailed nutrient and hydrologic study, identifying and quantifying all nutrient sources, including internal loading, ground water, surface water, precipitation, etc.; management plan includes potential structural and nonstructural improvements that can be made to protect and enhance water quality. | Study | Under development | - | - | $0 | - |
| 2015 | SC-28 | Wekiva Basin Stormwater Pond Enhancement Feasibility Study for Nitrogen Transport | Preliminary analysis of nitrogen transport into and out of retention pond/ground water, and follow-up analysis of improvements made to ground water discharge after addition of Bold and Gold™ amendment to pond bottom. | Study | Under development | - | - | $0 | - |
| 2015 | SC-29 | Seminole County Water Quality Master Plan | Countywide assessment of all water quality data, monitoring programs, regional ponds, capital improvement plan (CIP) projects, etc., to improve efficiency and effectiveness of existing programs and identify additional structural/nonstructural improvement projects. | Study | Under development | - | - | $0 | - |
| 2015 | SC-30 | Apple Valley LS | Relocate and build brand new lift station. | Reclaim | Completed | - | - | $351,975 | - |
| 2015 | SC-31 | Bridgewater Dr. | Manhole sealing. | Reclaim | Completed | - | - | $16,179 | - |
| 2015 | SC-32 | Gravity Main Testing and Repairs | Lateral repair – 1512 Cherry Ridge, 2067 North Umbria, 169 Killarney Court, Shadowmoss. Gravity main repair – 844 Preserve Terrace, International Drive and County Road 46A, Lake Rena Drive. Smoke test and seal laterals – Alaqua Lakes, Heathrow Woods # 1 & 2 LS, Lake Forest 1 & 2, Lake Forest 1 & 2. Additional work – Lake Forest 3 & 4, Aster Farms. | Reclaim | Completed | - | - | $401,878 | - |
| 2015 | SC-33 | Lift Station Rehab | Seal wet well and rehabilitate lines (Wilson School, Breckenridge, Stockbridge, Lake Forest #5 Buckingham, Retreat at Wekiva, Aster Farms, Bel-Aire #3, Bel-Aire #1, Heathrow Master). | Reclaim | Completed | - | - | $324,353 | - |
| 2016 | SC-34 | Douglas Ave Pond | Pond retrofit with soil amendment aimed at reducing nitrate loading to groundwater. | Retention BMPs | Envisioned, but Not Funded | - | - | $105,000 | - |
| 2016 | SC-35 | Bear Lake Drainage Improvements (Hamilton Pond) | Regional stormwater Facility for Bear lake, Little Bear. | Wet detention pond | Planned & Funded | - | - | $1,150,000 | - |
| 2016 | SC-36 | Spring Lake Hills Outfall Weir Rehab | Construction retrofit project, replace existing failing weir. | Treatment train | Completed | - | - | $4,500 | - |
| 2016 | SC-37 | Alton Drive Stormwater Pond | Modify existing stormwater pond to increase treatment efficiency. | Wet detention pond | Planned & Funded | - | - | - | - |
| 2016 | SC-38 | Spring Lake Alum Treatment | In-Lake Alum Treatment. | Alum injection | Started | - | - | $120,000 | - |
| 2016 | SC-39 | Lake Asher Restoration | Mechanical removal of vegetative material and associated organic matter. Shoreline planting with natives. | Aquatic vegetation harvesting | Planned & Funded | - | - | $285,000 | - |
| 2016 | SC-40 | Spring Lake Shoreline Restoration | Planted native aquatic vegetation along individual homeowner shorelines. | - | Ongoing | - | - | $0 | - |
| 2016 | SC-41 | Spring Wood Lake Shoreline Restoration | Planted native aquatic vegetation along individual homeowner shorelines. | - | Ongoing | - | - | $0 | - |
| 2016 | SC-42 | Lake Destiny Canal Shoreline Restoration | Planted native aquatic vegetation along individual homeowner shorelines. | - | Ongoing | - | - | $0 | - |
| 2016 | SC-43 | Sweetwater Cove Shoreline Restoration | Planted native aquatic vegetation along individual homeowner shorelines. | - | Ongoing | - | - | $0 | - |
| 2016 | SC-44 | Lake Brantley Shoreline Restoration | Planted native aquatic vegetation along individual homeowner shorelines. | - | Ongoing | - | - | $0 | - |
| 2016 | SC-45 | Mirror Lake Shoreline Restoration | Planted native aquatic vegetation along individual homeowner shorelines. | - | Ongoing | - | - | $0 | - |
| 2016 | SC-46 | Bear Lake Shoreline Restoration | Planted native aquatic vegetation along individual homeowner shorelines. | - | Envisioned, but Not Funded | - | - | $0 | - |
| 2016 | SC-47 | Sweetwater Cove Lyngbya Harvesting | - | - | Completed | - | - | $0 | - |
| 2016 | SC-48 | Nutrient Filter Pilot Project | - | - | Envisioned, but Not Funded | - | - | $0 | - |
| 2016 | SC-49 | Wilson's Landing Stormwater Bioretention Area | - | - | Envisioned, but Not Funded | - | - | $0 | - |
| 2016 | SC-50 | Street Sweeping | Street sweeping within the Big Wekiva and Little Wekiva drainage basins | Street sweeping | Ongoing | 432 | 278 | $0 | - |

Table A- 4. FDOT District 5

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual O&M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | FDOT-01 | FM: 238406 (1 treatment project) | SR 44: Swales and ditch blocks providing treatment for runoff generated from existing and proposed pavement. | Stormwater management | Completed | 15 | 2 | $0 | - |
| 2015 | FDOT-02 | FM: 239289 (Two Treatment Projects) | SR 438: Treatment Basin 2 (Ponds 2A, 2B, and 2C) and Wet Detention Pond 4 providing treatment for runoff generated from existing and proposed pavement. | Stormwater management | Completed | 88 | 9 | $0 | - |
| 2015 | FDOT-03 | FM: 239496-2 (Two Treatment Projects) | State Road 423: Add lanes from Shader Rd. to State Road 424 (Edgewater Dr.). Wet Detention Pond 100 and Pond 200 providing treatment for John Young Parkway. | Stormwater management | Completed | 156 | 17 | $0 | - |
| 2015 | FDOT-04 | FM: 240231-2 and 3 (Seven Treatment Projects) | Add lanes to State Road 434: from State Road 414, Lotus Landing Blvd., then to State Road 436: Dry Detention Pond 1N-1, 1N-2 2N, P, Wet Detention WTC Ponds 1 and 2; Exfiltration System 4N-1 and 5N providing treatment for runoff generated from existing and proposed pavement. | Stormwater management | Completed | 60 | 7 | $0 | - |
| 2015 | FDOT-05 | FM: 238314-1 | State Road 500: Dry Retention Ponds 2, 4, 6; Wet Detention Ponds 3E, 5 A/B; Ponds 3B, 3C, 3D; French drain providing treatment for runoff generated from existing and proposed pavement. | Stormwater management | Completed | 218 | 20 | $0 | - |
| 2015 | FDOT-06 | FM: 239535-2 | State Road 50: Add lanes from east ramps of Turnpike to Avalon Rd.; Wet Detention Ponds A and B providing treatment for runoff from existing and proposed pavement. | Stormwater management | Completed | 391 | 42 | $0 | - |
| 2015 | FDOT-07 | FM: 410983-1 | Old County Road 44B: Add lanes from U.S. Highway 441 to State Road 44; Dry Retention Pond 100 and Wet Detention Pond 200 providing treatment for runoff generated from existing and new pavement. | Stormwater management | Completed | 32 | 3 | $0 | - |
| 2015 | FDOT-08 | Street Sweeping | Street sweeping occurs monthly; total miles swept = 2,247 miles per year. | Stormwater management | Ongoing | 28 | 18 | $0 | - |
| 2015 | FDOT-09 | Fertilizer Cessation | Reduction of bulk fertilizer use on state roadways in basin. | Study | Ongoing | 1,098 | 0 | $0 | - |

Table A- 5. Wekiwa Springs State Park

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual O&M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | WSP-01 | Pine Plantation | Previous land use = agriculture; Management focus = ground water recharge, natural community restoration and preservation; acreage 344.73. | Land acquisition | Completed | - | - | - | - |
| 2015 | WSP-02 | Remove Wekiva State Park from Septic | Four-phase plan. | Sewer collection | Phases 1 and 3 – Completed | - | - | $1,616,775 | - |

Table A- 6. City of Altamonte Springs

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual O&M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | AS-01 | Little Wekiva River Erosion Management Projects (1, 2, and 3) | Install structural controls to provide riverbank stabilization. | Sediment retention | Completed | 163 | 17 | $350,000 | - |
| 2015 | AS-02 | Riverbend Apartments Shoreline Stabilization | Install structural controls to provide riverbank stabilization. | Sediment retention | Completed | 71 | 8 | $250,000 | - |
| 2015 | AS-03 | Stimmell Tract Land Preservation (Audubon Society) | Conservation project – purchase 268 acres of land for preservation. | Land acquisition | Completed | - | - |  | - |
| 2015 | AS-04 | Altamonte Springs Shopping Center (Crossroads) Development | Construct 20,602-square-foot retail/restaurant building with attendant parking and site utilities, plus stormwater facilities, on 2.06-acre site, providing higher level of stormwater treatment as result of city ordinance. | Stormwater management | Completed | 1 | 0 | $0 | - |
| 2015 | AS-05 | Brantley Terrace Condo | Phase 3 of Lake Lotus Club, multifamily condominium development. | Stormwater management | Completed | 5 | 0 | $0 | - |
| 2015 | AS-06 | Cracker Barrel Development | Redevelop commercial site and expand existing exfiltration system, raising level of treatment to current city standards. | Stormwater management | Completed | 1 | 0 | $0 | - |
| 2015 | AS-07 | Fairfield Marriot Suites Development | Construct 92-room Fairfield Suites Hotel to replace commercial development constructed prior to stormwater development rules, raising level of water quality treatment on-site to meet city standards. | Stormwater management | Completed | 4 | 1 | $0 | - |
| 2015 | AS-08 | Florida Hospital Development | Proposed development is for construction of 6,000± square-foot worship center, associated paved parking, and upgrades to existing stormwater management system to replace existing parking lot. | Stormwater management | Completed | 12 | 1 | $0 | - |
| 2015 | AS-09 | Gateway Clinic and Gateway Crossing Development | Stormwater management system with online dry retention/detention area, providing higher level of stormwater treatment as result of city ordinance. | Stormwater management | Completed | 42 | 11 | $0 | - |
| 2015 | AS-10 | Maitland Ave. Walgreens Development | Redevelop 1.46-acre commercial site and expand existing exfiltration system, raising level of treatment to current city standards. | Stormwater management | Completed | 6 | 1 | $0 | - |
| 2015 | AS-11 | Panera Bread (State Road 434) Development | Demolish and remove existing impervious area for construction of new 4,479-square-foot restaurant; replace existing commercial building and residential areas; raise level of treatment to meet city standards. | Stormwater management | Completed | 1 | 0 | $0 | - |
| 2015 | AS-12 | River Run South Pond 23 Improvement Project | Enlarge existing retention pond. | Stormwater management | Completed | 2 | 1 | $100,000 | - |
| 2015 | AS-13 | Spring Oaks, San Sebastian, and River Run Inlet Skimmer Baskets | Install 39 inlet skimmer baskets. | Stormwater management | Completed | 5 | 1 | $23,890 | - |
| 2015 | AS-14 | West Altamonte Operations and Administration Center | Identified area does not contribute to Wekiva River; however, closed basin was not removed from consideration in TMDL due to potential influence to the springshed. | Stormwater management | Completed | 169 | 24 | $975,000 | - |
| 2015 | AS-15 | Street Sweeping | Street sweeping occurs daily; total miles swept = 5,000 miles per year. | Stormwater management | Completed | 6,862 | 4,440 | $45,000 | - |
| 2015 | AS-16 | Citywide Pollutant Loading Model/H&H Study | City is contracting with consultants to complete citywide pollutant model and H&H study. | Study | Start-up | - | - | $200,000 | - |
| 2015 | AS-17 | Lake Orienta, Adelaide, and Florida Hydrologic/Nutrient Budgets and Management Plans | City contracted with consultants to determine phosphorus and nitrogen loadings to lakes Orienta, Florida, and Adelaide; best pollutant load reduction options recommended based on study results. | Study | Completed | - | - | $105,000 | - |
| 2015 | AS-18 | Wekiva GeoPark Restoration Project | Conservation project – Restore 20 acres of wetlands in Wekiva Basin GeoPark; includes removal of logging roads. | Wetland rehabilitation | Completed | - | - | $387,500 | - |
| 2015 | AS-19 | Adventist Health System Headquarters Development | Remove five septic systems within 200 meters of receiving waterbody by connecting them to city sanitary system. | Sewer collection | Completed | 72 | 13 | $0 | - |
| 2015 | AS-20 | Spring St., Central St., Marker St., and Campello St. Septic System Removal | Remove seven septic systems within 200 meters of receiving waterbody by connecting them to city sanitary system. | Sewer collection | Completed | 101 | 18 | $0 | - |
| 2015 | AS-21 | 640 Jasmine Ave. Septic System Removal | Remove one septic system within 200 meters of receiving waterbody by connecting it to city sanitary system. | Sewer collection | Completed | 14 | 2 | $0 | - |
| 2015 | AS-22 | Storage and Retrieval of Reclaimed Water in Cranes Roost Regional Stormwater Facility | DEP permitted storage and retrieval of reclaimed water in Cranes Roost in 2002. | Reclaim | Completed | 3,827 | 1,481 | $152,284 | - |
| 2015 | AS-23 | A-FIRST | Collection, treatment, and reuse of stormwater from Cranes Roost Basin (including Interstate-4 [I-4] widening) and eliminating two direct wastewater discharge points to Little Wekiva River. | Reclaim | Completed | 31,872 | 13,993 | $12,500,000 | - |
| 2015 | AS-24 | Central Parkway Force Main Replacement from Lift Station (LS) 54 to Montgomery Rd. | Replace 1,230 linear feet of failing 8-inch force main. | Reclaim | Completed | 5 | 4 | $245,133 | - |
| 2015 | AS-25 | Citywide to infiltration & inflow (I&I) Study | Contract with consultant to evaluate city's sewer system to identify areas prone to I&I and develop schedule for repair. | Sanitary sewer study | - | - | - | $80,000 | - |

Table A- 7. City of Apopka

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual O&M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | A-01 | Shopke-Lester Road Pond Expansion and Improvement | City paved and improved the stormwater collection system. | Stormwater management | Completed | - | - | - | - |
| 2015 | A-03 | Street Sweeping | Street sweeping occurs monthly; total miles swept = 3,000 miles per year. | Stormwater management | Completed | 869 | 557 | - | - |
| 2015 | A-04 | Chalet North Mobile Home Park | City worked in cooperation with Orange County Environmental Protection Division (OCEPD) and park to decommission package wastewater treatment facilities (WWTFs) and effluent percolation pond and connect to city's collection system. | Sewer collection | Completed | 58,586 | 9,644 | - | - |
| 2015 | A-05 | Individual Septic to Sewer Projects | Dr. Philip Trinh Dental Office (place existing septic on city's wastewater collection system); Honey Transport Inc. (abandon existing septic and place business on city collection system); United Pentecostal Church (work with church to abandon existing septic system during its expansion and connect to city collection system); Robinsons Restaurant (work with restaurant to transfer wastewater effluent treatment from septic system to city's collection system). | Sewer collection | Completed | 3,381 | 557 | - | - |
| 2015 | A-06 | Kelly Park Rd at Rock Springs (Orange County Park) | Expand Rock Springs Rd. and Kelly Park Rd. collection system, allowing city to connect Orange County’s Kelly Park recreation area to city's collection system and abandon septic. | Sewer collection | Completed | 1,296 | 213 | - | - |
| 2015 | A-07 | Kelly Park Rd 8-inch Force Main | Install 1,250 feet of 8-inch force main along east end of Kelly Park Rd.; allows Orange County's Kelly Park to connect to city collection system and abandon septic; also allows for future septic connections near Wekiwa and Rock Springs area. | Sewer collection | Completed | - | - | - | - |
| 2015 | A-08 | U.S. Highway 441 Force Main Extension | Extend city wastewater collection system by installing 12,236 feet of 12-inch force main to Jones Ave., making connections to Zellwin Farms and Zellwood Elementary School), and providing availability for future connections in area. | Sewer collection | Completed | - | - | - | - |
| 2015 | A-09 | Yothers Rd. and Zellwood Station | City installed 5,375 feet of 10-inch force main and lift station that allowed Zellwood Mobile Home Park to decommission its package WWTF and effluent percolation pond, reducing effluent load to basin. | Sewer collection | Completed | 355,388 | 5,825 | - | - |
| 2015 | A-10 | Sanlando Utilities Corp. Reuse to City | City is in design stage of receiving Sanlando Utilities Corp. reclaimed water that is currently being discharged into Little Wekiva, starting at 1 MGD; this will also reduce ground water withdrawal from city. | Reclaim | Completed | 13,698 | 4,566 | $3,800,000 | - |
| 2015 | A-11 | Northwest Reclaimed/ Stormwater Storage Pond | Constructed 120-million-gallon (MG) lined reclaimed storage pond; pond also collects stormwater from 300-acre northwest recreation facility that is filtered and distributed for irrigation; this will also reduce ground water withdrawal. | Reclaim | Completed | - | - | $750,000 | - |
| 2015 | A-12 | Northwest Reclaimed/ Stormwater Storage Pond B | Construction of 21-MG lined reclaimed storage pond; pond also collects stormwater from 300-acre northwest recreation facility that is filtered and distributed for irrigation; this will also reduce ground water withdrawal. | Reclaim | Construction | - | - | $1,587,000 | - |
| 2015 | A-13 | Northwest Reclaimed/ Stormwater Storage Pond C | Construction of 68-MG lined reclaimed storage pond; pond also collects stormwater from 300-acre northwest recreation facility that is filtered and distributed for irrigation; this will also reduce ground water withdrawal. | Reclaim | Construction | - | - | $1,380,000 | - |
| 2015 | A-14 | Altamonte Springs to Apopka | Altamonte is in construction stage of sending 3.5 MGD of reuse water to Apopka with potential to discharge to Little Wekiva River. | Reclaim | Completed |  |  | - | - |
| 2015 | A-15 | Orange County Reuse to City | City is in design stage for receiving 3 MGD of reclaimed water that is currently going to Orange County rapid infiltration basins (RIBs); this will also reduce ground water withdrawal from city. | Reclaim | Completed | 18,254 | 6,088 | $490,000 | - |
| 2015 | A-16 | Lift Station 9 and Ten Wet Wells | Rehabilitate lift station wet well due to hydrogen sulfide dissolving concrete walls. | Reclaim | Completed | - | - | $41,945 | - |
| 2015 | A-17 | Manholes (Alabama and 8th St.; Little St. and 9th St.; Park Ave; Charleston Park Subdivision) | Reline manholes with supercoat spray to prevent leaking between bricks. | Reclaim | Completed | - | - | $28,420 | - |
| 2015 | A-18 | Victoria Plaza, Forest Ave., 3rd St., Park Ave. | Reline to correct leaking joints. | Reclaim | Completed | - | - | $200,591 | - |
| 2015 | A-19 | WWTP Expansion and Nutrient Removal | City is in the design stage of upgrading the existing treatment plant and expanding capacity to 8 MGD. | Reclaim | Construction | - | - | $38,000,000 | - |

Table A- 8. City of Eustis

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual O&M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | E-01 | Cardinal Pond | Retention for area along Bates Avenue between Glover and Wall Streets. | Stormwater management | Underway | - | - | $300,000 | - |
| 2015 | E-02 | Downtown Master Stormwater Project | Wet detention for downtown area; 32.4-acre drainage basin; project will provide pollutant reduction of 64.5 % TN and 40 % TP; small eastern portion of new lines falls within springshed. | Stormwater management | Underway | - | - | $4,000,000 | - |
| 2016 | E-03 | Trout Lake Hybrid Wetland Treatment | The facility will treat Trout Lake water, Trout Lake will be able to meet the phosphorus TMDL target and reduce pollutant loadings to Lake Eustis. | Alum injection | Ongoing | - | - | - | - |
| 2016 | E-04 | Ardice Avenue - Kurt & Ruleme Improvements | The storm piping along Ardice Avenue - Kurt & Ruleme Street will be constructed and routed to a storm water pond in which the City will maintain. | Stormwater reuse | Planned & Funded | - | - | - | - |
| 2016 | E-05 | Sewer Master Lift Station Upgrade | The Upgrade will include addition of the bar screen, fixture replacement and coating. | Wastewater infrastructure management | Planned & Funded | - | - | - | - |
| 2016 | E-06 | Eastern WWTP Expansion | The Eastern WWTP will be upgraded to 1.3 MGD in order to the serve new developments around the area. | Wastewater infrastructure management | Started | - | - | $7,500,000 | - |
| 2016 | E-07 | Stormwater design rules | Eustis code sec. 115-5. Eustis stormwater rules for new development are more stringent than state or SJRWMD rules. | Regulations, ordinances, and guidelines | Underway | - | - | - | - |
| 2016 | E-08 | Sewer line replacement | Project will replace all damaged sewer lines removing TN seepage upstream from Lake Eustis. | Wastewater infrastructure management | Underway | - | - | - | - |

Table A- 9. City of Maitland

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual O&M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | M-01 | Street Sweeping | Streets are swept twice a month; roadway length swept = 23.86 miles per 2 weeks; total miles swept = 572.64 miles per year. | Stormwater management | Completed | 24.00 | 15.00 | - | - |

Table A- 10. City of Mount Dora

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual O&M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | MD-01 | 5th and McDonald Parking Lot | Install three 36-inch diameter exfiltration pipes under new parking lot. | Stormwater management | Completed | - | - | - | - |
| 2015 | MD-02 | Highway 441 and Highway 46 StormTech Installation | Install StormTech System: 100-linear-foot inline arrangement with "Isolator Rows" at each end for maintenance. | Stormwater management | Completed | - | - | - | - |
| 2015 | MD-03 | St. Johns St. StormTech Installation | Install StormTech System: 2 50-linear-foot rows with "Isolator Row" for maintenance; regraded and paved road to improve drainage. | Stormwater management | Completed | - | - | $18,000 | - |
| 2015 | MD-04 | 5th Ave. and Rossiter NSBB Installation | Install Suntree NSBB at 5th Ave. and Rossiter discharge into Lake Franklin, which is isolated spring-fed lake. | Stormwater management | Completed | 64.00 | 26.00 | - | - |
| 2015 | MD-05 | 1552 Hilltop Dr. Pipe Relining | Reline existing corrugated metal pipe (CMP) with high-density polyethylene (HDPE) to eliminate sinkhole formation and erosion into Lake Nettie. | Stormwater system rehabilitation | Completed | - | - | $13,000 | - |
| 2015 | MD-06 | 5th Ave. and McDonald St. Retention Pond Restoration | Remove accumulated sediment and debris from retention pond; install new inlet pipe to prevent erosion; replace erosion protection around inlet pipes. | Stormwater system rehabilitation | Completed | - | - | $3,000 | - |
| 2015 | MD-07 | Donnelly St. and Lincoln Ave. Pipe Repair | Headwall broke away from pipe; water undermining Donnelly St.; installed drop structure and extend pipeline 140 linear feet. | Stormwater system rehabilitation | Completed | - | - | $35,000 | - |
| 2015 | MD-08 | Pine and Jackson Pipe Repair | Replace crushed section of 36x54 CMP to allow proper drainage of northeast area of city. | Stormwater system rehabilitation | Completed | - | - | $3,000 | - |
| 2015 | MD-09 | Street Sweeping | Streets are swept 15 times per year; length of streets swept = 69 miles; total miles swept = 1,035 miles per year. | Stormwater management | Completed | 1,304.00 | 2,033.00 | - | - |
| 2015 | MD-10 | Lake John Rehabilitation | Lake John is part of greater Lake Gertrude Basin project; wetland was excavated to remove excess sediment and exotic vegetation; stepwise drainage reestablished between 3 ponds, and new vegetation planted. | Wetland rehabilitation | Completed | - | - | $1,200,000 | - |
| 2015 | MD-11 | Community Development Block Grant | Extend 8-inch sewer main and install four laterals to connect four duplexes to city sewer on 11th Ave.; abandon existing septic systems. | Sewer collection | Completed | - | - | $63,000 | - |
| 2015 | MD-12 | Lift Station #10 Piping Replacement (Pine Ave.) | Replace 602 feet of 8-inch pipe and two manholes. | Reclaim | Completed | - | - | - | - |
| 2015 | MD-13 | Pipe Lining 2007, 2008, 2009, and 2010 | 2007 – Line 7,094 feet of 8-inch sewer main on Clayton and Liberty Streets. 2008 – Line 8,040 feet of 8- and 10-inch sewer main (Grandview, Alexander, Tremain, Baker, Lake Dora Rd, Pine Ave., and Donnelly St.). 2009 – Line 3,746 feet of 8-inch pipe on Old Eustis Rd. and Donnelly St. 2010 – Line 1,500 feet of 21-inch pipe along Lake John. | Reclaim | Completed | - | - | $705,907 | - |
| 2015 | MD-14 | Lift Stations #1, 2, 3, 7, 9, 10, 11, 12, 13, 14, 15, 16, 17, 20, 22, 25, 27, 28, 30, 31, & 34 Piping | Cleaning and inspections of pipe. | Sanitary sewer inspections | Completed | - | - | $21,000 | - |

Table A- 11. Town of Oakland

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual O&M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | OAK-01 | Single Family Residential Infill Depressions | Install depressional retention on all new infill single-family residences in old part of town to increase recharge and decrease surface flow. | Stormwater management | Completed | - | - | - | - |
| 2016 | OAK-02 | Southern Oaks - Phase 1 & 2 | Drainage conveyance maintenance in established neighborhood to enable proper treatment of stormwater flows. Lack of maintenance had caused sheet flows to bypass existing treatment ponds. | Stormwater management | Phase 1 completed April 2016. Phase 2 is currently in progress with completion estimated in Feb. 2017. | - | - | $30,000 | - |
| 2016 | OAK-03 | Speer Park Stormwater | Construction of earthen berm to intercept sheet flows from Speer Park and adjacent streets. Improvements provide attenuation and treatment of stormwater flows to reduce pollutant loading and erosion. | Stormwater management | Completed in June 2016. | - | - | $15,000 | - |
| 2016 | OAK-04 | Stormwater/Drainage Improvements - Mid Town - Phase 1 | Construction of a new stormwater collection system comprised of biofiltration retention ponds, storm pipes and inlets, and swales in the Town’s Lower Basin (Phase 1). Three existing retention ponds will be modified and will use ‘Bold and Gold’ bioabsorption material. | Stormwater management | Phase 1 is currently in progress. Construction bid was awarded on January 10, 2017. | 56 | 10 | Design Cost – unknown. Construction cost - Phase 1 - $579,787.00 | - |

Table A- 12. City of Ocoee

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual O&M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | O-01 | ABC Fine Wine and Spirits Store # 52 | 2.96-acre project; proposed surface water management system will retain and recover three inches of runoff from increase in impervious area; sewered area. | Stormwater management | Completed | 2 | - |  | - |
| 2015 | O-02 | Arden Park South | 98.52-acre project; construct 157 single-family residential subdivision with four dry retention ponds; surface water management system to store and recover pre- vs. post-development runoff volume from 25-year, 96-hour event; sewered area. | Stormwater management | Completed | 3 | - | $0 | - |
| 2015 | O-03 | Cambridge Village Subdivision | Cambridge Village is 8.97-acre single-family residential subdivision located southeast of intersection of White Rd. and Clarke Rd. in Ocoee; surface water management system includes 30 lots, associated road, and one dry retention system. | Stormwater management | Completed | 0 | - | $0 | - |
| 2015 | O-04 | Forest Trails Subdivision | Three dry retention ponds to serve 51.8-acre single-family residential development. | Stormwater management | Completed | 2 | - | $0 | - |
| 2015 | O-05 | Hackney Prairie Park | 4.26-acre project served by stormwater treatment retention system; sewered area. | Stormwater management | Completed | 0 | - | $0 | - |
| 2015 | O-06 | Ingram Estates Subdivision | 11.47-acre residential site, single lots, with stormwater system; two dry retention systems; recharge volume to be recovered within 72 hours; sewered area. | Stormwater management | Completed | 2 | - | $0 | - |
| 2015 | O-07 | Oak Trail Reserve | Construct and operate surface water management system serving 61 single-family lots on 34.57-acre residential development located within Wekiva River Protection Basin; sewered area. | Stormwater management | Completed | 6 | - | $0 | - |
| 2015 | O-08 | Ocoee Carwash | 1.79-acre car wash facility, Lake Lotta watershed; sewered area. | Stormwater management | Completed | 9 | - | $0 | - |
| 2015 | O-09 | Olympia Planned Unit Development | 21.2-acre commercial and public development, including Walgreens store and public library; one wet detention system and one dry retention system constructed. | Stormwater management | Completed | 5 | - | $0 | - |
| 2015 | O-10 | Orchard Park Phase III Subdivision | Orchard Park Phase III 30.7-acre subdivision is located west of Lake Addah, on south side of Clarcona-Ocoee Rd., in west Orange County; site is located in Wekiva River Hydrologic Basin, south of State Road 436, within Most Effective Recharge Area, but does not contain any portions of Riparian Habitat Protection Zone (RHPZ); project consists of construction of 65-lot single-family residential subdivision and dry retention pond; applicant does not propose any development. | Stormwater management | Completed | 1 | - | $0 | - |
| 2015 | O-11 | Peach Lake Manor Drainage Improvements | Construct and operate dry retention system (retrofit) of BMPs to serve approximately 60-acre residential subdivision with no conventional stormwater treatment; sewered area. | Stormwater management | Underway | 88 | - | $0 | - |
| 2015 | O-12 | Prairie Lake Reserve | Construct surface water management system to serve 42-acre residential subdivision (townhomes); 3 retention ponds permitted. | Stormwater management | Completed | 1 | - | $0 | - |
| 2015 | O-13 | Remington Oaks Phase I and II Subdivision | 140-lot single-family 49.5-acre subdivision with two dry retention ponds. | Stormwater management | Completed | 1 | - | $0 | - |
| 2015 | O-14 | Sabinal Ct. and Geneva St. Drainage Improvements – Prima Vista Subdivision | City applied for government modification in accordance with Paragraph 40C-42.024(2)(c), Florida Administrative Code (F.A.C.); city requested permission to perform construction activities within existing channel system that connects to Lake Lotta within Wekiva Recharge Protection Basin, but does not lie within Lake Apopka Basin; construction activities include removing and replacing concrete stormwater junction box, removing segment of 30-inch reinforced concrete pipe (RCP), installing 18-inch RCP, installing 42-inch RCP to replace 30-inch RCP, installing 2nd-generation baffle box, pipe end treatments, repairing and regrading channel side slopes, and installing stabilization matting; proposed improvements will alleviate flooding, improve safety, and improve water quality in subdivision that has no permitted stormwater management treatment system. | Stormwater management | Completed | - | - | $200,000 | - |
| 2015 | O-15 | Villa Roma | 8.92-acre project; construct 52-townhome subdivision to be served by wet detention system; project will provide 100-year compensating storage; sewered area. | Stormwater management | Underway | 5 | - | $0 | - |
| 2015 | O-16 | Villages of West Oak Subdivision | Construct two dry retention ponds to serve 33-lot, single-family, 5.5-acre subdivision. | Stormwater management | Completed | 0 | - | $0 | - |
| 2015 | O-17 | Wellington Place Subdivision | Construct surface water management system to serve 14-acre residential subdivision. | Stormwater management | Completed | 0 | - | $0 | - |
| 2015 | O-18 | West Colonial Property | Construct 6.95-acre commercial development; sewered area. | Stormwater management | Underway | 5 | - | $0 | - |
| 2015 | O-19 | street sweeping | Streets are swept daily; length = 82 miles; road length swept = 3,500 miles per year; 500 tons of debris removed in 2011. | Stormwater management | Completed | - | - | $0 | - |
| 2015 | O-20 | Lift Station #7 Rehab and Relocation | Existing lift station at end of life cycle and experiencing operational issues; relocate replacement station north 900 feet, provide new generator set, provide bypass pumping, and increase pump horsepower. | Reclaim | Completed | - | - | $1,901,067 | - |
| 2015 | O-21 | Willows on the Lake | Construct surface water management system to serve 86-unit, single-family, 15.18-acre subdivision and 9.99-acre Publix shopping center. | Stormwater management | Completed | 6 | - | $0 | - |
| 2016 | O-22 | Bluford Ave. and Orlando Ave, Stornwater Improvements Project | Project consists of retrofitting an area with no stormwater collection and treatment. | Retention BMPs | Completed | 24 | - | $1,600,000 | - |
| 2016 | O-23 | Downtown Redevelopment Master Plan - Bluford Avenue Area | Project consists of revitalizing the downtown area of the city with retrofitting with a regional stormwater collection and treatment. | Wet detention pond | Planned & Funded | - | - | $50,000,000 | - |
| 2016 | O-24 | Public Works Complex Stormwater Management System | Retrofitting Public Works Complex with stormwater management system. | Wet detention pond | Completed | 25 | - | $230,000 | - |
| 2016 | O-25 | White Road Stormwater Improvements | Retrofitting Road with exfiltration system design. | Retention BMPs | Planned & Funded | 12 | - | $400,000 | - |

Table A- 13. City of Orlando

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual O&M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | ORL-01 | Compliance Inspections of Private Stormwater Systems | Inspect annually all 233 commercial, single, and multifamily systems in basin for functionality; systems include, but are not limited to, retention and detention ponds, underdrains, exfiltration, and underground vaults; by maintaining ponds at design criteria, city is ensuring optimal level of pollutant removal efficiency is being achieved. | Stormwater inspections | Completed | - | - | - | - |
| 2015 | ORL-02 | Stormwater System Inspections | Conduct proactive inspections and perform routine maintenance on 13 ponds and 31 ditches in basin to ensure systems are being maintained at optimal pollutant removal efficiency (and flood prevention). | Stormwater inspections | Completed | - | - | - | - |
| 2015 | ORL-03 | Two Inlet Baskets Around Lake Daniel | Conduct proactive inspections and perform routine maintenance on lift stations and sanitary lines; identify problem areas, and increase maintenance frequency or perform repairs to prevent overflows from occurring; also assist with Sunshine State One-Call of Florida ("Call Before You Dig"/Line Locater). | Stormwater management | Ongoing | 2.00 | 1.00 | $1500 | - |
| 2015 | ORL-04 | 22 Inlet Baskets Around Lake Orlando | Install 22 inlet baskets in Lake Orlando Basin. | Stormwater management | Ongoing | 27.00 | 11.00 | $7770 | - |
| 2015 | ORL-05 | Four Baffle Boxes on Ardsley | Capture gross pollutants and reduce levels of nitrogen entering basin by removing leaves and clippings before they enter Lake Silver. | Stormwater management | Ongoing | - | - | $7800 | - |
| 2015 | ORL-06 | Four Inlet Baskets Around Lake Sarah | Install three inlet baskets in Lake Sarah Basin. | Stormwater management | Ongoing | 2.00 | 1.00 | $2250 | - |
| 2015 | ORL-07 | Four Inlet Baskets Around Lake Silver | Install four inlet baskets in Lake Silver Basin. | Stormwater management | Ongoing | 5.00 | 2.00 | $3000 | - |
| 2015 | ORL-08 | Lake Silver Treatment Structure (Westmoreland Dr. CDS Unit) | Install CDS unit to capture gross pollutants before they enter Lake Silver. | Stormwater management | Ongoing | 8.00 | 20.00 | $ 565,702.00 | - |
| 2015 | ORL-09 | Little Lake Fairview Restoration and Dubsdread Golf Course Renovation Project | Expand five wet detention ponds and create 10 additional wet detention ponds within golf course; construct 15 ponds in series of three interconnected systems; all systems eventually discharge to adjacent wetland, except during high flows, when runoff discharges to drainwell or ditch routed to Little Lake Fairview; restores hydroperiod of wetland and improves wetland functions; also raises drainwell elevation to allow for more treatment before discharge. | Stormwater treatment system | Completed | 265.00 | - | $9,000,000 | - |
| 2015 | ORL-10 | Palomar Exfiltration | Install 20-foot pipe to capture debris in separate chamber before stormwater percolates into ground. | Stormwater management | Ongoing | 6.00 | 3.00 | $30,000 | - |
| 2015 | ORL-11 | Sandbar Removal on Lake Sarah | Remove 300 cubic yards of sediment from Lake Sarah. | Stormwater system rehabilitation | Completed | - | - | $20,000 | - |
| 2015 | ORL-12 | Street Sweeping | Streets are swept every two weeks; road length = 67 miles; total miles swept = 1,742 miles per year. | Stormwater management | Ongoing | 2,085.00 | 1,337.00 | - | - |
| 2015 | ORL-13 | Little Wekiva River – Preliminary Engineering Evaluation Lake Lawne, Center of Commerce, and Lake Orlando Sites | Nutrient reduction projects in Little Wekiva River watershed, using suggested drainage improvements from CDM report. | Study | Completed | - | - | $49,000 | - |
| 2015 | ORL-14 | Arthur Ave. Sewer Line | Install approximately 1,200 feet of gravity lines in area with septic tanks to reduce nutrient seepage into ground water table. | Sewer collection | Completed | - | - | $53,977 | - |
| 2015 | ORL-15 | Fairview Shores – North Service Area | Improve sanitary sewer, drainage, and roadway; install new sanitary force main, lift station (#65), and gravity pipes in area with septic tanks to reduce nutrient seepage into ground water table; install 2 Stormceptors to capture gross pollutants before they reach lake. | Sewer collection | Completed | - | - | $4,522,401 | - |
| 2015 | ORL-16 | Lynx Facility | Install sanitary sewer in area with septic tanks to reduce nutrient seepage into ground water table. | Sewer collection | Completed | - | - | - | - |
| 2015 | ORL-17 | Rio Grande Sanitary Sewer | Install gravity lines in area with septic tanks to reduce nutrient seepage into ground water table. | Sewer collection | Completed | - | - | $1,622,124 | - |
| 2015 | ORL-18 | West Lake Fairview Sanitary Sewer | Install sanitary sewer in area with septic tanks to reduce nutrient seepage into ground water table. | Sewer collection | Envisioned but not funded | - | - | $6,000,000 | - |
| 2015 | ORL-19 | Lift Station #37 Improvements | Lift station is one of oldest in city; wet well is made of brick and starting to fail; replace lift station with precast concrete with liner and bigger capacity; install new pumping station and associated components, along with standby generator; also replace gravity pipes in area. | Reclaim | Completed | - | - | $1,400,000 | - |
| 2015 | ORL-20 | Lift Station #85 Variable Frequency Drives | Install variable frequency drives that will extend life of pump motors, preventing potential overflows; will also be more energy efficient at future cost savings to city. | Wastewater | Completed | - | - | $2,830 | - |
| 2015 | ORL-21 | Lift Station #93 Improvements | Relocate and completely rebuild lift station with new, upgraded equipment, including generator not present at previous location. | Reclaim | Completed | - | - | $767,632 | - |
| 2015 | ORL-22 | West Lake Silver Phase I and II | Line sewers to prevent untreated sewage from escaping through cracks and joints; project will reduce nutrient seepage into ground water table. | Reclaim | Completed | - | - | - | - |
| 2015 | ORL-23 | Mercy Dr. Sewer Rehab | Install lift station in new commercial area. | Reclaim | Completed | - | - | $878,400 | - |
| 2015 | ORL-24 | Regent Ave. Force Main 2613 | Replace force main on Mercy Dr. from south of Princeton to LS #45; connect or replace new sanitary pipe to existing pipes. | Wastewater | Completed | - | - | $2,000,000 | - |
| 2015 | ORL-25 | Sanitary System Inspections | Construct force main along Silver Star Rd. connecting Lift Station #37 to existing 24-inch force main and 24-inch gravity sewer on Mercy Dr. | Sanitary sewer inspections | Completed | - | - | - | - |

Table A- 14. City of Winter Garden

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual O&M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | WG-01 | Tucker Ranch | City purchased approximately 208 acres of agricultural land to convert to primitive campground/park. | Land acquisition | Completed | 1,989.00 | - | $2.100,000 | - |
| 2015 | WG-02 | Dillard Street Pond Expansion | Project is part of permitting process for new city hall in Winter Garden; modify storm sewer system adjacent to pond to treat previously untreated runoff. | Stormwater management | Completed | 272.03 | - | - | - |
| 2015 | WG-03 | Plant St. Segment 1 | Project involves widening Plant St., including blowing out intersection of West Crown Point Rd. in Winter Garden; no stormwater treatment for this section of road prior to widening. | Stormwater management | Completed | 250.50 | - | - | - |
| 2015 | WG-04 | Street Sweeping | Streets are swept weekly; total miles swept = 6,380 miles per year. | Stormwater management | Completed | 285.00 | - | - | - |
| 2015 | WG-05 | State Road 50 Utility Relocation | Replace city utilities due to widening of SR 50; project includes replacement of 5,210 linear feet of 24-inch clay pipe and 2,650 linear feet of 18-inch clay pipe. | Reclaim | Completed | - | - | - | - |

Table A- 15. Sanlando Utilities Corporation

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual O&M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | SUC-01 | Sweetwater I&I Investigation & Collection System Repairs | Camera-inspect sanitary collection system in Sweetbrier subdivision and correct noted deficiencies. | Reclaim | Completed | - | - | $1,574,000 | - |
| 2016 | SUC-02 | Wekiva WWTF Rehab | Improved treatment process that results in increased reliability and consistency in producing reuse quality effluent. | Treatment train | Started | - | - | $1,825,000 | - |
| 2016 | SUC-03 | Wekiva Filter Media Replacement | Improved treatment process that results in increased reliability and consistency in producing reuse quality effluent | Treatment train | Completed | - | - | $50,000 | - |
| 2016 | SUC-04 | Shadow Hills WWTF Diversion | Shadow Hills WWTF is in secondary zone of Wekiva Protection Area, uses perc ponds for disposal. Project will divert all plant flow to Wekiva Hunt Club, treated to reuse standards, and thus reduce nutrient load on surficial aquifer. | Treatment train | Started | - | - | $7,700,000 | - |

Table A- 16. Turnpike Enterprise

| Year Project Added | Project Number | Project Name | Project Description | Project Type | Project Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) | Cost | Cost Annual O&M |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2015 | TP-01 | Widen Turnpike, Beulah to State Road 50 | Roadway; three inches treated in dry retention; recovered in 72 hours. | Stormwater management | Completed | 407 | 53 | $82,632,000 | $41,855 |
| 2015 | TP-02 | Widen Turnpike, Gotha to Beulah | Roadway; 1.25 inches treated in dry retention, recovered in 72 hours. | Stormwater management | Completed | 1,040 | 151 | $55,248,000 | $37,628 |

## Appendix B: Bibliography of Key References and Websites

### References

MACTEC.  March 2010.  Wekiva River Basin nitrate sourcing study.  Final report.  MACTEC Project No. 6063090160A.  Prepared for the St. Johns River Water Management District and Florida Department of Environmental Protection.

### Websites

DEP website: http://www.dep.state.fl.us/mainpage/default.htm.

Final TMDL document: http://www.dep.state.fl.us/water/tmdl/final_tmdl.htm.

Wekiva River, Rock Springs Run, and Little Wekiva Canal BMAP: http://www.dep.state.fl.us/water/watersheds/bmap.htm.

NSILT: http://fdep.maps.arcgis.com/home/item.html?id=e71ecaa35bdd4caaba7a0c411691dfa7.

FDACS BMP website: http://www.freshfromflorida.com/Divisions-Offices/Agricultural-Water-Policy/Enroll-in-BMPs/BMP-Rules-Manuals-and-Other-Documents.

SJRWMD funding opportunities: http://www.sjrwmd.com/funding/.

2016 Collaborative Research Initiative on Sustainability and Protection of Springs annual report: http://www.sjrwmd.com/springs/pdfs/CRISPS%20Annual%20Report%20Year%202.pdf.