FWC Aquatic Habitat Management Update

Orange Creek Basin BMAP Meeting

September 15th, 2020

- Mechanical harvesting project completed in 2019 to restore ecotone between Shallow and Deep Marsh habitats

  - 0.25 miles east of Heagy Burry park

  - 36-acre footprint

  - 45,000 cubic yards of floating vegetation, peat and muck removed

  - Nutrient content analysis of spoil removed from the lake

    - 181 mt Total Nitrogen

    - 4 mt Total Phosphorus

    - 2,372 mt Total Carbon

  - Total cost: $517,845k

  - Summary and data available upon request

- 2019 habitat mapping and GIS analysis completed

  - Aerial photography with GIS habitat analysis every three years since 2007

  - Most habitat types fluctuate with water level (stage duration)

  - Persistent trend of woody encroachment with subsequent reduction in herbaceous shallow marsh habitat

  - Maps and data available upon request

- Current management emphasis on controlling woody species to restore/preserve herbaceous shallow marsh

  - FY20/21 $400k budget

  - 125 acres of new restoration planned- reduce woody encroachment to restore herbaceous shallow marsh habitat

- Active wading bird colony in McIntosh Bay

- Everglades snail-kites on Paines Prairie- regularly observed foraging on Orange Lake

- Hydrilla coverage expanding but within acceptable limits- SAV data collection completed on 9/11/2020; maps available upon request.

Point of contact for questions or document requests:

Patrick McCord

FWC Project Manager, Orange Creek Basin

Patrick.McCord@myfwc.com

(352) 620-7344