Weeki Wachee Basin Management Action Plan (BMAP), June 2018

Table D-3. Stakeholder educational activities to implement the OSTDS remediation plan

*Denotes activity that is applicable in all Springs Coast BMAPs. The dollar amount is the total project amount (not split among the BMAPs).

| Lead Entity | Activity Number | Activity Name | Description of Activity | Activity Status | Partners | Estimated Start Date | Estimated Completion Date | Cost Estimate | Funding Source | Funding Amount |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| City of Brooksville | COB-E-1 | Public Service Announcements (PSAs) | Include FDOH PSAs in septic system utility bills twice per year. | Planned | N/A | 2018 | 2018 | $5,000 | City | $5,000 |
| City of Brooksville | COB-E-2 | Think About Personal Pollution (TAPP) Program | Transfer or deploy City of Tallahassee TAPP Program in Brooksville. | Planned | N/A | 2018 | 2020 | $5,000 | City | $5,000 |
| City of Brooksville | COB-E-3 | City Website | Post springs-related and OSTDS- related information on city website. | Planned | N/A | 2018 | 2018 | $5,000 | City | $5,000 |
| Hernando County | HC-E-1 | OSTDS Enhancement Education Campaign | Develop education campaign in conjunction with identified partners on OSTDS enhancement options. | Planned | Not Provided | 2018 | 2021 | $50,000 | Not Provided | Not Provided |
| Hernando County | HC-E-8 | Drain Field Enhancement Demonstration Project | Implement drain field enhancement demonstration project on public property. | Planned | N/A | 2022 | 2025 | $250,000 | Not Provided | Not Provided |
| Hernando County | HC-E-10 | Training on Septic Drain Field Enhancements | Conduct training for local government permitting staff on the availability and permitting process for septic system drain field enhancements. | Planned | N/A | 2022 | 2022 | $1,000 | County | $1,000 |
| UF-IFAS | IFAS-E- 1* | OFS OSTDS Campaign, Phase 1 | Implement social marketing campaign that links septic systems to springs. | Planned | N/A | 2018 | 2020 | $30,000 | TBD | TBD |
| UF-IFAS | IFAS-E- 2* | OFS OSTDS Campaign, Phase 2 | Create on-line clearinghouse of fact sheets, videos, public service announcements, etc. | Planned | N/A | 2018 | 2018 | $7,000 | TBD | TBD |
| UF-IFAS | IFAS-E- 3* | OFS OSTDS Campaign, Phase 3 | Presentations to realtors and distribution of information kits for home buyers. | Planned | N/A | 2018 | 2018 | $10,000 | TBD | TBD |
| UF-IFAS | IFAS-E- 4* | OFS OSTDS Campaign, Phase 4 | Six to eight septic system workshops for elected officials. | Planned | N/A | 2018 | 2019 | $5,000 | TBD | TBD |
| UF-IFAS | IFAS-E- 5* | OFS OSTDS Campaign, Phase 5 | Homeowner workshops with field demonstrations. | Planned | N/A | 2018 | 2020 | $25,000 | TBD | TBD |