DRAFT

2016 Progress Report

for the

St. Lucie River and Estuary

Basin Management Action Plan

prepared by the

Division of Environmental Assessment and Restoration

Water Quality Restoration Program

Florida Department of Environmental Protection

Tallahassee, FL 32399

in cooperation with the

St. Lucie River and Estuary Technical Stakeholders

October 2016

2600 Blair Stone Road

Tallahassee, FL 32399

www.dep.state.fl.us

Acknowledgments

This draft 2016 Progress Report for the St. Lucie River and Estuary Basin Management Action Plan was prepared as part of a statewide watershed management approach to restore and protect Florida's water quality. It was prepared by the Florida Department of Environmental Protection in cooperation with the St. Lucie River and Estuary stakeholders.

Hobe St. Lucie Conservancy District

Pal Mar Water Control District

Troup Indiantown Water Control District

Copper Creek Community Development District

Tradition Community Development District

Verano Community Development District

For additional information on the watershed management approach in the St. Lucie River and Estuary Basin, contact:

David Glassner, Basin Coordinator

Florida Department of Environmental Protection

Water Quality Restoration Program, Watershed Planning and Coordination Section

2600 Blair Stone Road, Mail Station 3565

Tallahassee, FL 32399-2400

Email: david.glassner@dep.state.fl.us

Phone: (850) 245–8343

Table of Contents

Acknowledgments	2

List of Acronyms and Abbreviations	7

Section 1 : Introduction	8

1.1	Purpose of the Report	8

1.2	TMDLs for the St. Lucie Basin	8

1.3	St. Lucie River and Estuary Basin	8

Section 2 : Accomplishments During the Reporting Period	10

2.1	Activities by Entity	10

2.2	Summary of Accomplishments	16

Section 3 : Water Quality Evaluation	17

Section 4 : Compliance	19

Appendices	21

Appendix A: Projects To Achieve the TMDL	21

Appendix B: Water Quality Data Evaluation Methodology	40

List of Figures

Figure 1: St. Lucie River and Estuary Basin	9

Figure 2: Yearly calendar average (through August 2016) TN concentration at 
Roosevelt Bridge (Station SE 03)	18

Figure 3: Yearly calendar average (through August 2016) TP concentration at 
Roosevelt Bridge (Station SE 03)	18

Figure 4: Progress towards the St. Lucie River and Estuary TN TMDL through 
June 30, 2016	20

Figure 5: Progress towards the St. Lucie River and Estuary TP TMDL through 
June 30, 2016	20

List of Tables

Table 1: Agricultural acreage and BMP enrollment as of June 30, 2016, for the 
St. Lucie River and Estuary BMAP area	12

Table 2: Agricultural future enrollment goals for the St. Lucie River and Estuary 
BMAP area	12

Table 3: Summary of projects completed during the reporting period	16

Table 4: Summary of completed projects identified in the BMAP by entity	19

Table 5: Summary of allocations and reduction status by entity	19

Table A-1: City of Fort Pierce projects	22

Table A-2: City of Fort Pierce summary of reductions	22

Table A-3: City of Port St. Lucie MS4 projects	23

Table A-4: City of Port St. Lucie summary of reductions	24

Table A-5: City of Stuart projects	25

Table A-6: City of Stuart summary of reductions	26

Table A-7: FDOT District 4 projects	27

Table A-8: FDOT District 4 summary of reductions	29

Table A-9: Hobe St. Lucie Conservancy District projects	30

Table A-10: Hobe St. Lucie Conservancy District summary of reductions	30

Table A-11: Martin County projects	31

Table A-12: Martin County summary of reductions	33

Table A-13: North St. Lucie River WCD projects	33

Table A-14: North St. Lucie River WCD summary of reductions	34

Table A-15: Pal Mar WCD projects	34

Table A-16: Pal Mar WCD summary of reductions	34

Table A-17: St. Lucie County MS4 projects	35

Table A-18: St. Lucie County MS4 summary of reductions	35

Table A-19: St. Lucie County non-MS4 projects	36

Table A-20: St. Lucie County non-MS4 summary of reductions	36

Table A-21: Town of Sewall's Point projects	37

Table A-22: Town of Sewall's Point summary of reductions	38

Table A-23: Troup-Indiantown WCD projects	38

Table A-24: Troup-Indiantown WCD summary of reductions	38

Table A-25: Turnpike Authority projects	39

Table A-26: Turnpike Authority summary of reductions	39

List of Acronyms and Abbreviations

BMAP		Basin Management Action Plan

BMP		Best Management Practice

BOD		Biochemical Oxygen Demand

CDS		Continuous Deflective Separation

CERP		Comprehensive Everglades Restoration Plan

DEP		Florida Department of Environmental Protection

EWIP		Eastern Watershed Improvement Project

FDACS	Florida Department of Agriculture and Consumer Services

FDOT		Florida Department of Transportation

FYN		Florida Yards and Neighborhoods

HWTT	Hybrid Wetland Treatment Technology

lbs		Pounds

lbs/yr		Pounds Per Year

MDL		Minimum Detection Limit

MS4		Municipal Separate Storm Sewer System

NOI		Notice of Intent

NSLRWCD 	North St. Lucie River Water Control District

PSA		Public Service Announcement

PUD		Planned Unit Development

SFWMD	South Florida Water Management District

SLRIT	St. Lucie River Issues Team

SLWSD	St. Lucie West Services District

STA		Stormwater Treatment Area

STORET	STORage and RETrieval (Database)

TIERS	Terrestrial Invasive Exotic Reporting System

TMDL	Total Maximum Daily Load

TKN		Total Kjeldahl Nitrogen

TN		Total Nitrogen

TP		Total Phosphorus

USACE	U.S. Army Corps of Engineers

USGS		U.S. Geological Survey

WaSh		Watershed (Model)

WCD		Water Control District

WCS		Water Control Structure

# : Introduction

## Purpose of the Report

This is the third annual Progress Report for the St. Lucie River and Estuary Basin Management Action Plan (BMAP). The BMAP and this report focus on the efforts in the St. Lucie Basin, as the upstream loads from Lake Okeechobee are being addressed separately in the Lake Okeechobee BMAP, adopted in December 2014. Section 3 describes the accomplishments during the reporting period from July 1, 2015, through June 30, 2016. Section 4 summarizes compliance with the BMAP. Section 3 includes the water quality evaluation and describes progress towards achieving the total maximum daily load (TMDL).

## TMDLs for the St. Lucie Basin

The Florida Department of Environmental Protection (DEP) identified the St. Lucie River and Estuary as impaired due to excessive amounts of total phosphorus (TP), total nitrogen (TN), and biochemical oxygen demand (BOD). In March 2009, DEP adopted the nutrient and dissolved oxygen TMDL for the St. Lucie Basin. TMDLs and pollutant load allocations adopted by rule for the watershed are available on the DEP Final TMDL web page.

## St. Lucie River and Estuary Basin

The St. Lucie River and Estuary Basin is located in southeast Florida in Martin, St. Lucie, and Okeechobee Counties (Figure 1). The St. Lucie Estuary is a major tributary to the southern Indian River Lagoon.

Figure 1: St. Lucie River and Estuary Basin

# : Accomplishments During the Reporting Period

Section 2.1 and Section 2.2 describe the accomplishments in the St. Lucie River and Estuary during the reporting period. New projects added to the individual project tables are described below, as are individual projects completed during the reporting period. Ongoing efforts such as street sweeping, ordinances, and public education efforts are not specifically described below but must continue each year for the project credit to remain effective. Appendix A contains the individual project tables.

In January 2016, DEP surveyed stakeholders within the St. Lucie River and Estuary BMAP boundary for projects that would benefit the watershed. To be considered, these projects were required to be large-scale, public-private partnerships. DEP, in conjunction with the South Florida Water Management District (SFWMD) and Florida Department of Agriculture and Consumer Services (FDACS), is currently reviewing these projects for implementation.

## Activities by Entity

### Agriculture

FDACS currently has eight field staff and three technicians in the SFWMD region who work with producers on BMP enrollment and implementation. Field staff and technician activities include initial enrollment, follow-up to provide technical assistance, BMP cost-share, BMP implementation assurance visits, management of water quality– and water supply–related projects and contracts, and coordination with the SFWMD on agriculture-related permitting questions.

During the reporting period, the FDACS Office of Agricultural Water Policy (OAWP) adopted two BMP manuals. The 2005 manual for vegetable and row crops was revised and adopted in late 2015. It includes specific nutrient and irrigation management BMPs for plastic mulch, bare ground, sugarcane, hay/silage, and greenhouse production systems. A dairy manual was also adopted and became effective on January 10, 2016. The manual includes a flow chart that directs producers how to achieve nutrient balance based on whether nitrogen or phosphorus is the limiting nutrient based on an operation's geographic location in a basin and proximity to a lake or impaired water. In 2016, the OAWP began the development of a poultry manual, and adoption is expected in late 2016. Once a BMP manual is adopted, field staff and technicians work to enroll eligible producers in the FDACS BMP Program.

Landowners who sign notices of intent (NOIs) are agreeing to implement applicable BMPs on their enrolled properties. In the St. Lucie River and Estuary Basin, FDACS has a five-year enrollment goal of 193,305 acres (90 %), which includes acreage in the agricultural areas of Hobe St. Lucie Conservancy District, North St. Lucie River Water Control District (NSLRWCD), Pal Mar Water Control District (WCD), and Troup-Indiantown WCD.

As of June 30, 2016, producers throughout the basin have submitted 228 NOIs representing 158,602 acres, or 74% of the adjusted agricultural acreage (Table 1). The implementation of these BMPs will result in an estimated reduction of 30,910 pounds per year (lbs/yr) of TP and 133,793 lbs/yr of TN. FDACS staff will work to enroll the remaining 34,703 acres in the next 2 years to meet the 90 % enrollment goal (Table 2). However, errors in land use data, changes in land use over time from agriculture to urban, agricultural lands not in production, and other factors may affect enrollment acreage. For example, citrus enrollment in the basin decreased by 10,856 acres during the first year of BMAP implementation, due to the loss of citrus production acreage. In the second year of BMAP implementation, citrus enrollment decreased by 27,742 acres. An additional 15,168 acres were enrolled in the vegetable and agronomic crop manual from March 31, 2015, through March 31, 2016. A decrease of acres enrolled in the Lake Okeechobee Protection Program enrollment will likely result as these acres are re-enrolled under the appropriate BMP manuals (e.g., dairy manual), which had not been adopted at the time of the initial enrollments. As re-enrollment continues, acreages will shift from the Lake Okeechobee Protection Program category to commodity-specific BMP programs.

It is also important to note that more acres are enrolled in FDACS agricultural BMPs than are reported in this document. This difference is because a significant number of enrolled acres (about 20,000) are not classified as agricultural land uses in the 2004 land use coverage for the BMAP, even though they are part of a parcel where agricultural operations occur (e.g., lands classified as wetlands that are part of a ranch). Only enrolled lands that fall within the mapped areas of agricultural land uses are included in the BMAP enrolled acres. The land use coverage will be updated to the most recent available in the second phase of this BMAP.

Table 1: Agricultural acreage and BMP enrollment as of June 30, 2016, for the St. Lucie River and Estuary BMAP area

N/A = Not applicable

1 FDACS staff-adjusted acreage for purposes of enrollment is based on a review of more recent aerial imagery in the basin and local staff observations.

| 2004 SFWMD Land Use | 2004 Acres | FDACS-Adjusted Acres1 | Related FDACS BMP Programs | Acreage Enrolled | Related NOIs |
| --- | --- | --- | --- | --- | --- |
| Pasture and Mixed Rangeland | 152,299.6 | 151,232.9 | Cow/Calf; Vegetable and Agronomic Crops (Hay) | 83,037.6 | 69 |
| Row/Field/Mixed Crops | 16,368.8 | 16,219.1 | Vegetable/Agronomic Crops | 9,954.9 | 13 |
| Sod Farms | 294.1 | 294.1 | Statewide Sod | 54.0 | 3 |
| Horse Farm | 784.4 | 814.2 | Equine | 28.8 | 2 |
| Citrus | 113,672.8 | 43,694.6 | Statewide Citrus | 64,884.4 | 104 |
| Fruit Orchards/Other Groves | 60.5 | 51.3 | Specialty Fruit and Nut | 17.1 | 1 |
| Tree Nurseries | 480.1 | 480.1 | Statewide Nursery; Specialty Fruit and Nut | 246.5 | 34 |
| Ornamentals | 1,252.1 | 1,251.7 | Statewide Nursery | Captured in tree nurseries | Captured in tree nurseries |
| Specialty Farms | 132.6 | 132.6 | Conservation Plan Rule | 7.6 | 1 |
| Dairies | 404.5 | 404.5 | Lake Okeechobee Protection Program | 387.8 | 1 |
| Cattle Feeding Operations | 100.9 | 100.9 | Conservation Plan Rule | N/A | N/A |
| Poultry Feeding Operations | 106.8 | 106.8 | Conservation Plan Rule | N/A | N/A |

Table 2: Agricultural future enrollment goals for the St. Lucie River and Estuary BMAP area

1 See the discussion on BMP enrollment goals in Section 2.1.1.

| Category | Acres |
| --- | --- |
| Total Adjusted Acres | 214,783.8 |
| Five-Year Enrollment Goal (90 %) | 193,305 |
| Acreage Enrolled (as of June 30, 2016) | 158,602 |
| Remaining Acres To Enroll To Meet the Phase I Enrollment Goad (90 %)1 | 34,703 |

### City of Fort Pierce

Fort Pierce began maintenance of the floating aquatic plant system at the Indian Hills (formerly Heathcote) Recreation Area (Project FP-01) in January 2016. Seven islands were harvested and replanted (1 island per month) at an annual cost of $84,000. As a result of the harvesting, a total of 1,918 lbs of nitrogen and 214 lbs of phosphorus were removed—an increase of 37 % and 
120 %, respectively, over the estimated annual removal amount with 5 months of maintenance activities still remaining. The city also extended its street sweeping routes into newly annexed areas.

Phase II of the Indian Hills Recreation Area (Project FP-11) is under way and scheduled to be completed in August 2016. This project will hydrologically enhance 2.1 acres of wetlands and provide 2.5 acres of wetlands restoration.

The city is currently constructing 2 treatment trains to serve Veteran's Memorial Park (Project FP-09) and the associated 44-acre drainage basin. The basin currently discharges untreated stormwater through 2 outfalls directly into the Indian River. The treatment trains will consist of bioswales, floc-log systems, pervious paver parking, and a 0.5-acre wet detention pond with aeration fountains. The city has also begun the construction of 3 wet detention ponds associated with the North 2nd Street roadway improvements (Project FP-10).

The city has envisioned water quality improvements for Georgia Avenue (Project FP-12) that will include the construction of an outfall control structure and two nutrient-separating baffle boxes. This project is not yet funded.

### City of Port St. Lucie

Port St. Lucie completed the wet detention system (Project PSL-30) associated with the St. Lucie West Services District (SLWSD) in December 2015, and began water quality sampling pursuant to a DEP 319(h) grant. The city also phased out an additional 342 septic systems (Project 
PSL-9).

The city submitted a DEP Section 319(h) grant application for the McCarty Ranch Extension Water Farming and Rain Capture Project (Project PSL-31). This new project will pump and store water from the SFWMD C-23 Canal on site, and it will capture rainfall from the ranch property to reduce runoff back into the canal.

The city initiated two other new projectsthe Veteran's Memorial Park stormwater retrofit (Project PSL-32) and Lake Harvey retention system (Project PSL-33). Project PSL-32 will include the construction of several detention ponds and 3 control structures to treat stormwater from an older part of the city that was built prior to stormwater quality regulations. Project 
PSL-33 will include the construction of a 4.4-acre wetland area and 2.3-acre flow-way to enhance water quality, storage, and hydraulic connectivity in SLWSD Basin 4E.

### City of Stuart

Stuart obtained funding and completed the creation and restoration of the tidal wetlands associated with Poppleton Creek (Project S-22). Water quality monitoring for this project is expected to commence towards the end of 2016. City staff partnered with the Rivers Coalition RiverKidz to help with native vegetation planting along Poppleton Creek. The volunteers came out on June 18, 2016, and installed over 200 plants on an island that was later dedicated to the RiverKidz by the city.

The city also secured funding for restoration of the East Heart of Haney Creek (Project S-23), and city staff are working on a partnership with the Terrestrial Invasive Exotic Reporting System (TIERS) Program to remove exotic vegetation from the West Heart of Haney Creek.

### Florida Department of Transportation (FDOT) District 4

FDOT completed the construction of the wet detention ponds associated with the widening of County Road 714 (Projects FDOT-49 and FDOT-50), began the construction of six wet detention ponds associated with the widening of Interstate 95 (I-95) (Projects FDOT-51 through FDOT-56), and has planned and secured funding for treatment ponds associated with the widening of Midway Road (Projects FDOT-46 through FDOT-48).

### Martin County

Martin County completed two projects in February 2016Manatee Pocket Southwest Prong Baffle Box Project (Project MC-35) and Martin County Golf Course Project (MC-36). Project MC-35 included the installation of a baffle box within an existing 48-inch by 76-inch storm pipe that serves a 200-acre basin of predominately multifamily residential and commercial properties prior to discharging into the Manatee Pocket. Project MC-36 included the installation of 3 weir plates with bleeders on existing flashboard riser outfall pipes for treatment within the existing golf course lakes. This project serves a 100-acre watershed and provides over 1 inch of treatment. Project MC-36 also included the desilting and reshaping of 1,850 linear feet of ditch and the renovation of an existing weir.

Martin County also completed the construction of the Danforth Creek Hybrid Wetland Treatment Technology (HWTT) Project (Project MC-32) in June 2016, and funding for the operation of the project became available in July 2016.

The county is currently constructing the All American Ditch Stormwater Quality Retrofit Project (Project MC-37). The project includes the installation of water control structures and a pipe system that will capture and convey stormwater runoff from a 268-acre, predominately medium-density residential neighborhood to a treatment train–style facility that consists of a 3.9-acre lake and a 5.6-acre stormwater treatment area (STA). Construction commenced on August 1, 2016, and is scheduled to last for 15 months.

The Hilltop Street Improvement Project (MC-38) is currently under design. The project will consist of the installation of approximately 624 linear feet of a 4-foot by 6-foot exfiltration trench. The project will provide in excess of 1 inch of stormwater runoff treatment from a 
15-acre, medium-density residential neighborhood.

### St. Lucie County

St. Lucie County completed the White City–Citrus/Seager Stormwater Improvement Project (Project SLC-09), which included the construction of a wet detention system with polyacrylamide logs. The county implemented the "Be Floridian" educational campaign to highlight ordinances banning phosphorus-laden fertilizer during the rainy season, and is working on a pilot project for solar-powered polyacrylamide dosing. The county also has planned and received funding for the newly identified Melville Road Master Drainage Plan Project (Project SL-16), which includes a wet detention system.

### Town of Sewall's Point

Sewall's Point completed the construction of an exfiltration system (treats 28.20 acres) and pervious pavers (Project SP-27). The town has applied for grants for a dry detention stormwater retrofit in the Mandalay/Marguerita area (Project SP-28), and received a DEP grant for 50 % of the construction cost of installing baffle boxes along South Sewall's Point Road (Project SP-29).

### SFWMD

While the SFWMD is not the lead agency on any specific projects identified in the St. Lucie River and Estuary BMAP, various restoration activities in the St. Lucie River Watershed moved forward in the past year. Regional projects with both water storage and water quality benefits also progressed. The following provides agency highlights for advancements made in key SFWMD-related projects in the St. Lucie River Watershed during the BMAP reporting period. Further information on this past year's progress is also reported in the 2016 SFER – Volume I, Chapter 10.

The Indian River Lagoon – South (IRL-S) authorized plan includes a variety of storage features (reservoirs, STAs, and natural land restoration) intended to capture water from the primary basins (C-23, C-24, C-25, and C-44) that discharge to the St. Lucie River and southern Indian River Lagoon. Consistent with the U.S. Army Corps of Engineers (USACE) Integrated Delivery Schedule, and contingent upon future funding, the design of the C-23/24 North Reservoir will begin in 2018 and the design of the South Reservoir will commence in 2019, while the design of the STA is scheduled to start in 2026. Design efforts are expected to be completed after three years, with construction for the first component (North Reservoir) to begin in 2021. During the reporting period, SFWMD construction of the C-44 STA and inflow pump station was under way, with completion expected in 2017 and 2018, respectively. Additionally, the SFWMD has completed the construction of the communications tower and the system discharge canal and spillway associated with the C-44 project.

In August 2014, the SFWMD requested that the USACE deauthorize the Ten Mile Creek Project, terminate the project cooperation agreements, and subsequently SFWMD would take full ownership and responsibility for rehabilitating the project to provide the necessary storage and water treatment options. In the interim (2014–16), the SFWMD obtained the proper authorizations to use the facility for low-level storage during the 2015 wet season, and pumping into the facility began in July 2015. During the BMAP reporting period, the design of a remediation project to allow up to four feet of reservoir filling was completed. A construction contract for the remediation project was awarded in July 2016, with completion planned prior to the 2017 wet season.

## Summary of Accomplishments

Table 3 summarizes the projects completed during this reporting period. The projects that were quantified resulted in an estimated reduction of 23,680 lbs/yr of TN and 5,886 lbs/yr of TP.

Table 3: Summary of projects completed during the reporting period

N/A = Not applicable

TBD = To be determined

| Entity | Project Number | Project Name | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- |
| Agriculture | N/A | Agricultural BMP Enrollment through March 31, 2016 | 22,642 | 5,327 |
| City of Port St. Lucie | PSL-09 | Water and Wastewater Expansion | Not quantified | Not quantified |
| City of Port St. Lucie | PSL-30 | St. Lucie West Services District Water Management Improvement Project | 454 | 326 |
| City of Stuart | S-17 | Haney Creek Project-Phase I | 513 | 207 |
| City of Stuart | S-21 | SW S. Carolina Dr. Drainage Project | Not quantified | Not quantified |
| FDOT | FDOT-49 | 230978-2 CR 714 Martin Highway Widening – Danforth Basin | TBD | TBD |
| FDOT | FDOT-50 | 230978-2 CR 714 Martin Highway Widening – Wetlands Basin | TBD | TBD |
| Martin County | MC-32 | Danforth Creek Hybrid Wetland Treatment Technology | TBD | TBD |
| Martin County | MC-35 | Manatee Pocket SW Prong Baffle Box | TBD | TBD |
| Martin County | MC-36 | Martin County Golf Course WQ | TBD | TBD |
| St. Lucie County Nonmunicipal Separate Storm Sewer System (MS4) | SLC-09 | White City – Citrus/Seager Stormwater Improvement | 71 | 26 |
| Town of Sewall's Point | SP-27 | Extend Pedway/Greenway | TBD | TBD |
|  |  | Total Reductions in Reporting Period | 23,680 | 5,886 |

# : Water Quality Evaluation

The SFWMD and numerous stakeholders monitor water quality throughout the St. Lucie River and Estuary Basin. The SFWMD monitors water quality data at Roosevelt Bridge (Station SE 03) for TN and TP. This is the agreed-on compliance point for the TMDL. The adopted BMAP outlines the monitoring efforts (including the SE 03 station) from stakeholders such as Port St. Lucie, North St. Lucie WCD, U.S. Geological Survey (USGS), and others. All nonfederal entities outlined in the BMAP monitoring network, with the exception of the SFWMD, are required to upload their data to DEP's STORage and RETrieval (STORET) database. The SFWMD uploads all data from its listed BMAP monitoring stations data to its water quality database, DBHYDRO. The SFWMD provides data for its BMAP monitoring network stations as often as possible for inclusion in STORET.

Figure 2 and Figure 3 show the TN and TP water quality data from Station SE 03 for the period of record for the TMDL (January 1996) to the most recent available monitoring event (August 2016). While the yearly averages for both TN and TP display some reductions, it should be noted that these data are not being used for compliance assessment at this time. A compliance methodology will be agreed on before the fourth annual update, in accordance with the timeline established in the adopted BMAP. Appendix B contains additional information describing the methodology used by DEP for the data analysis discussed in this report. At the SE 03 site, the SFWMD temporarily reduced monthly sampling frequencies to bimonthly from December 2015 through July 2016.

Figure 2: Yearly calendar average (through August 2016) TN concentration at Roosevelt Bridge (Station SE 03)

Figure 3: Yearly calendar average (through August 2016) TP concentration at Roosevelt Bridge (Station SE 03)

# : Compliance

Table 4  lists the number of projects that each entity committed to in the 2013 BMAP and the status of those projects. Table 5 summarizes the allocations and reductions achieved to date by each entity in the BMAP.

Table 4: Summary of completed projects identified in the BMAP by entity

| Entity | Projects Listed in 2013 BMAP | Completed | Cancelled | Under Way |
| --- | --- | --- | --- | --- |
| City of Fort Pierce | 6 | 6 |  |  |
| City of Port St. Lucie | 26 | 25 | 1 |  |
| City of Stuart | 15 | 15 |  |  |
| FDOT | 40 | 38 | 2 |  |
| Hobe St. Lucie Conservancy District | 3 | 3 |  |  |
| Martin County | 28 | 28 |  |  |
| North St. Lucie River WCD | 8 | 8 |  |  |
| Pal Mar WCD | 1 | 1 |  |  |
| St. Lucie County MS4 | 8 | 8 |  |  |
| St. Lucie County Non-MS4 | 6 | 6 |  |  |
| Town of Sewall's Point | 29 | 27 |  | 2 |
| Troup-Indiantown WCD | 2 | 2 |  |  |
| Turnpike Authority | 3 | 3 |  |  |
| Total | 179 | 174 | 3 | 2 |

Table 5: Summary of allocations and reduction status by entity

| Entity | TN Allocation (lbs/yr) | Phase I TN Required Reduction (lbs/yr) | Current TN Reduction (lbs/yr) | TP Allocation (lbs/yr) | Phase I TP Required Reduction (lbs/yr) | Current TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- |
| City of Fort Pierce | 10,562 | 1,944 | 7,162 | 1,186 | 808 | 4,355 |
| City of Port St. Lucie | 103,380 | 15,930 | 63,675 | 11,585 | 7,029 | 9,329 |
| City of Stuart | 9,238 | 1,428 | 6,734 | 1,044 | 619 | 2,038 |
| FDACS | 750,198 | 243,877 | 305,569 | 83,253 | 92,118 | 85,102 |
| FDOT | 7,408 | 1,532 | 2,108 | 833 | 513 | 1,087 |
| Hobe St. Lucie Conservancy District | 14,731 | 2,839 | 10,288 | 1,732 | 1,056 | 3,302 |
| Martin County | 68,655 | 9,647 | 36,258 | 7,779 | 4,377 | 6,646 |
| North St. Lucie River WCD | 109,557 | 26,354 | 69,128 | 12,250 | 10,090 | 19,088 |
| Pal Mar WCD |  |  | 926 |  |  | 92 |
| St. Lucie County MS4 | 11,386 | 2,018 | 5,277 | 1,278 | 855 | 2,032 |
| St. Lucie County Non-MS4 | 14,394 | 2,927 | 4,175 | 1,572 | 1,350 | 1,484 |
| Town of Sewall's Point |  |  | 261 |  |  | 70 |
| Troup-Indiantown WCD | 37,125 | 7,528 | 25,055 | 4,504 | 2,436 | 7,943 |
| Turnpike Authority |  |  | 23 |  |  | 3 |
| Total | 1,136,634 | 316,024 | 536,640 | 127,016 | 121,250 | 142,571 |

Figure 4 and Figure 5 show the progress towards the TN and TP TMDL load reductions. The first bar shows the starting load for urban and agricultural stormwater runoff. The second bar shows the current estimated loading based on those projects shown as completed in the BMAP, those completed as part of the 2014 and 2015 Progress Reports, and those listed in Table 4. The third bar shows the total allocation for stormwater runoff to meet the TMDLs. The horizontal line shows the target (30 % of the total required reductions) for the first BMAP iteration. The TN and TP reductions from completed projects to date are 536,640 and 142,571 lbs/yr, respectively.

Figure 4: Progress towards the St. Lucie River and Estuary TN TMDL through June 30, 2016

Figure 5: Progress towards the St. Lucie River and Estuary TP TMDL through June 30, 2016

Appendices

Appendix A: Projects To Achieve the TMDL

The BMAP project tables below list the implementation status of the BMAP projects as of June 30, 2016. The tables contain information self-reported by stakeholders on the nutrient reduction attributed to each individual project, listed in lbs/yr. These projects were submitted to provide reasonable assurance to DEP that each entity has a plan on how to meet its allocation. The projects are meant to be flexible enough to allow for changes that may occur over time, provided that the reduction is still achieved within the specified period.

Table A-1: City of Fort Pierce projects

N/A = Not applicable

TBD = To be determined

| Project Number | Project Name | Project Type | Acres Treated | Project Cost | End Date | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FP-1 | Heathcote Botanical Gardens Treatment Train, also known as Indian Hills Recreation Area Stormwater Improvements | Treatment train | 1,242 | $ 2,787,588 | 6/2015 | Completed | 233 | 99 |
| FP-2 | Moore's Creek Retrofit – Phases 3 and 4 | Wet detention | 71.9 | $825,000 | 3/2008 | Completed | 102 | 39 |
| FP-3 | Street Sweeping – 4,314 Cubic Yards | Street sweeping | N/A | N/A | Ongoing | Ongoing | 6,158 | 3,949 |
| FP-4 | Inlet Cleaning – 2,762 Cubic Yards | Inlet cleaning | N/A | N/A | Ongoing | Ongoing | 180 | 111 |
| FP-5 | Fertilizer Ordinance, Stormwater Education Shows, Pamphlets, Presentations, Storm Drain Stenciling, Illicit Discharge Program | Education and outreach | N/A | N/A | Ongoing | Ongoing | 255 | 58 |
| FP-6 | Virginia Avenue Outfall Canal | Wet detention | 161.4 | $3,462,572 | 2/2008 | Completed | 233 | 99 |
| FP-7 | Moore's Creek Retrofit Phase 2 | Baffle boxes | 1,680.00 | $1,480,437 | 2008 | Completed | Not quantified | Not quantified |
| FP-8 | South Beach Baffle Boxes | Baffle boxes | 128.00 | $557,003 | 2005 | Completed | Not quantified | Not quantified |
| FP-9 | Veterans Park Stormwater Improvements | Treatment train | 44.10 | $1,470,900 | 2016 | Under construction | TBD | TBD |
| FP-10 | North 2nd Street (Seaway Drive north to Taylor Creek Marina) | Wet detention | TBD | $1,909,176 | 2017 | Under construction | TBD | TBD |
| FP-11 | Indian Hills Recreation Area Stormwater Improvements Phase II | Recreation of wetlands | 61.00 | $2,240,705 | 2016 | Near completion | TBD | TBD |

Table A-2: City of Fort Pierce summary of reductions

| Category | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- |
| Total Completed Project Reductions | 7,162 | 4,355 |
| Total BMAP Phase I Required Reductions | 1,944 | 808 |
| Credit for Future BMAPs | 5,218 | 3,547 |

Table A-3: City of Port St. Lucie MS4 projects

N/A = Not applicable

TBD- To be determined

| Project Number | Project Name | Project Type | Acres Treated | Project Cost | End Date | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PSL-1 | Wood Stork Trail Design Districts 7, 8, and 9 | First-generation baffle box | 228.8 | $3,300,000 | 7/2007 | Completed | 3 | 4 |
| PSL-2 | Wood Stork Trail Design District 6 | First-generation baffle box | 81.0 | $825,500 | 11/2008 | Completed | 2 | 2 |
| PSL-3 | Howard Creek STA | Wet detention | 435.8 | Included in PSL-4 | 12/2010 | Completed | 523 | 212 |
| PSL-4 | Eastern Watershed Improvement Project (EWIP) | Wet detention ponds | 849.5 | $36,000,000 | 12/2011 | Completed | 618 | 360 |
| PSL-5 | B-1 and B-2 Water Control Structures (WCSs) | WCS | 1,747.5 | $1,800,000 | 5/2007 | Completed | 2,526 | 993 |
| PSL-6 | B-3 WCS | WCS | 1,640.6 | Included in PSL-5 | 5/2007 | Completed | 2,372 | 931 |
| PSL-7 | E-8 Waterway Phase 1 Water Quality Retrofit | Wet detention – STAs | 1,610.2 | $400,000 | 11/2010 | Completed | 763 | 664 |
| PSL-8 | E-17 Canal WCS | WCS | 983.6 | $437,000 | 7/2008 | Completed | 181 | 0 |
| PSL-9 | Water and Wastewater Expansion | Septic tank phaseout | N/A | $91,075,666 | Varies | Ongoing | 37,698 | Not quantified |
| PSL-10 | Street Sweeping | Street sweeping | N/A | N/A | Ongoing | Ongoing | 676 | 434 |
| PSL-11 | Swale Maintenance | Sediment removal | N/A | N/A | Ongoing | Ongoing | 7,649 | 3,097 |
| PSL-12 | Catch Basin Cleaning | Catch basin cleaning | N/A | N/A | Ongoing | Ongoing | 21 | 13 |
| PSL-13 | Florida Yards and Neighborhoods (FYN); Fertilizer, Landscaping, Irrigation, and Pet Waste Ordinances; Public Service Announcements (PSAs), Stormwater Educational Shows, Website, Outreach Programs, Stencil Program, Stormwater Pollution Hotline | Education and outreach | N/A | N/A | Ongoing | Ongoing | 9,388 | 2,100 |
| PSL-14 | Tiffany Channel | Stormwater reuse | N/A | N/A | Ongoing | Ongoing | 33 | 7 |
| PSL-15 | Patio STA | Stormwater reuse | N/A | N/A | Ongoing | Ongoing | 11 | 2 |
| PSL-16 | Mary STA | Stormwater reuse | N/A | N/A | Ongoing | Ongoing | 8 | 2 |
| PSL-17 | Leithgow STA | Stormwater reuse | N/A | N/A | Ongoing | Ongoing | 7 | 2 |
| PSL-18 | Cane Slough 1/Elks STA | Stormwater reuse | N/A | N/A | Ongoing | Ongoing | 33 | 7 |
| PSL-19 | Cane Slough 2/Azzi STA | Stormwater reuse | N/A | N/A | Ongoing | Ongoing | 24 | 6 |
| PSL-20 | Loutus STA | Stormwater reuse | N/A | N/A | Ongoing | Ongoing | 23 | 5 |
| PSL-21 | Howard Creek STA | Stormwater reuse | N/A | N/A | Ongoing | Ongoing | 34 | 7 |
| PSL-22 | Bur St. STA | Stormwater reuse | N/A | N/A | Ongoing | Ongoing | 1 | 0 |
| PSL-23 | St. Lucie West Services District Aquatic Harvesting | Aquatic harvesting | N/A | $669,600 | Discontinued | Discontinued | N/A | N/A |
| PSL-24 | St. Lucie West Services District Catch Basin Cleaning | Catch basin cleaning | N/A | $185,600 | Ongoing | Ongoing | 84 | 52 |
| PSL-25 | Atlantis Basin | Second-generation baffle box | 115.8 | $628,000 | 11/2014 | Completed | 91 | 17 |
| PSL-26 | Evergreen Basin | Second-generation baffle box | 241.4 | Included in PSL-25 cost | 11/2014 | Completed | 190 | 35 |
| PSL-27 | Lansdown Basin | Second-generation baffle box | 115.2 | Included in PSL-25 cost | 11/2014 | Completed | 90 | 16 |
| PSL-28 | Streamlet/Manth Basin | Second-generation baffle box | 41.7 | Included in PSL-25 cost | 11/2014 | Completed | 33 | 6 |
| PSL-29 | Walters Basin | Second-generation baffle box | 179.5 | Included in PSL-25 cost | 11/2014 | Completed | 140 | 25 |
| PSL-30 | St. Lucie West Services District Water Management Improvement Project | Wet detention pond | 140 | $360,704 | 12/2015 | Completed | 454 | 326 |
| PSL-31 | McCarty Ranch Extension – Phases I through VI | Retention BMPs | Not quantified | $5,139,494 | TBD | Started | TBD | TBD |
| PSL-32 | Veterans Memorial Water Quality Retrofit | Dry detention | 1065 | TBD | TBD | Started | TBD | TBD |
| PSL-33 | Lake Harvey | Retention BMPs | 140 | Estimated $585,000 | 2017 | Permitting package being assembled | TBD | TBD |

Table A-4: City of Port St. Lucie summary of reductions

| Category | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- |
| Total Completed Project Reductions | 63,675 | 9,329 |
| Total BMAP Phase I Required Reductions | 15,930 | 7,029 |
| Credit for Future BMAPs | 47,744 | 2,300 |

Table A-5: City of Stuart projects

N/A = Not applicable

TBD = To be determined

| Project Number | Project Name | Project Type | Acres Treated | Project Cost | End Date | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S-1 | Poppleton Creek – Phase II and III | Wet detention pond | 629.1 | $4,371,250 | 10/2008 | Completed | 1,299 | 576 |
| S-2 | Airport Ditch Project | Retention/detention | 893.7 | $766,756 | 8/2003 | Completed | 900 | 532 |
| S-3 | Crescent Basin Project | Stormwater retention | 58.5 | $180,000 | 3/2003 | Completed | 198 | 42 |
| S-4 | Krueger Creek Project | First-generation baffle boxes | 309.6 | $432,000 | 11/2001 | Completed | 7 | 7 |
| S-5 | Street Sweeping – 105 tons/yr | Street sweeping | N/A | Not quantified | Ongoing | Ongoing | 111 | 71 |
| S-6 | Sediment Removal from Storm Systems – 103 tons/year | BMP cleanout | N/A | Not quantified | Ongoing | Ongoing | 111 | 68 |
| S-7 | FYN; Landscaping, Irrigation, Fertilizer, Pet Waste Ordinances; Brochure, Website, Information Inserts, City Calendar, Doggie Pot Stations, Neighborhood Cleanup Program | Education and outreach | N/A | FYN agreement – $17,028; city stormwater calendars – $11,530 | Ongoing | Ongoing | 840 | 186 |
| S-8 | North Point CRA Drainage Basin | First-generation baffle box | 1,083.8 | Not quantified | 2002 | Completed | 24 | 23 |
| S-9 | Anchorage Drainage Basin | First-generation baffle box | 21.3 | Not quantified | 2002 | Completed | 1 | 0 |
| S-10 | Downtown Drainage Basin | First-generation baffle boxes | 116.6 | Not quantified | 2002 | Completed | 2 | 2 |
| S-11 | Hildebrad Basin | Continuous deflective separation (CDS) unit | 66.9 | Not quantified | 2009 | Completed | 0 | 6 |
| S-12 | Landfill Basin | Closed basin | 71.0 | Not quantified | N/A | Completed | 167 | 26 |
| S-13 | South Fork Drainage Basin | First-generation baffle boxes | 662.8 | Not quantified | 2002 | Completed | 16 | 16 |
| S-14 | Neighborhood Initiated Sewer Expansion Program | Removal of septic tanks | N/A | $3,200,000 | Ongoing | Ongoing | 1,339 | Not quantified |
| S-15 | Eldorado Heights | Retention/closed basin | 29.8 | $779,000 | 12/2012 | Completed | 134 | 27 |
| S-16 | Amerigo Avenue Drainage Improvements | Dry detention | 9.9 | $772,000 | 4/2014 | Completed | 37 | 7 |
| S-17 | Haney Creek Project | Flow-through marsh, wetlands | 626.4 | $4,831,411 | 2016 | Completed | 513 | 207 |
| S-18 | Nondischarge Areas | Nondischarge (8 areas) | 217.6 | N/A | 2014 | Completed | 1,038 | 233 |
| S-19 | Baffle Boxes throughout City | First-generation baffle boxes (22 total) | 474.9 | Unknown | 2014 | Completed | 11 | 11 |
| S-20 | CDS Units throughout City | CDS units (12 total) | 65.9 | Unknown | Various | Completed | 0 | 6 |
| S-21 | SW S. Carolina Dr. Drainage Project | Drainage improvement | TBD | Not quantified | 2016 | Completed | TBD | TBD |
| S-22 | Poppleton Creek Tidal Wetlands Creation and Restoration Project –Phase IV | Tidal flow through mangrove forest | 525 | $270,200 | 2018 | Started | TBD | TBD |
| S-23 | East Heart of Haney Creek Wetlands Restoration | Upland flow through wetlands | 395 | $200,000 | 2019 | Planned and funded | TBD | TBD |
| S-24 | South Carolina Drainage Improvements | First-generation baffle box | 2.83 |  | 2015 | Completed | TBD | TBD |

Table A-6: City of Stuart summary of reductions

| Category | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- |
| Total Completed Project Reductions | 6,748 | 2,047 |
| Total BMAP Phase I Required Reductions | 1,428 | 619 |
| Credit for Future BMAPs | 5,320 | 1,429 |

Table A-7: FDOT District 4 projects

N/A = Not applicable

TBD = To be determined

1 These projects are located in the South Coastal Subbasin, which is outside the current BMAP boundary. However, they will be considered for credit in the next BMAP phase.

2 These projects are located in the Mid Coastal Subbasin, which is outside the current BMAP boundary. However, they will be considered for credit in the next BMAP phase.

3 FDOT-44 is a joint project between St Lucie County and FDOT. This portion of 68 (west of I-95) is a county road, not a state road. The county and FDOT District 4 have agreed to split the credits 25 % to FDOT and 75 % to the county.

4 FDOT calculated the total credits for Project FDOT-45 using the St. Lucie River and Estuary model and then split the credits, 40 % to the St. Lucie River and Estuary Basin and 60 % to the Indian River Lagoon Basin, based on the area of each basin within the boundary of the project. This project was originally identified as FDOT-1 and FDOT-2, based on the number and location of BMPs; however, upon further review and coordination with DEP, it was determined that a more accurate way of calculating the credit was to consider the area within each basin. Thus FDOT-1 and FDOT-2 have been replaced by FDOT-45.

| Project Number | Project Name | Project Type | Acres Treated | End Date | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FDOT-14 | FM# 230108-1 (Pond 3) | Wet detention | N/A | N/A | Replaced with FDOT-45 | N/A | N/A |
| FDOT-24 | FM# 230108-1 (Pond 4) | Wet detention | N/A | N/A | Replaced with FDOT-45 | N/A | N/A |
| FDOT-3 | FM# 230262-4 | Dry detention | 102.0 | 7/2008 | Completed | 69 | 18 |
| FDOT-4 | FM# 230262-5 | Dry detention | 123.7 | 4/2010 | Completed | 60 | 15 |
| FDOT-5 | FM# 230262-3 | Dry detention | 195.1 | 5/2012 | Completed | 168 | 38 |
| FDOT-6 | FM# 230262-2 | Dry detention | 238.4 | 6/2014 | Completed | 110 | 36 |
| FDOT-7 | FM# 230295-1 | Dry detention | 17.1 | 3/2003 | Completed | 9 | 2 |
| FDOT-8 | SPN 99004-1585 | Dry detention | 30.8 | 1/2003 | Completed | 16 | 3 |
| FDOT-9 | SPN 99004-1585 (Lake 3) | Wet detention | 13.1 | 1/2003 | Completed | 14 | 5 |
| FDOT-10 | FM# 228819-1 (Basin A and B) | Wet detention | 2.0 | 5/2007 | Completed | 0 | 0 |
| FDOT-11 | FM# 228821-1 (West 1 A) | Exfiltration trench | 2.2 | 4/2001 | Completed | 5 | 1 |
| FDOT-12 | FM# 228821-1 (East) | Exfiltration trench | 1.0 | 4/2001 | Completed | 2 | 0 |
| FDOT-13 | FM# 228831-1 | Dry detention | 9.1 | 3/2000 | Completed | 3 | 1 |
| FDOT-14 | FM# 228801-1 | Dry detention | 2.0 | 11/2003 | Completed | 1 | 0 |
| FDOT-15 | FM# 405504-1 | Dry detention | 53.6 | 2/2005 | Completed | 24 | 5 |
| FDOT-16 | FM# 230288-2 | Wet detention | 44.4 | 5/2009 | Completed | 63 | 22 |
| FDOT-17 | FM# 419890-1 | Wet and dry detention | 42.0 | 1/2010 | Completed | 2 | 2 |
| FDOT-18 | Street Sweeping | Street sweeping | N/A | Ongoing | Ongoing | 1,419 | 910 |
| FDOT-19 | Pamphlets | Education | N/A | Ongoing | Ongoing | 31 | 6 |
| FDOT-20 | FM# 230978-1 Indian Street Bridge (Pond East) | Dry detention | 20.7 | 1/2014 | Completed | 2 | 0 |
| FDOT-21 | FM# 230978-1 Indian Street Bridge (Pond West) | Wet detention | 33.6 | 1/2014 | Completed | 0 | 0 |
| FDOT-22 | State Road 615 Midway Road to Edwards Road (Basin B-1) | Wet detention | 7.8 | 10/2009 | Completed | 5 | 2 |
| FDOT-23 | State Road 615 Midway Road to Edwards Road (Basin E) | Wet detention | 9.3 | 10/2009 | Completed | 6 | 2 |
| FDOT-24 | FM# 410717-1 State Road 70 Widening Kings Highway to Jenkins Road (West Basin) | Dry detention | 6.2 | 11/2012 | Completed | 3 | 1 |
| FDOT-25 | State Road 713 (King's Highway) Turn Lanes | Swales | 0.6 | Unknown | Completed | 0 | 0 |
| FDOT-26 | Johnson Honda of Stuart Turn Lane (Basin A and B) | Exfiltration trench | 0.1 | 10/2010 | Completed | 0 | 0 |
| FDOT-27 | FM# 228852-1 State Road 76 Drainage Improvements at Cabana Point (Pond 9A) | Wet detention | 4.8 | 1/2006 | Completed | 10 | 3 |
| FDOT-28 | FM# 228852-1 Osprey Ridge Planned Unit Development (PUD) – State Road 76 Improvements | Exfiltration trench | 0.1 | 2/2007 | Completed | 0 | 0 |
| FDOT-29 | FM# 228852-1 State Road 76 Improvements – Kanner Professional Center | Exfiltration trench | 0.4 | 3/2009 | Completed | 0 | 0 |
| FDOT-301 | FM# 228851-1 (Basin A) | Dry detention | 14.12 | 11/2004 | Completed | Not quantified | Not quantified |
| FDOT-311 | FM# 228851-1 | Dry detention | 25.72 | 11/2004 | Completed | Not quantified | Not quantified |
| FDOT-322 | FM# 230132-1 (System No. 1) | Dry detention | 2.8 | 5/2001 | Completed | Not quantified | Not quantified |
| FDOT-332 | FM# 228758-1 | Dry detention | 18.55 | 1/2006 | Completed | Not quantified | Not quantified |
| FDOT-342 | FM# 228819-1 (Basin C) | Dry detention | 16.2 | 5/2007 | Completed | Not quantified | Not quantified |
| FDOT-352 | FM# 228819-1 (Basin D) | Exfiltration trench | 4.41 | 5/2007 | Completed | Not quantified | Not quantified |
| FDOT-362 | FM# 228819-1 (Basin E) | Exfiltration trench | 4.79 | 5/2007 | Completed | Not quantified | Not quantified |
| FDOT-372 | FM# 405167-1 | Dry retention | 30.07 | 4/2005 | Completed | Not quantified | Not quantified |
| FDOT-382 | FM# 230296-1 | Dry swales | 88.91 | 3/2009 | Completed | Not quantified | Not quantified |
| FDOT-392 | FM# 230297-1 State Road A1A Roadway Improvements Phase 3 | Exfiltration trench | 6.38 | 8/2010 | Completed | Not quantified | Not quantified |
| FDOT-402 | FM# 228758-1 State Road 702 Jensen Beach Causeway | Dry detention | 33.60 | 1/2008 | Completed | Not quantified | Not quantified |
| FDOT-41 | FM# 419250-2 State Road 710 Bridge Replacement – 100A, 100B, and 200 | Dry detention | 17.4 | 7/2014 | Completed | 3 | 0 |
| FDOT-42 | FM# 419250-2 State Road 710 Bridge Replacement – 300 and 500 | Dry detention | 28.4 | 7/2014 | Completed | 7 | 1 |
| FDOT-43 | FM# 413046-1 State Road 9 Widening | Dry retention | 152.0 | 10/2014 | Completed | 75 | 14 |
| FDOT-443 | FM# 423022-1 CR 68 Orange Avenue | Dry detention | 5.62 | 2/2015 | Completed | Not quantified | Not quantified |
| FDOT-454 | FM# 230108-1 SR 68 Orange Ave. (40 % credit) | Wet detention | 17.8 | 2/2005 | Completed | 1 | 0 |
| FDOT-46 | 231440-2 Midway Rd Widening, 25th St. to US 1 (Pond 1 and 2) | Wet detention | 17.08 | TBD | Planned and funded | TBD | TBD |
| FDOT-47 | 231440-2 Midway Rd Widening, 25th St. to US 1 (Pond 3 and 4) | Wet detention | 14.19 | TBD | Planned and funded | TBD | TBD |
| FDOT-48 | 231440-2 Midway Rd Widening, 25th St. to US 1 (Pond 5) | Wet detention | 11.01 | TBD | Planned and funded | TBD | TBD |
| FDOT-49 | 230978-2 CR 714 Martin Highway Widening – Danforth Basin | Wet detention | 16.56 | 2016 | Completed | TBD | TBD |
| FDOT-50 | 230978-2 CR 714 Martin Highway Widening – Wetlands Basin | Wet detention | 12.11 | 2016 | Completed | TBD | TBD |
| FDOT-51 | 422641-3 SR 76 Widening from I-95 to Monterey Rd. Pond 1 | Dry detention | 4.65 | 2018 | Started | TBD | TBD |
| FDOT-52 | 422641-3 SR 76 Widening from I-95 to Monterey Rd. Pond 2A | Wet detention | 7.22 | 2018 | Started | TBD | TBD |
| FDOT-53 | 422641-3 SR 76 Widening from I-95 to Monterey Rd. Pond 2B | Wet detention | 14.58 | 2018 | Started | TBD | TBD |
| FDOT-54 | 422641-3 SR 76 Widening from I-95 to Monterey Rd. Pond 3 | Wet detention | 24.75 | 2018 | Started | TBD | TBD |
| FDOT-55 | 422641-3 SR 76 Widening from I-95 to Monterey Rd. Pond 4 | Wet detention | 11.98 | 2018 | Started | TBD | TBD |
| FDOT-56 | 422641-3 SR 76 Widening from I-95 to Monterey Rd. Pond 8 | Wet detention | 10.58 | 2018 | Started | TBD | TBD |

Table A-8: FDOT District 4 summary of reductions

| Category | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- |
| Total Completed Project Reductions | 2,108 | 1,087 |
| Total BMAP Phase I Required Reductions | 1,532 | 513 |
| Credit for Future BMAPs | 577 | 575 |

Table A-9: Hobe St. Lucie Conservancy District projects

N/A = Not applicable

| Project Number | Project Name | Project Type | Acres Treated | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- |
| HSL-1 | Hobe Sound Polo Club | Wet detention, dry detention | 1,736.3 | Completed | 3,097 | 1,013 |
| HSL-2 | Changes in Agricultural Land Uses | Land use change | N/A | Completed | 7,000 | 2,258 |
| HSL-3 | 90 % Implementation Agricultural BMPs | Agricultural BMPs | N/A | Ongoing | 191 | 29 |

Table A-10: Hobe St. Lucie Conservancy District summary of reductions

| Category | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- |
| Total Completed Project Reductions | 10,288 | 3,302 |
| Total BMAP Phase I Required Reductions | 2,839 | 1,056 |
| Credit for Future BMAPs | 7,450 | 2,246 |

Table A-11: Martin County projects

N/A = Not applicable

TBD = To be determined

* These projects are located in the South Coastal Subbasin, which is outside the current BMAP boundary. However, they will be considered for credit in the next BMAP phase.

| Project Number | Project Name | Project Type | Acres Treated | Project Cost | End Date | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MC-1 | Cedar Point Water Quality Retrofit | Wet detention and swales | 31.4 | $398,027 | 10/2004 | Completed | 72 | 34 |
| MC-2 | Indian River Drive Baffle Boxes | Second-generation baffle boxes | 39.1 | $741,827 | 5/2010 | Completed | 31 | 6 |
| MC-3 | Warner Creek/Leilani Heights Water Quality Retrofit Phase I | Exfiltration trenches and swales | 69.8 | $541,854 | 8/2011 | Completed | 230 | 49 |
| MC-4 | Warner Creek Phase II | Dry detention | 15.1 | $1,750,338 | 7/2012 | Completed | 6 | 1 |
| MC-5 | Warner Creek Phase III – Beacon 21 | Wet detention | 1,353.8 | $2,122,935 | 7/2012 | Completed | 1,291 | 597 |
| MC-6 | Manatee Creek Water Quality Retrofit Phases I, II, and III | Wet detention | 16.0 | $419,948 | 7/2012 | Completed | 6 | 4 |
| MC-7 | Rio/St. Lucie Water Quality Retrofit – Phase 1 | Exfiltration trenches and swales | 8.1 | $354,161 | 9/2006 | Completed | 41 | 11 |
| MC-8 | Rio/St. Lucie Water Quality Retrofit – Phase 2 | Wet detention | 119.8 | $998,170 | 9/2008 | Completed | 190 | 74 |
| MC-9 | Salerno Creek Water Quality Retrofit | Wet detention | 207.9 | $4,715,074 | 6/2003 | Completed | 408 | 134 |
| MC-10 | Coral Gardens Water Quality Retrofit | Wet detention | 2,008.0 | $2,321,860 | 5/2005 | Completed | 1,376 | 936 |
| MC-11 | Fern Creek Water Quality Retrofit | Wet detention | 607.1 | $2,660,200 | 4/2005 | Completed | 685 | 258 |
| MC-12 | Old Palm City Water Quality Retrofit Phases I, II, and III | Wet detention, swales | 141.4 | $1,544,600 | 3/2004 | Completed | 244 | 96 |
| MC-13 | North River Shores Baffle Boxes | First-generation baffle boxes | 187.3 | $1,310,000 | 3/2002 | Completed | 4 | 4 |
| MC-14 | Palm Lake Park Water Quality Retrofit | Wet detention | 80.1 | $1,741,098 | 2/2003 | Completed | 108 | 42 |
| MC-15 | Tropical Farms Water Quality Retrofit | Wet detention | 469.8 | $4,045,470 | 12/2010 | Completed | 945 | 309 |
| MC-16 | Septic to Central Sewer Conversions | Septic to sewer conversion | N/A | $28,678,946 | Varies | Completed | 15,369 | Not quantified |
| MC-17 | Danforth Creek – Phase 1 | Wet detention | 2,459.3 | $1,981,799 | 4/2013 | Completed | 2,434 | 1,010 |
| MC-18 | Street Sweeping | Street sweeping | N/A | N/A | Ongoing | Ongoing | 108 | 69 |
| MC-19 | Baffle Box and Structure Cleanout | Clean out | N/A | N/A | Ongoing | Ongoing | 397 | 161 |
| MC-20 | FYN; Landscaping, Irrigation, Fertilizer, and Pet Waste Ordinances; PSAs, Pamphlets, Website, Illicit Discharge Program | Education and outreach | N/A | N/A | Ongoing | Ongoing | 6,049 | 1,342 |
| MC-21 | FM# 230978-1 Indian Street Bridge (Pond East) | Dry detention | 20.7 | Unknown | 1/2014 | Completed | 5 | 1 |
| MC-22 | FM# 230978-1 Indian Street Bridge (Pond West) | Wet detention | 33.6 | Unknown | 1/2014 | Completed | 0 | 0 |
| MC-23* | Golden Gate Water Quality Retrofit Phases I, II | Dry detention | 202 | $2,046,145 | 10/2003 | Completed | Not quantified | Not quantified |
| MC-24* | Golden Gate Water Quality Retrofit Phase III | Second-generation baffle boxes and wet detention | 27 | $584,371 | 3/2004 | Completed | Not quantified | Not quantified |
| MC-25* | Hibiscus Park Water Quality Retrofit Phases I and II | Wet detention | 4.5 | $757,085 | 7/2007 | Completed | Not quantified | Not quantified |
| MC-26* | Poinciana Gardens Water Quality Retrofit Phases I and II | Wet detention | 188 | $2,960,547 | 7/2003 | Completed | Not quantified | Not quantified |
| MC-27* | Willoughby Creek Muck Dredging | Muck removal | N/A | $13,200,000 | 7/2012 | Completed | Not quantified | Not quantified |
| MC-28* | Manatee Pocket Dredging | Muck removal | N/A | $1,000,000 | 7/2012 | Completed | Not quantified | Not quantified |
| MC-29 | Rio Water Quality Retrofit | Exfiltration and second-generation baffle boxes | 45 | $696,800 | 5/19/14 | Completed | 162 | 36 |
| MC-30 | Old Palm City Bee Mats | Floating wetland vegetation islands | N/A | $21, 996 | 9/26/13 | Completed | Not quantified | Not quantified |
| MC-31 | Bessey Creek Hybrid Wetland Treatment Technology | Stormwater treatment | 2,675 | $3,000,000 | May 2015 | Completed | 6,081 | 1,473 |
| MC-32 | Danforth Creek Hybrid Wetland Treatment Technology | Stormwater treatment | 2,419 | $3,000,000 | 12/2015 | Under construction | TBD | TBD |
| MC-33 | Hoke Library Rain Garden | Rain garden | N/A | $4,372 | 9/2014 | Completed | Not quantified | Not quantified |
| MC-34 | Halpatiokee Park Rain Garden | Rain garden | N/A | $1,500 | 2/2015 | Completed | Not quantified | Not quantified |
| MC-35 | Manatee Pocket SW Prong Baffle Box | Second-generation baffle box | 207.3 | $232,505 | 2016 | Completed | TBD | TBD |
| MC-36 | Martin County Golf Course WQ | Wet detention | 206.7 | $156,255 | 2016 | Completed | TBD | TBD |
| MC-37 | All American Ditch | Wet detention | 267.7 | $4,160,500 | 2016 | Ongoing | TBD | TBD |
| MC-38 | Hilltop Street Exfiltration Trench | Exfiltration trenches and swales | 15.4 | $375,000 | 2016 | Ongoing | TBD | TBD |

Table A-12: Martin County summary of reductions

| Category | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- |
| Total Completed Project Reductions | 36,258 | 6,646 |
| Total BMAP Phase I Required Reductions | 9,647 | 4,377 |
| Credit for Future BMAPs | 26,611 | 2,269 |

Table A-13: North St. Lucie River WCD projects

N/A = Not applicable

| Project Number | Project Name | Project Type | Acres Treated | Project Cost | End Date | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NSLRWCD-1 | St. Lucie River Issues Team (SLRIT) Grant 2000–01: Vegetation Control & Bank Restoration | Control structures | 4,173 | $929,000 | 05/2003 | Completed | 983 | 0 |
| NSLRWCD-2 | SLRIT Grant 2007–08: Water Control Structure Retrofits | Control structure | 4,701 | $77,000 | 03/2010 | Completed | 1,372 | 0 |
| NSLRWCD-3 | Canals 23 and 28 Retrofit for Stormwater Treatment and Attenuation | Control structure | 44 | Unknown | 05/2009 | Completed | 11 | 0 |
| NSLRWCD-4 | Canal Maintenance Program | Vegetation harvesting | 66,225 | $4,200,000 | Ongoing | Ongoing | Not quantified | Not quantified |
| NSLRWCD-5 | Changes in Agricultural Land Uses | Land use change | N/A | N/A | N/A | Completed | 45,621 | 14,445 |
| NSLRWCD-6 | 90 % Implementation Agricultural BMPs | Agricultural BMPs | N/A | Unknown | Ongoing | Ongoing | 19,972 | 4,308 |
| NSLRWCD-7 | Change from Agricultural to Urban | Land use change | N/A | N/A | N/A | Completed | 839 | 208 |
| NSLRWCD-8 | Ideal Grove HWTT | Wetlands, chemical treatment | 238 | $217,929 | Ongoing | Ongoing | 330 | 127 |

Table A-14: North St. Lucie River WCD summary of reductions

| Category | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- |
| Total Completed Project Reductions | 69,128 | 19,088 |
| Total BMAP Phase I Required Reductions | 26,354 | 10,090 |
| Credit for Future BMAPs | 42,774 | 8,998 |

Table A-15: Pal Mar WCD projects

| Project Number | Project Name | Project Type | End Date | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- |
| PM-1 | 90 % Implementation Agricultural BMPs | Agricultural BMPs | Ongoing | Ongoing | 926 | 92 |

Table A-16: Pal Mar WCD summary of reductions

| Category | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- |
| Total Completed Project Reductions | 926 | 92 |
| Total BMAP Phase I Required Reductions | 0 | 0 |
| Credit for Future BMAPs | 926 | 92 |

Table A-17: St. Lucie County MS4 projects

N/A = Not applicable

| Project Number | Project Name | Project Type | Acres Treated | Project Cost | End Date | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SLC-1 | Platt's Creek Stormwater Treatment Facility | Wet detention with alum injection | 311.0 | $3,539,475 | 6/2008 | Completed | 676 | 306 |
| SLC-2 | Indian River Estates Stormwater Improvements (Phase I and II) | Wet detention with alum injection | 1,004.4 | $4,471,114 | 1/2009 | Completed | 1,841 | 706 |
| SLC-3 | Prima Vista | Second-generation baffle box | 96.8 | $323,483 | 11/2006 | Completed | 76 | 13 |
| SLC-4 | Bay Street | Second-generation baffle box | 44.3 | Included in SLC-3 | 11/2006 | Completed | 34 | 6 |
| SLC-5 | FYN; Pet Waste, Landscape, Irrigation, and Fertilizer Ordinances; PSAs, Website, Illicit Discharge Program, Eco-Center, Clean Stormwater–Clean River Program | Education and outreach | N/A | N/A | Ongoing | Ongoing | 1,086 | 247 |
| SLC-6 | Street Sweeping | Street sweeping | N/A | N/A | Ongoing | Ongoing | 210 | 135 |
| SLC-7 | Catch Basin Cleanout | Clean out | N/A | N/A | Ongoing | Ongoing | 170 | 104 |
| SLC-8 | Platt's Creek Sump Cleanout | Clean out | N/A | N/A | Ongoing | Ongoing | 1,181 | 511 |
| SLC-14 | Platt's Creek Wetland Compensatory Project | Floodplain restoration | 311.0 | $2,600,000 | 7/2015 | Completed | Not quantified | Not quantified |

Table A-18: St. Lucie County MS4 summary of reductions

| Category | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- |
| Total Completed Project Reductions | 5,277 | 2,032 |
| Total BMAP Phase I Required Reductions | 2,018 | 855 |
| Credit for Future BMAPs | 3,259 | 1,177 |

Table A-19: St. Lucie County non-MS4 projects

N/A = Not applicable

TBD = To be determined

| Project Number | Project Name | Project Type | Acres Treated | Project Cost | End Date | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SLC-1 | Platt's Creek Stormwater Treatment Facility | Wet detention with alum injection | 563.5 | Included in MS4 table | 6/2008 | Completed | 907 | 365 |
| SLC-9 | White City – Citrus/Seager Stormwater Improvement | Wet detention with polyacrylamide logs | 38.9 | $1,862,859 | 2016 | Completed | 71 | 26 |
| SLC-10 | FYN; Pet Waste, Landscape, Irrigation, and Fertilizer Ordinances; PSAs, Website, Illicit Discharge Program, Eco-Center, Clean Stormwater–Clean River Program | Education and outreach | N/A | N/A | Ongoing | Ongoing | 1,426 | 364 |
| SLC-11 | Street Sweeping | Street sweeping | N/A | N/A | Ongoing | Ongoing | 113 | 73 |
| SLC-12 | Catch Basin Cleanout | Clean out | N/A | N/A | Ongoing | Ongoing | 92 | 56 |
| SLC-13 | Platt's Creek Sump Cleanout | Clean out | N/A | N/A | Ongoing | Ongoing | 1,566 | 601 |
| SLC-15 | Indian River Lagoon South C23/ C24 Comprehensive Everglades Restoration Plan (CERP) Buffer – Teague Preserve Rewatering Project | Restoration | TBD | $400,000 | 4/2017 | Under way | TBD | TBD |
| SLC-16 | Melville Rd. Master Drainage Plan | Wet detention | 175 | TBD | 2019 | Planned and funded | TBD | TBD |

Table A-20: St. Lucie County non-MS4 summary of reductions

| Category | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- |
| Total Completed Project Reductions | 4,175 | 1,484 |
| Total BMAP Phase I Required Reductions | 2,927 | 1,350 |
| Credit for Future BMAPs | 1,248 | 134 |

Table A-21: Town of Sewall's Point projects

N/A = Not applicable

TBD = To be determined

* These projects are located in the Mid Coastal Subbasin, which is outside the current BMAP boundary. However, they will be considered for credit in the next BMAP phase.

| Project Number | Project Name | Project Type | Acres Treated | End Date | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| SP-1 | Ridgeland Court Retrofit | Baffle box | 5.9 | 10/2002 | Completed | 0 | 0 |
| SP-2 | Palm Court/Knowles | Baffle box | 12.9 | 9/2000 | Completed | 0 | 0 |
| SP-3 | Captain Cove | Baffle box | 4.9 | 9/2000 | Completed | 0 | 0 |
| SP-4 | Quail Run Park | Dry detention | 0.4 | 9/2000 | Completed | 0 | 0 |
| SP-5 | Heritage Park | Dry retention | 5.2 | 9/2000 | Completed | 7 | 2 |
| SP-6 | Via Lucindia | Exfiltration | 2.7 | 9/2000 | Completed | 8 | 2 |
| SP-7 | Rio Vista Park | Baffle box | 24.2 | 1/2002 | Completed | 1 | 1 |
| SP-8 | Indialucie | Wet retention | 31.1 | 9/2003 | Completed | 44 | 18 |
| SP-9 | Indialucie | Baffle box | 5.6 | 9/2006 | Completed | 0 | 0 |
| SP-10 | Periwinkle | Baffle box | 15.7 | 9/2000 | Completed | 0 | 0 |
| SP-11 | Palm Road | Swales | 0.8 | 12/2008 | Completed | 1 | 0 |
| SP-12 | Riverview | Baffle box | 9.6 | 1/2002 | Completed | 0 | 0 |
| SP-13 | Pineapple Lane | Exfiltration | 5.5 | 1/2002 | Completed | 0 | 0 |
| SP-14 | Copaire | Baffle box | 1.8 | 10/2002 | Completed | 0 | 0 |
| SP-15 | Homewood Park/Sewall's Point Road | Retention | 13.9 | 6/2009 | Completed | 46 | 10 |
| SP-16 | Pedway/Greenway | Exfiltration/pervious paver | 1.6 | 6/2013 | Completed | 6 | 1 |
| SP-17 | State Road A1A | Exfiltration | 12.1 | 1/2012 | Completed | 52 | 10 |
| SP-18 | Fertilizer Ordinance | Education | N/A | Ongoing | Ongoing | 9 | 2 |
| SP-19 | Street Sweeping – 19 Cubic Yards | Street sweeping | N/A | Ongoing | Ongoing | 25 | 16 |
| SP-20* | Delano Lane | Exfiltration | 1.2 | 8/2000 | Completed | Not quantified | Not quantified |
| SP-21* | Town Commons Park | Dry detention | 1.0 | 1/2002 | Completed | Not quantified | Not quantified |
| SP-22* | Island Road | Baffle box | 4.9 | 1/2002 | Completed | Not quantified | Not quantified |
| SP-23* | Highpoint West | Baffle box | 7.9 | 9/2000 | Completed | Not quantified | Not quantified |
| SP-24* | Mandalay (Marguerita) | Baffle box | 15.4 | 9/2000 | Completed | Not quantified | Not quantified |
| SP-25* | Highpoint East | Baffle box | 15.6 | 9/2000 | Completed | Not quantified | Not quantified |
| SP-26* | High Point Exfiltration | Exfiltration/swales | 6.4 | 4/2014 | Completed | Not quantified | Not quantified |
| SP-27* | Extend Pedway/Greenway | Exfiltration/pervious paver | 28.2 | 2016 | Completed | TBD | TBD |
| SP-28* | Mandalay (Marguerita) | Dry detention | 15.4 | Unknown | Under way | TBD | TBD |
| SP-29* | Baffle Boxes | First- and second-generation baffle boxes | 18.0 | Unknown | Under way | TBD | TBD |
| SP-30 | Indialucie | Exfiltration | 31.1 | 2014 | Completed | 62 | 8 |
| SP-31 | Quail Run Subdivision | Exfiltration and baffle box | 3.5 | 4/2015 | Completed | Not quantified | Not quantified |

Table A-22: Town of Sewall's Point summary of reductions

| Category | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- |
| Total Completed Project Reductions | 261 | 70 |
| Total BMAP Phase I Required Reductions | 0 | 0 |
| Credit for Future BMAPs | 261 | 70 |

Table A-23: Troup-Indiantown WCD projects

N/A = Not applicable

| Project Number | Project Name | Project Type | Acres Treated | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- |
| TI-1 | C-44 Conservation Area | Conservation | 9,135.1 | Completed | 23,199 | 7,496 |
| TI-2 | 90 % Implementation Agricultural BMPs | Agricultural BMPs | N/A | Ongoing | 1,856 | 445 |

Table A-24: Troup-Indiantown WCD summary of reductions

| Category | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- |
| Total Completed Project Reductions | 25,055 | 7,943 |
| Total BMAP Phase I Required Reductions | 7,528 | 2,436 |
| Credit for Future BMAPs | 17,527 | 5,507 |

Table A-25: Turnpike Authority projects

| Project Number | Project Name | Project Type | Acres Treated | Status | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- | --- | --- | --- | --- |
| T-1 | Project 420735-1 Port St. Lucie Interchange Pond A | Dry detention | 3.6 | Completed | 1 | 0 |
| T-2 | Project 420735-1 Port St. Lucie Interchange Pond B | Wet retention | 20.6 | Completed | 16 | 2 |
| T-3 | Thomas B. Manuel Bridge North Pond | Dry detention | 9.8 | Completed | 5 | 1 |

Table A-26: Turnpike Authority summary of reductions

| Category | TN Reduction (lbs/yr) | TP Reduction (lbs/yr) |
| --- | --- | --- |
| Total Completed Project Reductions | 23 | 3 |
| Total BMAP Phase I Required Reductions | 0 | 0 |
| Credit for Future BMAPs | 23 | 3 |

Appendix B: Water Quality Data Evaluation Methodology

The following outlines the methodology for the data evaluation conducted by DEP for the SE 03 monitoring station. This methodology may be the basis for future monitoring data evaluations at other stations in the basin. A data request from DBHYDRO was initiated for Station SE 03 to cover the period from January 1996 to August 2016. The analyte parameters used from DBHYDRO were as follows:

Total Kjeldahl nitrogen (TKN).

Nitrite+nitrate (N).

TN.

TP.

The three parameters of nitrogen analyte are necessary to capture the available data through the time series needed. The most current method of nitrogen analysis stored in DBHYDRO is TN. For earlier data periods where TN values were not directly reported in DBHYDRO, TN was calculated by adding the concentrations of TKN and nitrite + nitrate. For water quality samples where TN, TKN, and/or nitrite + nitrate were all reported, the TN value was used to represent TN. For the TP analysis, all the available data for the period used the same analysis method over the period of record, and so the reported TP concentration was used. The average values of these parameters were taken over a calendar year. Planning is being done to use a water year in future analyses.

Data uploaded from stations to DBHYDRO are processed through a quality control and quality assurance method before use by the SFWMD. The analyte-specific samples can be flagged with qualifiers to denote data that should be further examined before use in the analysis. The list of qualifiers can be found on the DBHYDRO web page. This data analysis method for Station SE 03 follows a similar method of dealing with these qualifiers as the SFWMD and DEP's Impaired Surface Waters Rule (IWR). Data with no qualifiers were included in the analysis. Data were also included if they were tagged with the following qualifiers: !, A, D, PMF, PMR, T, and/or U. All other qualified data were excluded from this analysis.

The DBHYDRO qualifiers T and U denote that the measured analyte was below the laboratory method detection limit (MDL) or was analyzed for but not detected, respectively. For results that included these two qualifiers, this analysis used the MDL and practical quantitation limit (PQL) values provided by the SFWMD. Historical MDL and PQL values were provided by the SFWMD historical lab records. Using a method from the SFWMD and the IWR analysis that is a commonly used scientific practice for values below the MDL or PQL, DEP divided the values by 2 and used the resulting value for this statistical analysis. Roughly 12 % of the TN data used in this analysis, and less than 1 % of the TP data, had a T or U qualifier.