## Slide 1: Lake Jesup Basin Management Action Plan (BMAP) 2019 Progress Report
Moira Homann
Florida Department of Environmental Protection (DEP)
Division of Environmental Assessment and Restoration
January 30, 2020

## Slide 2: Agenda
BMAP Annual Progress Report
  Summary of project status and reductions
  Monitoring activities
Local Government Updates
  Seminole County
  Orange County
Water Management District Updates
  Cameron Flow Way and Channel C Update
  Phosphorus Technology Request for Information (RFI)
  Bench Scale Efficiency Testing of Phosphorus
  Water Quality Update
Alternative Restoration Plan Information

## Slide 3: BMAP Annual Progress
9 projects completed in 2019
54 projects added in 2019
62 ongoing projects
Project Status
Notes: Ongoing projects include street sweeping, BMP clean out, public education, and other activities that must continue each year to maintain the credit amount.

## Slide 4: BMAP Annual Progress
Project Types
Project Type | Count of Project Type
100% On-site Retention | 2
Agricultural BMPs | 2
Alum Injection Systems | 9
Aquatic Vegetation Harvesting | 1
Baffle Boxes- Second Generation | 8
Baffle Boxes- Second Generation with Media | 1
Bioswales | 5
BMP Cleanout | 9
BMP Treatment Train | 2
Catch Basin Inserts/Inlet Filter Cleanout | 2
Control Structure | 1
Dry detention pond | 3
Education Efforts | 15
Enhanced Public Education | 2
Exfiltration trench | 5
Exotic Vegetation Removal | 4
Grass swales without swale blocks or raised culverts | 1
Hydrodynamic Separators | 8
Hydrologic Restoration | 1
Land Use Change | 1
Project Type | Count of Project Type
LID- Tree Boxes/Tree Wells | 2
Muck Removal/Restoration Dredging | 2
On-line Retention BMPs | 2
OSTDS Phase Out | 5
Regional Stormwater Treatment | 3
Regulations, Ordinances, and Guidelines | 3
Sanitary Sewer and Wastewater Treatment Facility (WWTF) Maintenance | 1
Sanitary Sewer Inspections | 3
Shoreline Stabilization | 2
Stormwater System Rehabilitation | 13
Street Sweeping | 16
Study | 8
TBD | 1
Wastewater Service Area Expansion | 2
Wet Detention Pond | 15
Wetland Treatment | 1
WWTF Diversion to Reuse | 1
WWTF Nutrient Reduction | 1
WWTF Upgrade | 2
WWTF Upgrade | 1
Grand Total | 166

## Slide 5: BMAP Annual Progress
Total Phosphorus (TP) Load Reductions Achieved
Notes: The amendment sets a deadline for achieving load reductions no later than 2030, which is 20 years after the initial BMAP adoption. The reductions are split, with at least half of the required reductions occurring within the next 5 years and the remaining reductions occurring by 2030.
The 2010 BMAP had reductions spread over a 15-year period. The additional 5 years were added to account for the time that was needed to update the modeling before preparing this BMAP Amendment and to allow time to design, test, and implement in-lake projects.
DEP is requiring each entity to achieve at least 50 % of its required TN and TP reductions within the next 5 years
Ongoing projects are added into the first year. TP reductions have been exceeded.

## Slide 6: BMAP Annual Progress
TN Load Reductions Achieved
Notes: Ongoing projects are added into the first year. TN reductions have been exceeded.

## Slide 7: Monitoring Activities
Through both the WIN and Florida STORET (STOrage and RETrieval). databases, the Division of Environmental Assessment and Restoration (DEAR) implements Florida statutory requirements, DEP rule requirements and U.S. EPA funding requirements for management of environmental (non-regulatory) data for the state
DEAR uses of water quality data include but are not limited to:
  Assessment of waters for purposes of the Impaired Waters Rule (IWR)
  Development of:
    Water Quality Criteria
    Total Maximum Daily Loads (TMDL)
    Basin Management Action Plans (BMAP)
Providing data as required to U.S. EPA and to the public
Currently 85 Organizations actively providing Activity and Result data
Watershed Information Network (WIN)

## Slide 8: Monitoring Activities
373.026(2), Florida Statutes (F.S.): Statutory authority and responsibility for central data repository. All local governments, water management districts, and state agencies are directed to cooperate with the department or its agents in making available to it for this purpose such scientific and factual data as they may have, generate, or possess, as the department deems necessary. The department is authorized to prescribe the format and ensure quality control for all data collected or submitted.
Chapter 62-40.540(3), Florida Administrative Code (F.A.C.), Water Resource Implementation Rule: Rule authority for central data repository. All appropriate water quality data collected by the Department, Districts, local governments, and state agencies shall be placed in the FLORIDA STORET system within one year of collection.
Chapter 62-303, F.A.C., Identification of Impaired Surface Waters: Rule authority for STORET and successors to be primary source of data used for determining whether samples do not meet water quality criteria. As required by subsection 62-40.540(3), F.A.C., the Department, other state agencies, the Water Management Districts, and local governments collecting surface water quality data in Florida shall enter the data into FLASTORET within one year of collection. Other sampling entities that want to ensure their data will be considered for evaluation should ensure their data are entered into FLASTORET.
Central Data Repository Statute and Rules

## Slide 9: Local Updates
Seminole County
Orange County

## Slide 10: St. Johns River Water Management District Updates
Cameron Flow Way and Channel C Project Update
Lake Jesup Phosphorus Technology Request for Information (RFI) Update
Bench Scale Efficiency Testing of Phosphorus Technology
Lake Jesup Water Quality Update

## Slide 11: Water Quality Restoration Alternatives to TMDLs
Ben Ralys
Moira Homann

## Slide 12: Restoration Alternatives
Two types of Restoration Alternative Plans
  Reasonable Assurance Plan
    Assessment Category 4b
    Not Placed on the 303(d) List
  Pollutant Reduction Plans
    Assessment Category 4e
    Included on the 303(d) List
These plans are addressed in the Impaired Waters Rule in Section 62-303.600, F.A.C.

## Slide 13: Benefits of an Alternative Restoration Plan
Provides a faster path to restoration
Allows stakeholders to control their destiny
  Developing a plan prior to state of federal action provides the best way for stakeholders to plan for efficient and effective management
  Avoid TMDL-related regulatory requirements
Acknowledges proactive efforts
  Stakeholders receive credit for pollutant reductions
  Benefits to downstream impaired waters
Provides time for good targets to be developed
Enhances public relations

## Slide 14: Restoration Alternatives
Category 4b Assessments and Documentation
Category 4e Assessments and Documentation
https://floridadep.gov/dear/alternative-restoration-plans

## Slide 15: Reasonable Assurance (4b) Plans
Basic Requirements:
  Description of Impaired Waterbody
  Description of Water Quality or Aquatic Ecological Goals
    The water quality – based targets or aquatic ecological goals (both interim and final) that have been established for the pollutant(s) of concern.
  Description of Proposed Management Actions To Be Undertaken
    Schedule for restoration projects, including funding sources
  Description of Procedures for Monitoring and Reporting Results
  Description of and Commitment to Proposed Corrective Actions

## Slide 16: Course of Action
Develop a RA Plan
Submit to the Department for Approval
RA Plan is approved by the Department and adopted by the Secretary
Updates are provided to the Department based on the schedule established in the plan
Updates are reviewed for confirmation of reasonable progress
Implementation of plan continues until targets are achieved

## Slide 17: Reasonable Assurance Plans
We currently have 5 Reasonable Assurance (or 4b plans) that have been adopted.

## Slide 18: Reasonable Assurance Plans
Main inclusions in a Reasonable Assurance Plan:
A restoration target (e.g. water quality, pollutant load)
A list of projects and/or activities that will achieve the restoration target
An implementation schedule that can span multiple years
Funding commitments
Requires U.S. Environmental Protection Agency (EPA) approval
Reasonable Assurance plans (4b) provide an implementation schedule and resource commitments that there are, or will be, pollutant loading reductions that will result in the waterbody achieving water quality targets to attain and maintain the designated use.

## Slide 19: Watershed Restoration
Done altogether in an RA Plan.

## Slide 20: Category 4e Plans

## Slide 21: Pollutant Reduction Plans
Main points of a Pollutant Reduction Plan:
A restoration target is typically the water quality criterion
Planned or on-going restoration activities
A list of projects and/or activities that will achieve the restoration target
An implementation schedule
Expected to attain water quality standards by the next time the waterbody is assessed by DEP (e.g. 5 years)
Does not require EPA approval
Pollutant reduction plans (4e) provide a demonstration that there are, or will be, management actions in place that will result in the waterbody achieving water quality targets (e.g. assessment thresholds or water quality standards) to attain the designated use before the next assessment cycle.

## Slide 22: Plan Development
Development of these plans is stakeholder driven
DEP has resources to assist stakeholders
  Facilitation
  Technical Analysis
  Review and Feedback

## Slide 23: Surface Water Grant (SWAG) Considerations https://floridadep.gov/wra/319-tmdl-fund
State grant for projects that reduce stormwater pollutant loadings in impaired waterbodies
~$5 million total is appropriated annually to DEP through the Florida legislature
“Shovel ready” capital improvement projects for treating waters not attaining standards (i.e., impaired)
New combined project proposals for all NPS grants, will be accepted year-round
Project selection expected twice per year
  Generally March-April and October-November
No set maximum or minimum funding request caps
No match required
  Cost sharing encouraged for project prioritization