Lake Jesup Basin Management Action Plan (BMAP) Annual Meeting Summary

Thursday, January 30, 2020

9:30 AM

Seminole County Extension Auditorium

250 West County Home Road
Sanford, FL 32773

Attendees

Shannon Blankinship, St. Johns Riverkeeper

Kelly Brock, City of Casselberry

Derek Busby, SJRWMD

Tiffany Busby, Wildwood Consulting

Chris Caschera, Wildwood Consulting

Steve Collins, JMT

April Davis, City of Altamonte Springs

Susan Davis, SJRWMD

Lauren Dorval, FDACS

Leicester Dudley, City of Orange City

Marie Duffy, City of Sanford

Bill Eggers, AquaFiber

Fred Gaines, Florida Turnpike Enterprise

Rachel Gironella, City of Winter Springs

Saundra Gray, Gemini Springs Alliance

Roxanne Groover, FOWA

Phyllis Ham, Seminole Audubon Cori Hermle, FDACS

Moira Homann, DEP

Mitchell Katz, Orange County Robert King, Public

Richard Lee, City of Orlando

Hongmyung Lim, City of Winter Park

Lance Lumbard, Wood

Tamel McKinney, Congressional Office of Stephanie Murphy

Gabrielle Mild, St. Johns Riverkeeper

Kate Mitchey, OCEPD

Edward Northey, FDOT D5

Nico Pisarello, ATM

Robert Potts, E Sciences Ben Ralys, DEP

Leylah Saavedra, Pegasus Engineering

Charles Shinn, Florida Farm Bureau Foundation

Judith Smith, Oviedo City Council

Mark Tucker, Congressional Office of Stephanie Murphy

Pam Way, SJRWMD

Shannon Wetzel, Seminole County

Opening Remarks

Tiffany Busby welcomed everyone to the Lake Jesup BMAP annual meeting. Tiffany stated that there were over 30 BMAPs currently in the state and congratulated the local stakeholders on their continued support in sending their updated projects to the Florida Department of Environmental Protection (DEP) annually. The agenda was explained, and Tiffany thanked the Seminole County Institute of Food and Agricultural Sciences (IFAS) Office for the meeting room. Tiffany noted that Moira Homann, basin coordinator, is the main contact for any questions related to the Middle St. Johns River and related BMAPs. Tiffany mentioned that any stakeholder at the meeting who did not receive the meeting notices can sign up online and manage their DEP subscriptions. Moira offered to send out the link to the subscription site in follow up to the meeting.

BMAP Annual Progress Report

Moira provided a summary of projects completed since the BMAP amendment update in July 2019. Moira explained that each year DEP must provide project updates for all BMAPs by July 1st. Moira said there will be updates from local stakeholders and the St. Johns River Water Management District (SJRWMD) today. The last item on the agenda is to talk about alternative restoration information with support from Ben Ralys. For the reporting period of the 2019 calendar year, there were 9 completed projects during 2019, 54 projects added, and 62 ongoing projects. Moira added that Friday, January 31st, 2020 is the last day for supplemental information to be submitted.

Moira showed the different project types in a table with the number of projects of each type. Most of the projects are related to stormwater treatment and a few projects related to wastewater treatment. Looking at total phosphorus (TP) reductions, the progress report has moved away from showing bar graphs to now looking at timelines where the projects reductions by year are represented. By 2030, the total required reductions to meet the TMDL target loads are 11,019 pounds per year (lbs/yr) TP and 55,013 lbs/yr of total nitrogen (TN). In 2022, there are reductions milestones of 5,507 lbs/yr TP and 27,507 lbs/yr TN. As of end of 2019, there are TP reductions of approximately 8,700 lbs/yr and approximately 51,000 lbs/year of TN reductions. Both sets of reductions show that the 2022 milestones, respectively, have been met.

Mitchell Katz asked how new, future loads will affect the reductions listed. Moira responded that the reduction numbers presented on the graph represent projects completed through 2019. In future BMAP updates, any new loads will be updated, and the resulting required reductions will also be updated to meet the water quality target. She also responded that DEP is relying on local stakeholders for any new information about growth and land use changes. Tiffany mentioned that also the water management district has the land use maps for regional information available for the stakeholders to reference as well.

Monitoring Activities

Moira introduced the updates on Watershed Information Network (WIN) database uploads. The BMAP monitoring network should be updated through stakeholder submissions and coordination with Moira, if needed. DEP is using the WIN database for water quality assessment as well as for assessing BMAP progress. Currently, 85 organizations are providing the DEP with information into the WIN database. Moira stressed that local entities are required by rule and statute to cooperate with the DEP and to upload their water quality information into WIN. Moira also noted that support is available from herself and the WIN staff if anyone needs instruction on how to upload to the WIN database. Please reach out to Moira if WIN assistance is needed.

Updates

Seminole County

Shannon Wetzel, Seminole County, stated their lake management program has been working for the past 5 years treating to remove 400 acres of phragmites. Seminole County has planted approximately 40,000 native plants and are using drones to find invasive plants. On the south shore in Sweetwater Creek, there have been 8,000 cubic yards of organic material removed from the creek, which has begun to restore the natural flow. The issue was that the opening of the creek to the lake was being blocked. Seminole County is in partnership with the Florida Fish and Wildlife Conservation Commission (FWC) on planting endangered Okeechobee gourd vines (Cucurbita okeechobeensis) and getting rid of invasive plants as well. In Salt Creek there was a restoration effort done to restore the flow line of the stream path back into the meanders. Three low-flow diversion weirs were installed so that the base flow conditions could flow naturally into the wetlands. Shannon mentioned they added media filtration material to the weirs and the bottom of the creek as well to see if the media could be effective in removing additional nutrients. Last year they finished this project and began conducting sampling and documenting any nutrient removal. She mentioned that there is a small difference during the dry season in reducing nutrients, but none in the rainy season (which was expected since the diversion weirs work in periods of low flow). An interesting fact is that there have been 12 miles of shoreline replanted on Lake Jesup by Seminole County.

Moira asked how much of the filtration media (Bold & Gold®) they used. Shannon responded that the media was placed within the weir, but there is only a small amount there. The media filtration was an add-on to the project and not expected to achieve a lot of reductions. About 150 feet of the meandering entrance is lined with the media. Hopefully, some nutrient treatment will result.

Mitchell asked Shannon if the designs are available for her weir project. She replied that the nutrient reductions and residence times were calculated by the consulting firm they used. She mentioned that the issue they are dealing with is measuring reductions when the flows are dispersed.

Orange County

Mitchell provided updates from Orange County where they used real time stations for surface water elevation data. He mentioned all their data are on their county “Water Atlas” website. He said the water quality is being restored as well and they have good water quality in the waters that flow into Bear Gully, a tributary to Lake Jesup. He believes they are done with their restoration efforts. Mitchell would like to get technical support to support their load reduction allocations and mentioned that there are four BMAPs within their county. Mitchell also mentioned that they widened a drainage canal in Lake Lawne, and they used the water to feed their regional stormwater reuse facility. Mitchell stated that data will be available on their website. In the Wekiva Basin, they are installing a nutrient-media baffle box to treat stormwater. Their first data point suggests that the material captured in the baffle box can export nutrients, so it is important that the baffle box is maintained regularly. Mitchell stressed that all their data will be available to stakeholders. He mentioned that feasibility studies cost about $666,000 of their $3 million budget for BMAP-related projects. Their baffle box is on the east side that treats a 27-acre drainage area.

SJRWMD Updates

Derek Busby provided the St. Johns River Water Management District (SJRWMD) project updates for Cameron Flow Way and Channel C. He mentioned that they were wrapping up their feasibility work on the created Channel C to connect the St. Johns River to Lake Jesup, along with a wetland treatment project for northside of the lake. Derek mentioned the study was completed and indicated the benefits of the project. He mentioned the SJRWMD has budgeted the money for the design phase and they have ranked the consulting groups and are entering negotiations with the top firm. An 18-month contract is being instituted with a September 2021 design due date. Derek added that no construction funds have yet been budgeted. Mentioned a local group is trying to achieve this. Well under way on design. He also mentioned the Cameron Flow Way will provide in-lake treatment; the project will take water from the lake, treat the water, and return cleaner water to the lake.

Robert Potts asked if the design for Channel C is being contracted separately from the in-lake treatment. Derek responded that both features and designs are being managed as one project.

Mitchell Katz asked about whether alum treatment would be used. Derek responded that would depend on the design, and they do not know the design until this phase of the project is completed.

Saundra Gray asked what kind of a project this was and if it was a wetland flow way project. Derek responded, yes, that they are planning to draw water out of the lake, bring the water into a pond, and then into a wetland system before discharging the water back into lake. Saundra asked if dredging was a component of the project. Derek replied that no dredging was planned.

Mitchell asked if dredging the lake bottom should be considered. Derek responded that when the BMAP was being developed (prior to 2010) there were suggestions that dredging should be considered. The SJRWMD position at the time was that the watershed loads had to be controlled before dredging would be considered, or otherwise repeated dredging would be needed. Now that watershed loads are more controlled, the district is considering other approaches. Mitchell asked what the criteria are for evaluating dredging and Derek responded that there are only site-specific evaluations of dredging and not a standard protocol. Mitchell asked who the point-of-contact would be to further discuss this item. Derek suggested that he would be happy to be the point-of-contact. Derek also said for him to call him if anyone wants to talk about the district’s cost-share programs.

Robert King asked from where the water is being pumped. Derek said the wetland treatment areas have multiple discharge points that will have to be defined in the design. There also might be an increase in the number of discharge points during the refinement of the design.

Bill Eggers asked if there was public record of the ranking of the contractors for the design. Derek responded that the ranking of design contractors is done but he was unsure if the firms had been notified of the rankings as of the meeting time today.

Pam Way reported on the SJRWMD In-lake Treatment and their Bench Scale Efficiency Testing of Phosphorus Technology. Pam said they are working with DEP on alternate approaches to in-lake reductions. The plan is to test different phosphorus treatment amendments to see which technologies are most effective at controlling sediment fluxes. The SJRWMD is starting with the assessment and evaluation from 2016, where the district looked for technologies and collected information on their performance. In the meantime, DEP did a Request For Information (RFI) to see what technology is available. First, the SJRWMD will be asking those firms that responded to the RFIs to provide any updates; the SJRWMD wants to make sure they are getting the most cost-effective projects. Second, based on the ranking of this process, the SJRWMD will pick the top of three or four technologies and then do a bench study of each one. Third, the district will take the results and deploy the same technologies in situ (in the lake) and perform a mesocosm study of each treatment technique.

Bill asked if they plan to look at the soil too. Pam said there will sampling to see if there are hot spots in the lake and to see if they can isolate any areas that may need to be treated further. Bill asked if there are any changes in their RFI updates that would make them change their technology. Pam said that in the near future there will be more information about the update process to the RFIs.

Mitchell asked about the dosing rates and treatments. Pam stressed that they are still considering other amendments to address these issues. Mitchell added that Lake Apopka has used Phosphorus Free Water Solutions and may be able to help them with their RFIs. They treat for dissolved nutrients. Pam noted that their focus is to treat sediment flux.

Shannon asked what other information they have for a timeline. Pam said an RFI update and a bench study will be complete by the end of 2020. Once the bench study is done, the SJRWMD will conduct another procurement process for the mesocosm study; the mesocosm study is expected to be done from 2021 through 2023.

Derek added an update that the four finalists for the Barley Prize (from the Everglades Foundation) were selected and the SJRWMD is working with the prize organizers on the district’s site to be used for testing the finalists.

Bill noted that one of the four finalists (the team associated with the University of Idaho) dropped out and he asked if another candidate was selected in his place. Derek said he does not know the status of the fourth finalist.

Lake Jesup Water Quality Update

Rolland (Rolly) Fulton provided a Lake Jesup water quality update. Rolly noted that he is not completely familiar with this basin, but his presentation for Lake Jesup was based on the SJRWMD’s most current water quality data. His presentation is focused on nutrients (TN and TP) and phytoplankton. Rolly showed a map of the monitoring stations in Lake Harney and Lake Jesup. Sites OW-6, OW-2, and OW-4 are sampled monthly. Then Rolly showed a summary of average TP concentrations. The TP concentrations are over the total maximum daily load (TMDL) target upstream in Lake Harney, within Lake Jesup, and downstream in Lake Monroe. The TN target for Lake Jesup is 1.32 milligrams per liter (mg/L) and 2.2 mg/L is average concentration from 2015 to 2019. The chlorophyll-a TMDL target in Lake Jesup is 35.5 micrograms per liter (µg/L). The data from 2015 to 2019 show average concentrations of above that target at 88 µg/L to 66 µg/L among the three Lake Jesup sites. In Secchi transparency, the Lake Jesup average value was 0.38 meters; there is no TMDL target for Secchi depth. Rolly showed the TP trends from 1995 to 2015, with an emphasis on the period from 2004 to 2019 that showed annual TP means higher than the TMDL target. Two slides on the basin’s phytoplankton biovolume were shown where Lake Jesup had approximately averaged about 68 cubic milligrams per liter (mm3/L) between 2014 and 2017 (measuring of phytoplankton volume was discontinued in 2017). Approximately 78 % of the biovolumes came from cyanobacteria. Rolly added the district does an annual water quality assessment for all the above data. The assessment on their website contains data from 2004 to 2018 and shows that there is a decreasing trend of both TP and TN at all three stations. However, all stations are still being measured consistently above the TMDL target. One interesting thing to note was that phosphorus concentrations seem to be higher during lower water levels within Lake Jesup. Rolly explained that the water quality deteriorates during these periods because there is sediment resuspension and that low water periods may exacerbate this effect.

Gabrielle Mild asked Rolly why they discontinued testing for phytoplankton in 2017. He responded that upon further analysis of their data, they realized testing different parameters from year-to-year would lead unfollowable gaps in their collected information. However, the district is starting to investigate other reliable methods.

Gabrielle followed-up with a question about the district’s process of releasing health concerns to the public. Rolly replied that the district still looks for harmful algal blooms and notifies the DEP who then notifies the Florida Department of Health (FDOH) when there is one. Bill chimed in with that they will also post signs near the lake to let the public know where harmful algal blooms are happening. Shannon Wetzel added that FDOH will send notices out to homeowners if this is happening in a water body near them as well.

There were no other local updates.

Alternative Restoration Plan Information

Moira introduced other options for water quality restoration like Category 4b Reasonable Assurance Plans (RAPs) and Category 4e Pollutant Reduction Plans. For a general overview of the benefits of an alternative restoration plan, Mora mentioned that stakeholders who choose this path have a faster, more direct way of restoring their waterbody (stakeholder driven plans), have better efficiency of instituting their plans by avoiding TMDL-related regulatory requirements, have their proactive efforts acknowledged (credit for pollutant reductions or benefits provided to downstream impaired waters), as well as stronger development over their projected targets and public relations. Examples of Category 4b and Category 4e alternative plans are listed on the DEP website for stakeholder reference.

Moira stated the basic requirements of both 4b and 4e plans; the important distinction between the two types of plans being Category 4b impaired waterbody identification (WBIDs) do not need to be placed on the 303(d) list if they are not already listed. However, Category 4e are included on the 303(d) list submitted regularly to U.S. Environmental Protection Agency (EPA). Another important note is that 4b plans need to be based on EPA guidelines with the inclusion of its impaired water body, the water quality target, as well as ecological goals. In both plans the DEP works with stakeholders on planning their course of action and reviewing updates until restoration targets are met. Moira mentioned they have five 4e plans listed on their website, if anyone wants to review what the plans look like. She noted any updates the DEP receives for these plans are examined for annual progress in five-year cycles and are less formalized than BMAPs that require more intensive DEP support to set restoration goals and targets.

Moira mentioned Kevin O’Donnell (DEP) will have the most recent Group 2-Cycle 4 assessments of the most recent list of impaired waters, which includes the Middle St. Johns area. She recommended that the stakeholders look at what is being classified as impaired and to see if it would make sense to pursue an alternative restoration plan for their impaired waters. If you have water quality issues, she stressed the best course of action would be to reach out to DEP to set-up an alternative plan to address them. That way, any new areas for which alternative plans are developed are reviewed beforehand.

Moira added that Ben and herself will have the information on where the Group 2-Cycle 4 assessments are listed on the DEP website. Moira and Ben are available for further discussions with stakeholders when they find impaired waters in their jurisdictions. Tiffany added that these plans are to implement places where there is no TMDL in place. Moira, Ben, and Tiffany are providing the stakeholders with direct assistance for these plans. Moira mentioned that 4e plans can also be used for bacteria impairments as well.

Derek asked if the DEP cost share program awards additional credits if you have a RAP. Moira responded yes, and especially if you are preventing the need for a BMAP or TMDL to be performed by DEP.

Pam asked what would happen if there was no BMAP already in place but there is a TMDL. Moira said that any TMDLs without BMAPs are implemented by the municipal separate storm sewer system (MS4) permits and wastewater permits. Tiffany chimed in that local entities can do their own BMAP and submit it to the DEP for adoption if they want to lead that process themselves.

Mitchell asked what will happen if you have shared watershed jurisdictions with a separate entity where the active one submits a RAP without the involvement of the other one. Moira said that if you have enough projects where progress is clearly measurable, you will not need reductions or information submitted from the other entity. Tiffany said if your partner is not ready or if you don’t have enough projects to meet the 4b criteria, you could do a 4e plan instead and postpone a TMDL. Mitchell also asked if their work would be reflected in future load reduction models if a TMDL was ultimately done. Tiffany responded, yes, a subsequent TMDL should reflect your entity’s progress.

Kelly Brock asked if doing 4e plans stall the TMDL process if your partner lags behind. Moira said 4e Plans do not stop the TMDL or impaired waterbody process but a 4e plan suspends it unless your entity has no course of action submitted. A 4b plan does stop the TMDL process because it negates the need for a TMDL.

Moira presented a slide that explained Surface Water Grant (SWAG) considerations. These grants are for waters not attaining standards. For DEP grants, project selection is conducted twice a year (in March/April and October/November). Moira mentioned that there is more information on the §319-TMDL grants on the DEP webpage. She stated that a total of $8 million is now available; this is funding directed to the DEP by the State Legislature. Moira added that it is important to include project costs and operations and maintenance (O&M) costs in the STAR report for the BMAPs, so that the water quality restoration costs are accurately represented to the Governor and Florida Legislature. Currently, many projects lack any cost information which underestimates the effort that the projects require.

Gabrielle asked what basins are funded through these grants and if most of the funding (or all the funding) is directed towards the Everglades. Moira explained that the money is distributed statewide and said there is separate funding for springs as well. Tiffany added that not all $8 million in SWAG money gets used every year, so it is important for folks to apply for the funds to show the need for more funds.

Mitchell mentioned that there is also more funding available to keep the waters clean. Tiffany said the statuary requirement that went in place in 2016 requires that DEP report on the BMAPs in one report instead of individual reports, including project costs. She mentioned that, hopefully, over time the DEP can collect more information from stakeholders about the costs of their projects during the annual updates so that all project costs are represented. Moira stressed that more project information collected and sent to the Florida Legislature will help to demonstrate the need for raising the budget on SWAG money as well.

Robert Potts asked if there were any limitations on matching grant money with other federal funding sources. Moira replied that she does not know the answer but would provide an update when she finds out.

Moira finished the meeting with a reminder that January 31st, 2020 is the last day to submit supplemental information from stakeholders and that WIN uploads need to be up to date as well.

Public Comments

There were no further comments.

Adjourn

The meeting adjourned at 11:13 AM.

Action items

- Moira will post the PowerPoint for this meeting and provide a link to the DEP site to manage meeting notices and email subscriptions.

- Moira will provide the Watershed Information Network (WIN) link to the stakeholders.

- Any STAR 2019 updates for supplemental information from stakeholders are due 1/31/2020.

- The deadline for stakeholders to update any new monitoring stations to Moira Homann is 02/05/2020.

- Stakeholders should send Moira information on any new monitoring stations they may have.

- Shannon will provide Moira the weir designs and Moira Homann will make Shannon’s weir designs available.

- Moira will make Group 2-Cycle 4 assessments available to the stakeholders.

- Tiffany and Moira will keep continue to keep track of stakeholder projects, funding, and cost of projects being retrieved from updated STAR 2019 information.

- Moira will email the group with information on any limitations to funding when combining EPA funding with DEP or federal funds.