ATTACHMENT A

GRANT WORK PLAN

| ## PROJECT: CANTON AVENUE stormwater OUTfall improvement |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Funding: | $90,000 |  | FY11 319 | $60,000. |  | Match |
| LEAD ORGANIZATION: | City of Winter Park, Florida 401 Park Avenue, South Winter Park, FL 32789 |  |  |  |  |  |
| CONTact person: (Name, Address, Phone) | Lena O. Petersen Asst. Mgr. Projects/Construction 401 Park Avenue, South Winter Park, FL 32789 407-599-3225 phone 407-599-3417 fax lpetersen@cityofwinterpark.org |  |  |  |  |  |
| Project ABSTRACT: The Canton Avenue Stormwater Avenue Outfall Improvements is a twenty-three (23) acre urban water basin draining into Lake Osceola which is directly connected to the Winter Park chain of Lakes located within the Lake Jesup Plan Unit of the Middle St. Johns River. The basin is primarily a mixed density residential development, draining through one existing 24” outfall flowing into the west side of Lake Osceola, currently without a means of significant debris treatment. This project will provide treatment for a mean annual storm event by retrofitting the existing 24” outfall with a nutrient separating baffle box. In doing so, the Grantee hopes to remove 80% of total suspended solids and debris in this heavily tree canopied area: ~ 3 kg/yr of phosphorus and 1965 kg/yr of leaves, debris, and sediment. |  |  |  |  |  |  |
| Project location and watershed characteristics: This project is location within a twenty-three (23) residential basin of Lake Osceola, at the easterly end of Canton Avenue, directly connected to the Winter Park Chain of Lakes. |  |  |  |  |  |  |
| Watershed Name: |  | Howell Branch Creek/Lake Jesup/Middle St. Johns River |  |  |  |  |
| Latitude: |  | 28.36 |  |  |  |  |
| Longitude: |  | 81.20 |  |  |  |  |
| Hydrologic Unit Code(HUC): |  | 3080101 |  |  |  |  |
| Land Uses within the Watershed (acres and percentages of total): |  |  |  |  |  |  |
| Land Use; Acres; %. Residential; 23; 100. Land Use Totals (Acreage and %). |
| POLLUTION REDUCTION STRATEGY: The pollution reduction strategy is to treat stormwater runoff from a mixed density residential drainage basin by way of the installation of one nutrient separating baffle box. This second stage Best Management Practice (BMP) project will provide a more comprehensive removal approach for run-off pollutants. This project will remove the gross pollutant contribution of leaves, litter, and debris carried into the water column by run-off from adjacent land use which is not managed by the existing BMP. The installation of these nutrient separating devices is in concert with the Middle St. Johns River Basin SWIM plan initiative to enhance water quality, emphasizing nutrient loading reduction and lake protection. |  |  |  |  |  |  |
| Project Objective(s): The primary objective of this project is to reduce nutrient contributions into Lake Osceola by removing leaves, debris, and sediment from the stormwater outfalls at street level and improve TSI conditions to simplify maintenance and evacuation of pollutants. |  |  |  |  |  |  |
| Project Description: This project will begin with an alternative analysis of various BMP’s to determine the best size of the nutrient separating baffle box, considering elements such as existing pipe size and flow rate. The Grantee will then finalize plans and specifications to implement construction and installation of one nutrient separating baffle box, including the replacement of any structurally unsound infrastructure connected to the proposed improvement. |  |  |  |  |  |  |

ESTIMATED POLLUTANT LOAD REDUCTION:

BMPs Installed; TSS kg/yr; TP kg/yr; TN kg/yr; Sediment kg/yr; BOD kg/yr; Other kg/yr; Other kg/yr. Pollutant Loads; Pre-Project; 1303; 13; 109; 1154; 332; 755. Post-Project; 261; 10; 109; 231; 332; 30. Load Reduction; 1042; 3; 0; 923; 0; 725. % Reduction; 80; 25; 80; 96.

Model used: Loading rates were estimated using the “Stormwater Loading Rate Parameters for Central and south Florida” by the Harvey Harper/Environmental Research and Design, Inc., in October 1994. Removal estimates were taken from various literature sources on BMP efficiencies.

land ownership status: City Of Winter Park, Florida, Public Roadway And Right-Of-Way

Outputs/Deliverables: 1) Design Report and Construction Plans 2) Construction 3) Quarterly Progress Reports and Final Report

| Project milestones: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Task | Activity | Start | Complete |  |
|  | 1 | Executed Agreement | Month 1 | Month 1 |  |
|  | 2 | Quarterly Progress Reports & final Report | Month 3 | Month 13 |  |
|  | 3 | Final Design | Month 2 | Month 7 |  |
|  | 4 | Construction | Month 8 | Month 11 |  |
|  | 5 | Final Report | Month 12 | Month 13 |  |
| Project Budget: |  |  |  |  |  |
| Project Funding Activity; 319 (h) Amount; Matching Contribution; Match Source *. Staff; 12,000.00; Grantee. Contractual:. BMP Implementation; 90,000.00; 48,000.00; Grantee. |
| Total:; 90,000.00; 60,000.00. Total Project Cost:; 150,000.00. Percentage Match:; 60%; 40%. |
| *If a stormwater utility or other dedicated recurring fee is contributing, put that information in the following table. |  |  |  |  |  |

Match source information:

Match Source Name; Description; ERU/Fee. Winter Park Stormwater Fund; Stormwater Utility Fee; SEE SCHEDULE BELOW Fee based upon square feet of impervious area..

CITY OF WINTER PARK - FEE SCHEDULE

Effective: May 1, 2010

STORMWATER UTILITY FEES

Monthly Stormwater Utility Fees:

Single family residential property: (based on square feet of impervious area:

Class 1 (1,099 and smaller) ..................................................................... 6.25

Class 2 (1,100 and 1,699) ........................................................................ 7.81

Class 3 (1,700 and 2,299) ........................................................................ 9.37

Class 4 (2,300 and 2,899) ...................................................................... 10.95

Class 5 (2,900 and 3,499) ...................................................................... 12.52

Class 6 (3,500 and 4,099) ...................................................................... 14.08

Class 7 (4,100 and 4,699) ...................................................................... 15.65

Class 8 (4,700 and 5,299) ...................................................................... 17.21

Class 9 (5,300 and 5,899) ...................................................................... 18.77

Class 10 (5,900 and 6,499) .................................................................... 20.53

Class 11 (6,500 and 7,099) .................................................................... 21.92

Class 12 (7,100 and 7,699) .................................................................... 23.48

Class 13 (7,700 and 8,299) .................................................................... 25.03

Class 14 (8,300 and 8,899) .................................................................... 26.61

Class 15 (8,900 and higher) ................................................................... 28.17

Multi-family residential property:

Apartment unit - per dwelling unit .......................................................... 7.81

Condominium unit - per dwelling unit .................................................... 7.81

Duplex - per dwelling unit ...................................................................... 7.81

Non-residential/commercial property (per ERU)

(ERU = Equivalent Residential Unit of 2,324 sq. ft.) ........................... 10.95

Budget by task:

Project Funding Activity; 319 (h) Amount; Matching Contribution; Match Source. Survey, design; 6,000.00; Grantee. Project Administration; 6,000.00; Grantee. Construction; 90,000.00; 48,000.00; Grantee.

Total:; 90,000.00; 60,000.00. Total Project Cost:; 150,000.00. Percentage Match:; 60%; 40%.

| OTHER FUNDING (Not Match – such as land acquisition or other federal grants): |  |  |  |
| --- | --- | --- | --- |
| Agency; Activity; Amount. N/A. Total:. |
| OTHER INFORMATION: If this is a multi-year project, have you requested sufficient funds to complete the project (assuming funds requested herein are provided)? (State yes or no, and, if no, provide an explanation): Yes: X No: The Lead Organization, as listed on the first page of this form, agrees to comply with all requirements specified in the guidance package and in the federal grant regulations. Checking “no” or “yes, except” will cause the project to have a lower ranking than similar projects by lead organizations that agree to the requirements: |  |  |  |
| Yes: X | No: | Yes, except: | (Note: List exceptions below.) |
| Exceptions: |  |  |  |

References cited:

REMAINDER OF PAGE INTENTIONALLY LEFT BLANK

APPENDIX A: MONITORING PLAN

CANTON AVENUE STORMATER OUTFALL IMPROVEMENT

ONE SEPARATING BAFFLE BOX

BMP Effectiveness Evaluation Procedure for Trash Trap:

Sampling Location: sump area behind grate

Frequency of Monitoring: four storm events

Storm Events: Discrete rainfall events of generally greater than 1.5 inches and less than 2.5 inches.  Daily rainfall (to nearest 0.01 inch) measured at the sampling location with verification from the local weather station.  Rainfall data should be provided for at least the week proceeding monitoring and day(s) of monitoring.

The trap shall be clean and clear of debris before the sample storm event occurs.  The debris captured following the sample storm event shall be removed and weighed in the dump truck.  The empty truck weight shall also be recorded.

A representative sample of the debris captured during each storm event is to be categorized and tested in order to estimate the load reduction by constituent.

REMAINDER OF PAGE INTENTIONALLY LEFT BLANK

FIGURE 3: TREATMENT AREA MAP

FIGURE 4: DETAILED SITE MAP  N