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	Contact Information:  Claude Tankersley
	Date of Submittal: 11/01/12

	Name of Project: 
City of Bradenton Stormwater Facility Plan Water Quality Improvements 
	Org and Rank:
City of Bradenton
#1

	Project Description: Implement water quality priority projects from the 2006 Stormwater Facility Plan (priority projects 13, 14 and 15).

	Project Location: City of Bradenton

	Responsible Party: City of Bradenton
	Partners:

	NEP: TBEP
	Project Cost: $3,350,000
	Dollars Needed: $3,000,000	

	Start: October 2013
	Completion: September 2016

	Status of Project Design and Permitting: Planning: 100%
                                                                      Design: 0%
                                                                      Permitting: 0%

	What Date or Year could Construction Feasibly Begin: 2015

	Your Proposed Timing of Funding (given permits, phasing, staging, etc.)

	FY
	12/13
	13/14
	14/15
	15/16
	16/17
	17/18
	Total

	
	$0
	$335,000
	$1,515,000
	$1,500,00
	
	
	

	Quantify Environmental Results and How to Measure Them: Remove 20 tons of sediment per year from entering Manatee River measured by tons taken to landfill

	Economic Benefits (including ecosystem services): Water quality protection

	Estimated number of Jobs Created or Preserved: 20 FT jobs for 3 years

	How much Habitat will be restored and conserved?: Manatee River

	Quantify pollutant reductions:  20 tons sediment per year

	What living coastal/marine resources will be improved and by how much?:  Manatee River and Tampa Bay

	How will community resilience be enhanced? Reduce water quality hazards; reduce coastal street flooding

	Additional Justification:


Add any photos or maps that explain project:


