

Attachment C - Mitigation Plan


Seminole Electric Cooperative, Inc. (SECI), Tampa Electric Company (TEC) and TECO Power Services (TPS) certified the Hardee Power Station and associated transmission line corridors through the Florida Electric Power Plant Siting Act. The certification PA 89-25 was approved by the Governor and Cabinet on November 27, 1990. Since the early 2000’s TPS went defunct and Hardee Power Partners Limited, a subsidiary of Invenergy Inc., became the responsible entity for the natural gas pipeline.  TEC still retains ownership for the XXX line, while the XXX line was transferred to Florida Power & Light Company in XXXX.
History of wetland impacts and mitigation:
	Project 
	Impacts
	Mitigation
	Status
	Project Completed 

	HPS to Pebbledale Substation Transmission Line
	.28 acres of clearing in reclaimed forested wetlands 
	No mitigation required.  The NOC included a caveat regarding potential mitigation over areas to be restored at IMC Mine.  On May 8, 1991, DER sent an additional memo regarding the mining sites, indicating that the issue would be resolved in a future Dredge and Fill Permit.

	Applied for  a Post Certification Review (PCR) on January 22, 1991. The  Notification of Compliance (NOC) was issued by SWFWMD on February 14, 1991.  
	Yes

	HPS to Vandolah Substation Transmission Line
	Fill: 0.84 acre of shrub
Clearing: 3.2 acres of forested wetlands and 4.19 acres of shrub
Ty
	See paragraph below 
	Applied for PCR on August 12, 1991.

The  mitigation plan was approved by DER on June 19, 1992.  
	Yes

	Vandolah Substation to South Arcadia Transmission Line
	Fill: 0.27 acres of forested wetlands, 1.03 acres of shrub and .05 acres of marsh
Clearing:  10.22 acres of forested wetlands and 3.49 acres of shrub
	See paragraph below 
	Applied for the PCR on December 23, 1991.

The  mitigation plan was approved by DER on June 19, 1992.  
	Yes

	South Arcadia to Lee Transmission Line
	Fill: 0.69 acres of marsh 
Clearing:  3.42 acres of forested wetlands and 0.59 acres of shrub
	See paragraph below 
	Applied for the PCR on December 13, 1991. 

The  mitigation plan was approved by DER on June 19, 1992.  
	Yes

	Natural Gas Pipeline
	Temporary impacts to 0.129 acre of ditches and 0.141 acre of herbaceous wetlands 
	No mitigation required per memo from DER on June 18, 1991
	Applied for PCR on May 29, 1991. SWFWMD sent an NOC on June 12, 1991
	Yes



HPS to Vandolah to Lee Transmission Lines - To mitigate for wetland impacts associated with the line, certification conditions from the Florida Department of Environmental Protection (FDEP), the Southwest Florida Water Management District (SWFWMD), and the U.S. Army Corps of Engineers (USACOE) required a wetland mitigation area to be constructed. The mitigation area is located within the Fred C. Babcock/Cecil M. Webb Wildlife Management Area (Webb), Charlotte County, Florida. The transmission line project impacted approximately 3.49 acres of wetlands by filling and 25.11 acres of clearing. To compensate for these impacts, 12.7 acres of forested wetlands and 6.64 acres of herbaceous wetlands were created and 102 acres of a historic slough system - Myrtle Slough - were restored. 
The mitigation area was deemed successful and released from further monitoring on August 15, 2005.



